## Slide 1
MORO Projects for 2008
Recommendations by ERCOT

## Slide 2: MORO Projects for 2008 Recommended by ERCOT
Objective
ERCOT seeking approval from COPS and RMS for one of the following options for 2008 PPL:
  Option 1: Consolidate the MORO 2008 PPL with the rerank/prioritization as appears on MORO_08RERANK_RECOMMENDATIONS_V2.xls
  Option 2: COPS approval of MO 2008 PPL rerank/prioritization as appears on MO_ONLY_08RERANK_RECOMMENDATIONS.xls and RMS approval of RO 2008 PPL w rerank/prioritization as appears on RO_ONLY_08RERANK_RECOMMEDNATIONS.xls

## Slide 3
  Option 1: (Preferred) Consolidate the MORO 2008 PPL with the rerank/prioritization as appears on MORO_08RERANK_RECOMMENDATIONS_V2.xls
  Assumptions/Justification:
  Expect few items from MO area that will require rerank of 2008 PPL.
  Shared ERCOT resources for business, development, and support on projects on MO and RO 2008 PPL.
  Governance managed at combined MORO CART level for funding, schedules, and resource approvals.
  Provide visibility to Subcommittees of projects that expand MO and RO areas for contending resources, systems, and environments.
  Projects marked “Deferred” will be placed on the 2009 Initiatives list due to either resource/environment constraints from Nodal in 2008 (see environment constraint for 2008 next slide).
  Projects marked “Deferred” provide additional funding needed in 2008 for current projects and unplanned carryovers.
MORO Projects for 2008 Recommended by ERCOT

## Slide 4: Forecasted Environment Constraints for 2008

## Slide 5: MORO 2008 PPL Recommendations-ERCOT – Cont’d Update to Combined 2008 PPL Funding and Budget
Current 08 Combined Fund: $7.3M
  MO Approved for $1.2M
  RO Approved for $6.1M
Current Combined 08 Forecast Spend*: $4.7M
  MO Forecast for $613K
  RO Forecast for $4.1M
2008 Combined 08 Variance**: $2.6M
*Forecast spend includes additional funding requests from current and unplanned carry over projects
**Variance provides funds that may be required for efforts that will arise during 2008
Will monitor 2008 project health throughout 2008 for conservative release of funds throughout the year.

## Slide 6: MORO 2008 PPL Rerank/Prioritize Questions
Questions??

## Slide 7
MORO Projects for 2009
Recommendations by ERCOT

## Slide 8: 2009 PPL Initiatives List - Overview
Objective
ERCOT seeking approval from COPS and RMS for the 2009 PPL Initiatives list.
2009 Project Prioritization
2007 – 4th quarter
  Develop list of high level initiatives by CART with budget range estimates
2008 – 1st quarter
  Internal ERCOT approval of initiatives list & budget (SRT, EC)
  Market participant approval of initiatives list & budget (subcommittees, TAC)
  F&A and Board of Directors approval of initiatives list & budget
2008 – 4th quarter
  Develop 2009 Divisional PPLs according to current standards
  Allocation of funds to CARTs for Previously Approved and known projects

## Slide 9: PMO Update - 2009 Project Prioritization
2007 – 4th quarter
  Develop list of high level initiatives by CART with budget range estimates
2008 – 1st quarter
  Internal ERCOT approval of initiatives list & budget (SRT, EC)
  Market participant approval of initiatives list & budget (subcommittees, TAC)
  F&A and Board of Directors approval of initiatives list & budget
2008 – 4th quarter
  Develop 2009 Divisional PPLs according to current standards
  Allocation of funds to CARTs for Previously Approved and known projects

## Slide 10: PMO Update - 2009 Project Prioritization
2009 Project Prioritization Schedule - Overview
  January
    CARTs revise 2009 Initiative Lists
  February
    Initial review at Market Subcommittee meetings
      MO - COPS (February 12)
      RO - RMS (February 13)
      SO - ROS, WMS (February 14 / February 20)
  March
    Approval by market subcommittees
      MO - COPS (March 11)
      RO - RMS (March 12)
      SO - ROS, WMS (March 13 / March 19)
      CO, IO, MO, RO, SO – PRS (March 20)
  April
    Approval by TAC (April 3)
    Available for F&A and Board review (April 15)

## Slide 11: 2009 PPL Rerank/Prioritize Questions
Questions??