## Slide 1: R7.3: Mock Monthly Allocation/Auction (Unstructured) Instructions & Test Scripts
EDS 3 Release 7 (CRR)
March 10th, 2008

## Slide 2: Glossary
CRR Congestion Revenue Rights
EDS 3 R7 Early Delivery System 3, Release 7
R7.1 Release 7, Sub-release 1
PCRR Pre-assigned Congestion Revenue Rights
MCFRI McCamey Area Flowgate Rights
MP Market Participant
CRR AH Congestion Revenue Rights Account Holder
CP Counter Party
TPTF Transition Plan Task Force
DUNS Data Universal Numbering System
USA User System Administrator
TML Texas Market Link

## Slide 3: Table of contents
Update on status of R7.2 auction results
R7.3 objectives and exit criteria
R7.3 schedule & test scripts
Week 1 scripts
Guidelines on creating PCRR nominations
Caveats
Issue submission
Coming up - R7.4

## Slide 4: Update on status of R7.2
Still not able to run the R7.2 CRR auction; hence yet to exit R7.2
ERCOT has been working with vendor to identify and solve the issues
The new version to fix the problems uncovered by EDS 7.2 has been installed and data is being loaded.
Expect to be able to share results Fri (Mar 14th) – dial into Friday’s market call to find out

## Slide 5: R7.3: Unstructured monthly allocation/auction – objectives & exit criteria
Objective
ERCOT conducts mock monthly allocation (NOIEs submit self-created nominations)
ERCOT conducts mock monthly auction (CRR AHs submit self-created bids; NOIE offers)
CP assign credit limit to CRR market; CRR AH submits self-imposed credit limit
CRR AHs bilaterally trade CRRs
Exit Criteria
This sub-release is complete when:
The allocation successfully optimizes all submitted nominations
The auction successfully optimizes all submitted bids/offers within required time
The auction results are successfully downloaded by CRR AHs who wish to view them
*Completion of this sub-release will meet Market Readiness Criteria CRR3 – Operation of Monthly CRR Auction and Allocation.

## Slide 6: R7.3 Schedule and test scripts
R7.2 overview
& demo
NOIEs: Submit nominations
**submission window ends
Mar 13th 11:59PM
Overview of week
activities & demo
Overview of week
activities & demo
All: Submit bids (& SICL)
**submission window ends
Mar 20th 11:59PM
Discuss PCRR &
MCFRI allocation
results; review
activities/status
All: Download
pre-auction info
(OPTIONAL)
Review activities
and status
All: Download
auction results
& invoice (?)
All: Initiate and accept
bilateral trades
R7.3
Conclusion
Test scripts for ALL R7 participants:
1. Download pre-auction information
2. Submit bid portfolio
3. Submit Self-Imposed Credit Limit (SICL)
4. Download auction market results
5. Create a sell/buy bilateral trade posting
6. Accept a sell/buy bilateral trade posting
Test scripts for eligible NOIEs only:
a. Submit PCRR nominations
b. Download PCRR allocation results
Test script for McCamey WGRs only:
c. Download MCFRI allocation results
Test script for Counter Parties (CP)* only:
d. Submit CRR Market Credit Limit
CP: submit credit limit
(Latecomers only) R7.1 catch-up
*ERCOT will email CP digital certificates to MP USA by 3/17

## Slide 7: a. Submit PCRR nominations (eligible NOIEs only)
Steps: **Run this test script between 00:01AM 3/12/08 – 11:59PM 3/13/08 only
Launch CRR application – go to “View PCRR Nominations” link
*If within application already, go to “Nomination” tab
See later slide on guidelines to create PCRR nominations
Select Nomination -> EDS 7.3 Allocation**
  Calendar Period -> JUN 2008
  Go to either “Cap & Refund” or “Baseloads” tab
Save (By clicking on little icon on the bottom left corner)
End
*Guidance material on how to navigate within this page (either one below):
CRR User Manual
Go to http://nodal.ercot.com/readiness/eds3/documents/index.html
Under Release 7 – CRR: click on “crr_market_user_interface_user_manual_v1_0”
Section 4: Nominations Manager (Page 18)
CRR UI Training material
Go to https://www.ercottraining.com
Sign in (or register if not already) and go to “CRR User Interface Training”
View demo on “Nominations”

## Slide 8: Time of Use data summary for May 2008
PeakWD = 336 hours
PeakWE = 160 hours
Off-peak = 248 hours

## Slide 9: a. Creating Nominations
Download/Upload method (Option 1)
  Go to nomination page for desired allocation
  Download and save to computer the nomination .csv
  Edit “Nomination” column
  Save as csv
  Upload
  Save on CRR application
GUI method (Option 2)
  Got to nomination page for desired allocation
  Edit cap/refund nominations on screen and save
  Edit baseload nominations on screen and save

## Slide 10: b. Download PCRR allocation results (eligible NOIEs only)
Steps: **Run this test script on 3/14/08 earliest
Launch CRR application – go to “Download Reports” link
  *If within application already, go to “Downloads” tab
Download “Market Results” file in either csv or xml.
  Common -> Market Results
  Market Type -> Allocation Market Term -> Annual
  Market -> EDS 7.3 Allocation
  Download “Market Results”
Review
End – do NOT send this information to ERCOT
*Guidance material on how to navigate within this page (either one below):
CRR User Manual
Go to http://nodal.ercot.com/readiness/eds3/documents/index.html
Under Release 7 – CRR: click on “crr_market_user_interface_user_manual_v1_0”
Section 6: Downloads Manager (Page 37)
CRR UI Training material
Go to https://www.ercottraining.com
Sign in (or register if not already) and go to “CRR User Interface Training”
View demo on “Downloads”

## Slide 11: c. Download MCFRI nomination results (McCamey WGRs only)
Steps: **Run this test script starting 3/14/08 earliest
Launch CRR application – go to “Download Reports” link
  *If within application already, go to “Downloads” tab
Download “Market Results” file in either csv or xml
  Common -> Market Results
  Market Type -> Allocation Market Term -> Annual
  Market -> EDS 7.3 MCFRI Market
  Download “Market Results”
Review
End – do NOT send this information to ERCOT
*Guidance material on how to navigate within this page (either one below):
CRR User Manual
Go to http://nodal.ercot.com/readiness/eds3/documents/index.html
Under Release 7 – CRR: click on “crr_market_user_interface_user_manual_v1_0”
Section 6: Downloads Manager (Page 37)
CRR UI Training material
Go to https://www.ercottraining.com
Sign in (or register if not already) and go to “CRR User Interface Training”
View demo on “Downloads”

## Slide 12: Guidelines on creating PCRR nominations
Normally, eligible NOIEs only submit PCRR nominations annually.
However, during the first 6 months of the Nodal market, eligible NOIEs submit PCRR nominations monthly.
PCRR nominations cannot exceed the NOIE’s “eligible MW”. Eligible MW is the amount specified (and agreed by ERCOT) in the Allocation Eligibility Form.
Suggestion on how to create PCRR nominations file:
  Navigate to nominations screen: either Baseload or Cap/Refund (depending on relevant PCRR)
  Click download: this will download the eligible PCRRs, and save file locally
  Edit “Nominated MW” column from “0” to desired MW (equal or less than “eligible MW” column)
  Upload edited PCRR nominations
  Save
Note: for Capacity type PCRRs, can only nominate 40% of eligible MW-hrs for the allocation period (in this case, May 2008).
Note: for non-baseload PCRRs, NOIE must choose EITHER capacity or refund type, per PCRR. (Not allowed to break up eligible MWs.)

## Slide 13: Caveats
On MIS portal, the “Assign ACL to Market” link and certain CRR network model information links are not live for R7.3 (clicking on them will lead to an error page)

## Slide 14: Issue submission
If any issues arise during R7, please send email to crrinfo@ercot.com with info below:
  Description of issue
  Participant DUNS number
  File used (if relevant)
  Screenshot (if relevant)
  Time issue occurred (if relevant)
  Steps to reproduce (if relevant)
Subject Matter Expert (SME) support will be available during workshop days (business hours).
Note that internal testing will occur in parallel with R7 testing activities. ERCOT will communicate known defects whenever possible, and log any previously unknown defects reported by participants.

## Slide 15: Coming up - R7.4: Unstructured annual allocation/auction
Objective
ERCOT conducts mock 24-month allocation (NOIEs submit self-created nominations)
ERCOT conducts mock 24-month auction (CRR AHs submit self-created bids; NOIE offers)
CP assign credit limit to CRR market; CRR AH submits self-imposed credit limit
CRR AHs bilaterally trade CRRs
Exit Criteria
This sub-release is complete when:
The allocation successfully optimizes all submitted nominations
The auction successfully optimizes all submitted bids/offers within required time
The auction results are successfully downloaded by CRR AHs who wish to view them
*Completion of this sub-release will meet Market Readiness Criteria CRR3 – Operation of Monthly CRR Auction and Allocation.
*Completion of this sub-release will meet Market Readiness Criteria CRR5 – Operation of Annual CRR Auction and Allocation.