## Slide 1
RO Projects for 2008
Recommendations by ERCOT

## Slide 2: RO Projects for 2008 Recommended by ERCOT
Objective
ERCOT seeking approval from RMS for Rerank and Prioritization of the 2008 PPL as it appears on:
  RO_2008 RERANK_RECOMMEDNATIONS_v3.xls
  Assumptions/Justification:
  ERCOT projects marked “Deferred” cannot be completed in 2008 due to either resource/environment constraints from Nodal in 2008 (see environment constraint for 2008 next slide). ERCOT projects marked “Deferred” will be placed on the 2009 PPL.
  Additionally, the ERCOT projects marked “Deferred” will provide funding needed in 2008 for current projects and unplanned carryovers.

## Slide 3: Forecasted Environment Constraints for 2008

## Slide 4: RO 2008 PPL Recommendations-ERCOT – Cont’d Update to Combined 2008 PPL Funding and Budget
Current RO 08 Approved Fund: $6.1M
Current RO 08 Forecast Spend*: $4.1M
2008 08 Variance: $2.0M
*Forecast spend includes additional funding requests from current and unplanned carry over projects
Will monitor 2008 project health throughout 2008 for conservative release of funds throughout the year.

## Slide 5: RO 2008 PPL Rerank/Prioritize Questions
Questions??

## Slide 6
RO Projects for 2009
Recommendations by ERCOT

## Slide 7: RO 2009 PPL Initiatives List - Overview
Objective
ERCOT seeking approval from RMS for the 2009 PPL Initiatives list as appears on RO_2009_PPL_Initiatives_v3.xls.
2009 Project Prioritization
2007 – 4th quarter
  Develop list of high level initiatives by CART with budget range estimates
2008 – 1st quarter
  Internal ERCOT approval of initiatives list & budget (SRT, EC)
  Market participant approval of initiatives list & budget (subcommittees, TAC)
  F&A and Board of Directors approval of initiatives list & budget
2008 – 4th quarter
  Develop 2009 Divisional PPLs according to current standards
  Allocation of funds to CARTs for Previously Approved and known projects

## Slide 8: PMO Update - 2009 Project Prioritization
2007 – 4th quarter
  Develop list of high level initiatives by CART with budget range estimates
2008 – 1st quarter
  Internal ERCOT approval of initiatives list & budget (SRT, EC)
  Market participant approval of initiatives list & budget (subcommittees, TAC)
  F&A and Board of Directors approval of initiatives list & budget
2008 – 4th quarter
  Develop 2009 Divisional PPLs according to current standards
  Allocation of funds to CARTs for Previously Approved and known projects

## Slide 9: PMO Update - 2009 Project Prioritization
2009 Project Prioritization Schedule - Overview
  January
    CARTs revise 2009 Initiative Lists
  February
    Initial review at Market Subcommittee meetings
      MO - COPS (February 12)
      RO - RMS (February 13)
      SO - ROS, WMS (February 14 / February 20)
  March
    Approval by market subcommittees
      MO - COPS (March 11)
      RO - RMS (March 12)
      SO - ROS, WMS (March 13 / March 19)
      CO, IO, MO, RO, SO – PRS (March 20)
  April
    Approval by TAC (April 3)
    Available for F&A and Board review (April 15)

## Slide 10: 2009 PPL Rerank/Prioritize Questions
Questions??