## Slide 1: PMO Update to RMS
Troy Anderson
Program Management Office
March 12, 2008

## Slide 2: PMO Update – 2007 Results
2007 CART Funding Status ** Unaudited– Updated 2/27/08 **
CART | Initial 2007 Funding | Changes | Final 2007 Funding | 2007 Actuals | Variance
CO | 4,250,000 | +1,883,693 | 6,133,693 | 6,133,693 | 0
IO | 5,294,500 | +4,190,908 | 9,485,408 | 8,886,677 | - 598,731
MO | 1,500,000 | - 400,000 | 1,100,000 | 1,010,066 | - 89,934
RO | 7,000,000 | - 3,898,558 | 3,101,442 | 3,101,442 | 0
SO | 4,500,000 | - 1,776,043 | 2,723,957 | 2,723,957 | 0
Nodal | 21,455,500 | 0 | 21,455,500 | 21,435,952 | - 19,548
Total | 44,000,000 | 0 | 44,000,000 | 43,291,787 | - 708,213
Excess funding transfers that were not utilized have been returned to the originating CART

## Slide 3: PMO Update – Summary of Budget Transfers Between CARTs
Total Funding Transfers = $6.8M
Summary | 
Givebacks | 
CO | $0.7M
MO | $0.4M
RO | $3.9M
SO | $1.8M
Total | $6.8M
Recipients | 
CO | $2.6M
IO | $4.2M
Total | $6.8M
Details |  | 
Givebacks |  | Amount
CO | 1 transfer to IO, 1 deferral to 2008 (Project Server upgrade) | $0.7M
MO | Release of funds from various projects due to resource and AIX server upgrade constraints | $0.4M
RO | TX SET 2.1 release of excess funds | $2.1M
RO | Release of funds from various projects due to resource and AIX server upgrade constraints | $1.8M
SO | TRE project funding returned to SRT | $1.4M
SO | Return of excess funds on 2 projects (REC 2007 and Unit Test Submittal Via Web) | $0.4M
Total |  | $6.8M
Recipients |  | 
CO | TCC2 Facility Build-Out | $1.9M
CO | Control Room Projector Upgrade (2008 acceleration) | $0.7M
IO | Blade Refresh, Storage Upgrade (2008 acceleration) | $2.7M
IO | Various infrastructure items that became necessary over the course of the year | $1.5M
Total |  | $6.8M

## Slide 4: PMO Update - 2007 Budget Transfer Benefits
Benefits derived from 2007 funding transfers
  TCC2 Buildout (funded by Texas SET 2.1 funding release)
    Provided much-needed capacity for growing workforce
      Built out unfinished areas of TCC2 (+130 desks, 6 offices)
      Reconfigured cubicles (+216 seats)
      Specialty areas (Market Trials room, vendor rooms, conf. rooms)
      Expanded parking lot (+130 spaces)
  AIX Server Consolidation (caused several RO projects to be delayed)
    Migrated >70 servers to 4 AIX servers
    Reduced data center power usage to more acceptable levels
  2008 Project Accelerations (funded by additional RO funding release)
    Enabled ERCOT to maintain a flat fee going into 2008
    Control room projector upgrade
    IO blade refresh and storage upgrade