## Slide 1: TDTWG Update to RMS
<number>
Wednesday
March 12, 2008
Notes: <number>

## Slide 2: Primary Activities in Progress
<number>
Addressing ERCOT System Outages and system failures
Reviewed current status of SCR748
Monitor/Support Implementation of SCR745
Discussed future agenda items
Notes: <number>

## Slide 3
<number>
1. Continue working with the ERCOT Manager of Operations to address each system incident.
Christian Brennan presented the outage report. There were a few comments regarding e-mail notifications that did not show up on the Outage spreadsheet, Christian noted and will update for RMS. Other comments regarding listings on the spreadsheet that did not have corresponding e-mail notifications were due to SLA timing.
#1
Notes: <number>

## Slide 4: #1 continued
Christian pointed out that the MarkeTrak degradation (outage report) would continue until the end of March when the Station ID change submissions are complete. The processing of the 814_20s is impacting the Registration database which is causing slow performance of MarkeTrak.
<number>
Notes: <number>

## Slide 5: #2
<number>
2. TDTWG continue working with ERCOT to clarify the status SCR748.
PR70006_01 and PR70006_02 were both discussed. 01 is the original project that delivered the current manually updated web notifications, this is a 24/7 function. 02 will be the automation of these notices, this portion of the project is dependent on both the Remedy implementation forecasted at the end of March and the upgrades to the Openview Monitoring tools implementation as part of Nodal. Some preliminary work can be done before the end of 2008 but the full implementation of the automated updates is not expected to be available until 2009. ERCOT has some visuals for this project also.
Notes: <number>

## Slide 6: #3
<number>
3. TDTWG continues working with ERCOT to support implementation of SCR745 including the new architecture design
PR60006_01 (Phase II) - Paperfree clustering implementation is scheduled for the weekend of March 8, 2008. This will be reviewed at the April 2, 2008 TDTWG meeting. At that meeting we will also discuss whether we need to proceed with a Phase III portion or if the AIX Database server conversion accomplished what Phase III plans were.
Notes: <number>

## Slide 7: #4
<number>
4. Discussed future agenda items
Review SCR745 March implementation and if there is a need for a Phase III of the project.
Plan to discuss the impact that 15 minute interval usage data will have on market communications and business applications. ERCOT is to share some preliminary work they have done. We will try to distribute some of this prior to the April 2 meeting for your review. I encourage you to send your technical representatives to the meeting.
Notes: <number>

## Slide 8: Thank You
<number>
Notes: <number>