## Slide 1: Information Technology Service Availability Metrics
March 2008

## Slide 2: Recent MarkeTrak Degradation Issues
MarkeTrak users have experienced delayed system response and slow application performance
  Degradations are tracked and described in the incident log
Initial analysis indicated database contention was the root of the problem. After increasing system resources, the database problem was resolved but slow application response continued
  Assigned additional resources to the database (3/2)
  Planned to implement a database change (3/30) – cancelled
Increased volume of 814_20 transactions for station ID’s is not affecting transaction processing, although it may play a small role in MarkeTrak application performance problems
  Initially, increased transactional volume was thought to be a factor causing slow MarkeTrak performance, but further analysis shows this is not the case
  Volume is reflected on the graph on the following slide

## Slide 3: Recent MarkeTrak Degradation Issues
MarkeTrak Activity – October ’07 to present

## Slide 4: Recent MarkeTrak Degradation Issues
Other areas examined during the troubleshooting process:
  Network
    Underutilized – no issues found
  Security
    No issues found
  Server resources
    CPU is underutilized
    DISK/SAN is underutilized
    HTTP sessions – MarkeTrak becomes unresponsive around 200 sessions
  ODBC settings
    Updated to latest version of the driver in February 2008
Having ruled out other potential causes – the probable cause is the application itself – a version upgrade is needed
  The version upgrade was initially scheduled for the January ’08 release, the release did not pass testing due to bugs. Rescheduled for March ’08 release
  The next version of code also had bugs, and did not pass testing and was pulled from the March ’08 release
  The latest version of code will be released into testing within the next few days, if all goes well it will be promoted to production in the May ’08 release

## Slide 5: 2008 Net Service Availability
3

## Slide 6: February 2008 Net Service Availability
4

## Slide 7: Retail Transaction Processing Availability Summary
5

## Slide 8: TML Availability Summary
6

## Slide 9: MarkeTrak Availability Summary
7