## Slide 1: Texas Nodal Transition Plan Task Force ROS Meeting Stacy Bridges, ERCOT Thursday, 03/13/08

## Slide 2: Last Month at TPTF / February 2008
During February 2008, TPTF Convened On:
  February 4 – 6
  February 21 – 22

## Slide 3: Last Month at TPTF / February 2008
Major Accomplishments / February 2008
  Current Day Reports (CDR) Project—Approval of:
    CDR Conceptual System Design (CSD) v.20
  Enterprise Integration Project (EIP)—Approval of:
    Market Information System (MIS) External Interface Specification v0.36
  Program Management Office (PMO)—Approval of:
    Approval of revisions to two active Readiness Metrics:
      CO2, Verify Dispute Process
      MP10, Mapping of Resources to Resource Nodes and Resources to ERCOT Polled Settlement (EPS) Meters

## Slide 4: Last Month at TPTF / February 2008
Major Accomplishments / February 2008 (cont’d):
  Early Delivery Systems (EDS) Project—Approval of:
    EDS 3 Security Constrained Economic Dispatch (SCED) Market Participant (MP) Handbook v3.03
    EDS Commercial Systems (COMS) MP Handbook v0.03
    EDS Accelerated Issue Resolution Process v0.01

## Slide 5: Last Month at TPTF / February 2008
Major Accomplishments / February 2008 (cont’d):
  EDS Accelerated Issue Resolution Process—Endorsement of:
    Revision to Low Dispatch Limit (LDL) Equation to ensure that LDL and High Dispatch Limit (HDL) limits passed to SCED never exceed High Sustained Limit (HSL); this revision affects:
        Energy Management System (EMS) Resource Limit Calculator (RLC) Detail Design, Section 3.2.6
        Nodal Protocols, Section 6.5.7.2 (8)
    Revision to Ramp Rate calculation to remove High Emergency Limit (HEL) so that RLC only uses HSL when calculating High Ancillary Services Limit (HASL); this revision affects:
        EMS Generation Subsystem Requirements, GS-FR36
        EMS RLC Detail Design, GS-FR36 and Section 3.2.1

## Slide 6: Last Month at TPTF / February 2008
Major Accomplishments / February 2008 (cont’d):
  Other—Endorsement/Approval of:
    White Paper, Combined-Cycle Unit Modeling in the Nodal Design v1.2
    Draft NPRR, Settlement of Power Imported via DC Ties and Block Load Transfer Under a Declared Emergency Condition
    Draft NPRR, Modify Time Requirements for Entry of Equipment in the Outage Scheduler
    Draft NPRR, Implementation of PUC SUBST. R. 25.505(f) Publication of Resource and Load Information
    Draft NPRR, Fuel-Oil Price (FOP) Clarification
    Draft NPRR, Emergency Base Point Price (EBBP) Revision

## Slide 7: This month at TPTF / March 2008
During March 2008:
  TPTF met on March 3 – 5
  TPTF will meet again on March 20 – 21

## Slide 8: This month at TPTF / March 2008
Major Accomplishments / March 3 – 5, 2008:
  EDS Project—Approval of:
    EDS 4 - Release 9 Day-Ahead Market (DAM)/Reliability Unit Commitment (RUC)/Supplemental Ancillary Services Market (SASM) MP Handbook v1.03
  EMS / Market Management System (MMS) Projects—Approval of:
    EMS-MMS Market Operations Test Environment (MOTE) Requirements (B2) v0.12

## Slide 9: This month at TPTF / March 2008
Major Accomplishments / March 3 – 5, 2008 (cont’d):
  MMS Project—Approval of:
    Requirements changes to incorporate NPRR102, Implementation of PUC Subst. R. 25.505(f), Publication of Resource and Load Information:
        MMS Overall MMS System and Other Processes Requirements (B2) v2.01
        MMS DAM and SASM Requirements (B2) v2.01
        MMS SCED and Real-Time MMS Processes Requirements (B2) v3.01
  PMO—Approvals of Readiness Metrics:
    Revision to Metric CO1, Settle Market for Seven Days and Provide Appropriate Extracts

## Slide 10: This month at TPTF / March 2008
Major Accomplishments / March 3 – 5, 2008 (cont’d):
  Other—Endorsement/Approval of:
    DAM Subgroup comments to the MMS DAM and SASM Requirements (B2) v2.0 (on March 3, 2008, TPTF identified these changes as “needed for go-live” and requested that ERCOT would provide a schedule/cost impact analysis by May 15, 2008.
    Changes to address STEC comments in NPRR097, Changes to Section 8 to Incorporate Role of Texas Regional Entity (TRE), the Independent Market Monitor (IMM), and the Concept of Market Compliance.
    Integration and Design Authority (IDA) White Paper: IDA003 Combined-Cycle Unit Modeling in the Nodal Design v2.1
    COMS White Paper: Details on the Settlement of Combined-Cycle Plants v1.3 (revisions to Section 12, Eligibility for DAM Settlement)

## Slide 11: This month at TPTF / March 2008
Upcoming Agenda Items / March 20 – 21, 2008:
  Nodal Program Updates:
    Nodal Program Update
    Nodal Timeline Update
      EDS Timeline and Milestones Description
    PMO Readiness Metrics Update
      Nodal Readiness Scorecard
      Metrics pending activation in April 2008
  Nodal Project Updates:
    EDS Update
      Discuss Draft NPRR for RLC (correction to LDL equation)
      Review updates for the Outage Scheduler MP Handbook

## Slide 12: This month at TPTF / March 2008
Upcoming Agenda Items / March 20 – 21, 2008 (cont’d):
  Nodal Project Updates (continued):
    COMS Project Update
      Review comments for COMS Disputes Management System CSD v0.02
      Discuss Congestion Revenue Right (CRR) Shortfall Issues
        Discuss CRR shortfall scenarios and balancing options
        Discuss Draft NPRR, Removal of Partial Assignment of CRR Shortfall to Real-Time
    EIP Update
      Review comments for the EIP External Interfaces Specification v1.09
    MMS Update
      Draft NPRR - Submission of Load Resources for Ancillary Service (AS) Trades and Self-Arrangement

## Slide 13: This month at TPTF / March 2008
Upcoming Agenda Items / March 20 – 21, 2008 (cont’d):
  Subgroup Updates:
    Day-Ahead Market (DAM) Subgroup Update
      Discuss activities from the March 19th DAM Subgroup
      Review comments for incorporating Item 3 (changes for AS from Self-Committed Resources and max Energy Offer Curve) into the MMS DAM and SASM Requirements
  Other Agenda Items:
    Combined-Cycle Update
      Review revisions for clawback factors in COMS white paper Details on the Settlement of Combined-Cycle Plants
    NPRR104, Corrections and Clarifications for Real Time Settlements and Ancillary Service Net Obligations
      Review Market comments and Discuss MP submission scenarios to MMS

## Slide 14: Future TPTF Meetings / March – April 2008
Future TPTF Meetings / March - April 2008:
  March 31 – April 2, 2008 *
  April 21 – 22, 2008 *
  * These TPTF meetings will be held offsite to accommodate the annual ERCOT Operations Training Seminar

## Slide 15: Questions?
Questions?