## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
March 20, 2008

## Slide 2: PMO Update
Agenda
  2009 Project Prioritization

## Slide 3: PMO Update - 2009 Project Prioritization Schedule
2009 Project Prioritization Schedule - Overview
  January 2008
    CARTs revise 2009 Initiative Lists
  February 2008
    Initial review at Market Subcommittee meetings
      MO - COPS (February 12)
      RO - RMS (February 13)
      SO - ROS, WMS (February 14 / February 20)
  March 2008
    Approval by market subcommittees
      MO - COPS (March 11)
      RO - RMS (March 12)
      SO - ROS, WMS (March 13 / March 19)
      CO, IO, MO, RO, SO – PRS (March 20)
  April 2008
    Approval by TAC (April 3)
    Available for F&A and Board review (April 15)

## Slide 4: 2009 Project Priority List / Funding Level Review
2009 Project Approval Status by Program Area
  All 5 lists have been reviewed and approved by ERCOT Strategic Review Team (SRT) and Executive Committee (EC)
  CO
    Subject to change at 3/17 EC meeting
  IO
    Subject to change at 3/17 EC meeting
  MO
    Modified and approved by COPS on 3/11/2008
  RO
    Approved by RMS on 3/12/2008
  SO
    Modified by ROS on 3/13/2008
      ROS didn’t formally approve the list – they think it is premature to estimate the post-Nodal effort and fear the recommended funding might not be sufficient
      ROS did not identify any efforts to be added to the 2009 list
      ROS did not identify any projects on the list that are not important
    Scheduled for review by WMS on 3/19/2008

## Slide 5: 2009 Project Priority List / Funding Level Review
2009 Project Budgets and Counts by Program Area
Program Area | Budget Request | Projects Started in 2008 | New 2009 Projects
CO | $ 2,000,000 | 7 | 6
CO – Met Center | $ 20,000,000 | 1 | 0
IO | $ 8,350,000 | 0 | 9
MO | $ 4,300,000 | 1 | 8
RO | $ 3,500,000 | 5 | 5
SO | $ 7,500,000 | 4 | 12
Total | $ 45,650,000 | 18 | 40

## Slide 6: 2009 Project Priority List / Funding Level Review
Project Budget History by Program Area
Program Area | 2009 Budget Request | 2008 | 2007 | 2006
CO | $ 22,000,000 | $ 8,450,000 | $ 4,250,000 | $ 2,500,000
IO | $ 8,350,000 | $ 6,400,000 | $ 5,250,000 | $ 7,200,000
MO | $ 4,300,000 | $ 1,200,000 | $ 1,500,000 | $ 2,500,000
RO | $ 3,500,000 | $ 6,100,000 | $ 7,000,000 | $ 6,700,000
SO | $ 7,500,000 | $ 50,000 | $ 4,500,000 | $ 5,200,000
Nodal * | $ 0 | $ 5,300,000 | $21,500,000 | $10,200,000
Total | $ 45,650,000 | $27,500,000 | $44,000,000 | $34,300,000
Previous Year Budgets
* Portion of Nodal project funded by Zonal as approved by the Board in 2006

## Slide 7: 2009 Project Priority List / Funding Level Review
2009 Project Prioritization Notes by Program Area
  CO ($22.00M)
    Large, multi-year project to replace the Met Center ($20M)
      Approved by Board of Directors in Feb. 2008
    Other projects limited to most critical needs ($ 2M)
  IO ($8.35M)
    Keeping up with computing infrastructure needs
  MO ($4.30M)
    Increased funding request for post-Nodal enhancements
  RO ($3.50M)
    Reduced funding request compared to previous years (but in line with prior year actual spending)
    Several projects in support of PUCT rulemakings
  SO ($7.50M)
    Increased funding request for post-Nodal enhancements
    Includes funds for implementing functionality that will be developed by the Nodal team in 2008 but won’t be included in Go-Live

## Slide 8: 2009 Project Priority List / Funding Level Review
2009 Project Prioritization – Additional Comments
  ERCOT has budgeted $12.5M for Nodal stabilization in 2009
    This will fund O&M efforts to resolve post-Go-Live Nodal issues
    The 2009 ERCOT budget is not yet complete and approved
  Documentation completeness
    Full documentation = $27.4M
    Limited documentation = $18.2M
    PMO is working to reduce the limited documentation amount prior to final Board and PUCT consideration
  The impact of the Met Center Disposition project on the System Admin Fee is not yet known because various financing options are being considered
  As reported previously, the project lists will be revisited later in 2008 to complete remaining documentation, consider new additions to the lists, and reprioritize as needed