## Slide 1: Flight Testing Update

## Slide 2: Flight 0208
Details
Flight 0208 complete
Contingency Testing was utilized for completing outstanding transactions as well as ad hoc testing for one existing CR testing bank change
5 New CRs, 2 Existing CRs added new territories, 1 Existing CR tested bank change, 2 Existing CRs changed to established Service Providers and 2 Existing CRs changed to non-established SP (In House)

## Slide 3: Flight 0208
Next Flight - 0608
Flight Deadline is 05/14/08
Connectivity Kick-Off Conference Call: 05/20/08
Flight Kick-Off Conference Call: 06/13/08
Flight Begins: 06/16/08
Flight scheduled to conclude: 07/29/08
Marketrak testing scheduled for 08/06/08-08/19/08
Questions?