## Slide 1: R7.4: Mock Annual Allocation/Auction (Unstructured) An update
EDS 3 Release 7 (CRR)
April 11th 2008

## Slide 2: Table of contents
Announcements
Nomination window extension
Auction window extension
R7.4 source-sink list
General issues
Next week: auction bid and credit limit submission

## Slide 3: Announcements
PCRR allocations
  Nomination submission window extended till 11:59PM Sun 4/13/08
  Weekly status update postponed next week (due to above)
  Note: aim to have allocations results (PCRR and MCFRI) by Tues next week
CRR auction
  As of now, we aim to open bid submission window 4/16 (weds) and close 4/20 (sun),
  and will extend submission window further if needed
  Source-sink names available for CRR AHs to start preparing bids
R7.4 source-sink list
  Same as EDS 4 (DAM) list, except:
    The following settlement points are not included in the R7.4 list
      BRTSW_BCW1
      CHEDPW_GT2
      CSC_CSECG1_2
      ENAS_ENA1
      SWEC_G1
      TKWSW_CHAMP
      TKWSW_ROSCOE
      WEC_WECG1
      CHEDPW_PUN1
    Caveat on Horse Hollow #3:
      Will try to use HHOLL3_WND1 (as currently shown in file posted). However, there is a chance that we may have to use the name that was given to us earlier this week and was used by the R7.4 allocation, which is HHOLL3_WIND_1.

## Slide 4: General issues
Navigation around the nominations screen – painfully slow
  We have gathered data-points; working to resolve that issue
A few nomination uploads had to be repeated
  In our effort to accommodate late-start NOIEs in this allocation, nomination data was accidentally refreshed.
  This changed candidate IDs (causing re-work for at least one NOIE)
  Those MPs that already submitted nominations have sent us their nomination files – we have/will upload them on their behalf

## Slide 5: Next week: annual auction credit limits and bid submissions
As previously mentioned:
We aim to have allocation results posted on Tues. If so, bid submission window opens Weds.
In the meantime – strongly encourage starting to create bids using R7.4 source-sink list.