2705 West Lake Drive

Taylor, Texas 76574

(512) 248-6800

HTTP://WWW.ERCOT.COM

COMS

Nodal Verifiable Cost Implementation Plan

v.15

April 9, 2008

Revision History

| Revision | Comments | Date | Author |
| --- | --- | --- | --- |
| v0.10 | Initial version | 10-19-07 | Ino Gonzalez |
| v0.11 | Edited/updated | 10-26-07 | Scott Meyerott |
| v0.12 | Edited/updated | 11-09-07 | Ino Gonzalez and Scott Meyerott |
| V0.013 | Edited/update | 11/21/07 | Ino Gonzalez and Scott Meyerott |
| V0.015 | Edited/update | 4/11/08 | Ino Gonzalez |

Table of Contents

Section 1 – Introduction	3

Section 2 – Statement of Purpose	3

Section 3 – Timeline for Submitting Verifiable Costs by Resource Type	3

Section 4 – Verifiable Cost Submission and Review Processes	3

Section 5 – Timeline for Rescinding Approval of Verifiable Costs	3

Section 6 – Appealing Rejected Verifiable Costs	3

# Section 1 – Introduction

This white paper details the Verifiable Cost implementation plan that will be effective upon approval of the Verifiable Cost Manual and will expire upon implementation of the Texas Nodal Market.  If any provision in this document is in conflict with the Nodal Protocols, then the Protocols prevail to the extent of the inconsistency.

# Section 2 – Statement of Purpose

During the transition from a Zonal to a Nodal market, QSEs may submit Verifiable Cost data given the timeline described in this document.  The objective of this paper is to detail the process and rules that will govern these submissions because the provisions within the Verifiable Cost Manual that address submissions and approval timelines only apply to costs submitted after Nodal implementation.

It is important to note that, while Verifiable Costs may be approved prior to Nodal implementation, they will not replace cost caps, provide cost recovery, or be used in any similar manner until the Texas Nodal Market is implemented.

# Section 3 – Timeline for Submitting Verifiable Costs by Resource Type

Prior to Nodal implementation, ERCOT will review Verifiable Cost submissions on a rolling basis according to generator type.  This is to ensure ERCOT has sufficient time and flexibility to review cost submissions that are made during the infancy of the Verifiable Cost Process.  QSEs should, therefore, submit their Verifiable Costs according to the timelines shown below in Figure 1 and Figure 2.

There are approximately 540 Resources registered with ERCOT, as is shown below in Figure 3.  While not all of these Resources will submit Verifiable Costs, ERCOT is unsure of what the actual participation rate will be and, therefore, used the amounts shown in Figure 3 as a frame of reference when coming up with the submission timeline.  ERCOT developed the timeline with the hope of allocating its anticipated workload evenly, accounting for the number of each resource type, the relative complexity of each resource type’s costs, and the expectation that productivity will increase over time as familiarity increases.

Figure 1 lists the first date that a QSE may submit Verifiable Costs for a given type of resource.  While ERCOT will review Verifiable Cost submissions on a rolling basis and while costs may be submitted at any time after the appropriate date shown in Figure 1, ERCOT strongly suggests QSEs submit their Resources’ costs as soon as is allowed under Figure 1.  By following this timeline, ERCOT will be able to compare submissions for similar resources and will reduce the risk of not meeting its review deadlines, which are described in Section 4.

For combined cycle (CC) plants, the first date that a QSE may submit Verifiable Costs is determined by CC trains less than 90 MW as shown in Figure 1.  If a QSE wishes to submit Verifiable Cost data for a combined cycle plant, the QSE must submit data for a registered configuration and may also submit Verifiable Cost data for all registered configurations simultaneously.

Figure 1:  Verifiable Cost Submissions by Generator Type

| Type of Generator | Abbreviation | First Date Costs may be Submitted* |
| --- | --- | --- |
| Simple Cycle Greater than 90MW | SCGT90 | 5/1/08 |
| Simple Cycle Less than or Equal to 90MW | SCLE90 | 6/1/08 |
| Gas Steam Non-Reheat | GSNONR | 7/1/08 |
| Gas Steam Reheat Boiler | GSREH | 7/1/08 |
| Gas Steam Super Critical Boiler | GSSUP | 8/1/08 |
| Combined Cycle Less than or Equal to 90MW | CCLE90 | 8/1/08 |
| Combined Cycle Greater than 90MW | CCGT90 | 9/1/08 |
| Coal Lignite (or Coal-Fired plants) | CLIG | 9/1/08 |

*Note:  Timeline based on WMS approval of the Verifiable Cost Manual in April 2008.

Figure 2:  Timeline to Submit Verifiable Costs by Generator Type

Figure 3:  Resources by Fuel Categories

| Name | Symbol | Number of Units |
| --- | --- | --- |
| Simple Cycle Greater than 90MW | SCGT90 | 9 |
| Simple Cycle Less than or Equal to 90MW | SCLE90 | 78 |
| Gas Steam Non-Reheat | GSNONR | 42 |
| Gas Steam Reheat Boiler | GSREH | 71 |
| Gas Steam Super Critical Boiler | GSSUP | 82 |
| Combined Cycle Less than or Equal to 90MW | CCLE90 | 73 |
| Combined Cycle Greater than 90MW | CCGT90 | 156 |
| Coal Lignite (or Coal-Fired) | CLIG | 28 |

# Section 4 – Verifiable Cost Submission and Review Processes

This section of the Verifiable Cost Implementation Plan details the processes and procedures to be used for the submission and approval of Verifiable Costs prior to Nodal implementation.

A Resource initiates the Verifiable Cost Process by submitting a service request through the Market Information System (“MIS”).  While Verifiable Costs may be submitted prior to Nodal implementation, they will not take effect until the Texas Nodal Market is implemented.

When submitting Verifiable Costs, Resources must include the following:

- Nodal Verifiable Costs Submission Template with all relevant fields completed;

- an itemized list of all specific costs included and the amount of each;

- electronic copies of supporting documentation and any required affidavits and signatures;

- a list of any physical supporting documentation that is being sent to ERCOT; and

- any other relevant materials that this document requires to be submitted.

Verifiable Costs submitted to ERCOT before implementation of the Texas Nodal Market will be reviewed based on the following timeline:

- After receiving a Resource’s Verifiable Cost data via a service request, ERCOT will review the data for accuracy and to ensure the submission has met all of the requirements set forth within ERCOT’s Verifiable Cost Manual.

- Within twenty five (25) business days from the date on which the data is submitted, ERCOT will inform the submitting QSE whether the submission was approved, rejected, incomplete, or needs additional supporting documentation.  If a submission is complete and ERCOT does not require any additional information, ERCOT will approve or reject the submitted Verifiable Costs within these twenty business days.

- A QSE must submit all additional information that ERCOT requests and must do so no later than thirty (30) business days after ERCOT first requests it.

- Upon receiving additional documentation, ERCOT will acknowledge receipt and review it for completeness within twenty five (25) business days.  ERCOT will not postpone review until a QSE’s submission deadline has passed.

- At any time during the approval process, ERCOT may request additional information from a QSE.  All requests must be fulfilled within thirty (30) business days.

- If ERCOT does not approve a Resource’s Verifiable Costs, the QSE representing the Resource may file a dispute in accordance with the procedure described under Appealing Verifiable Costs Rejections in Section 9:  Timelines Applicable to the Submission and Review of Verifiable Costs of the Verifiable Cost Manual.

# Section 5 – Timeline for Rescinding Approval of Verifiable Costs

The processes for rescinding approval of Verifiable Costs that are submitted prior to Nodal implementation are identical to those described in Section 9:  Timelines Applicable to the Submission and Review of Verifiable Costs of the Verifiable Cost Manual.

# Section 6 – Appealing Rejected Verifiable Costs

The processes for appealing rejected Verifiable Costs that are submitted prior to Nodal implementation are identical to those described in Section 9: Timelines Applicable to the Submission and Review of Verifiable Costs of the Verifiable Cost Manual.