## Slide 1: EDS 4 Update COPS
May 13, 2008

## Slide 2: Agenda
Summary of DAM executions
Upcoming activities
  DAM Executions
  Release 8 Activities
  Verifiable Costs
Relevant Documents

## Slide 3: DAM Summary
  Summary of runs:
    Apr18- (120% scenario- DAM Energy Bids of forecasted Load)
      Many QSE bids/offers lost in moving to Austin site
      Average LMP = $70.54
      Only A/S Cleared was Regulation Up for 7 hours (A/S insufficiency)
      No data pricing errors in DAM clearing found
      Statements and Invoices posted to MIS
    Apr23- (80% scenario)
      Average LMP = $12.76
      A/S insufficient – Reduced A/S Plan and cleared for all 4 services (MCPC high)
      Results deemed invalid due to system issues
      Statements and Invoices posted to MIS
    Apr25- (120% scenario)
      Average LMP = $41.44
      A/S insufficient – Reduced A/S Plan and cleared for all 4 services (MCPC high)
      No data pricing errors in DAM clearing found
      Statements and Invoices posted to MIS

## Slide 4: DAM Summary - continued
    Apr30- (80% scenario)
      System was down part of the morning
      Average LMP = $55
      A/S Cleared for all 4 services (RRS insufficient)
        ERCOT issue of Load Resources not modeled properly in DAM
      Procured hourly average of 22,000 MW/hour of Energy
      Statements and Invoices posted to MIS
    May2- (120% scenario)
      Average LMP = $70
      A/S Cleared for all 4 services (RRS insufficient)
        Improved pricing for AS (RegUp $7, RegDown $9)
      Procured hourly average of 32,000 MW/hour of Energy

## Slide 5: DAM Summary - Continued
    May 7- (80% scenario, with constraints)
      Average LMP = $5
      A/S Insufficient for RRS and RegDn for several hours
      Procured hourly average of 22,000 MW/hour of Energy
      Deemed invalid due to modeling errors
      100 QSEs participated
    May9- (120% scenario, with constraints)
      Average LMP = $65
      A/S insufficient for RegDn for one hour
      Procured hourly average of 36,000 MW/hour of Energy
      Deemed invalid due to modeling errors
      104 QSEs participated

## Slide 6: DAM Issues
  Load Resources not modeled properly
    Load Resources were submitting, but DAM was not procuring due to modeling issue
    ERCOT has updated (via email) to Load Resources the proper network model name to use in DAM (reminder that a COP is necessary for DAM consideration)
    Participation in next DAM should procure Load Resources submitting on updated naming
  Awards missing
    Some awards were not properly publishing
    Issue fixed and available for DAM execution as of May 7
  Modeling issues are excluding certain Resources and Settlement Points in DAM solution
    Jointly-Owned Units
    Settlement Points
      HB_HUBAVG, HB_BUSAVG, LZ_BEPC, LZ_VFT_LAR
    (Load Resources workaround found as discussed above)
  Fractional MW in awards (not a short-term fix)

## Slide 7: DAM Executions through May
  Continue two DAMs/week through May
  Week of May 5- run DAM with constraints
  Week of May 12- target initial SASM execution
  Week of May 19- target initial run DRUC

## Slide 8: Release 8 – COMS Statements and Invoices Posted
- Statements and Invoices posted to Readiness Center:
    Standard Statements and Invoices
    Mock CARD Invoices
    Mock CRR Balancing Account Invoices
    Mock DAM Late Fee Invoices
    Mock DAM Settlement Statements and Invoices
    Release 7.2 CRR Auction Invoices
- MIS Certified Area:
    DAM Statements and Invoices for Operating Days 4/18/08, 4/23/08, 4/25/08 and 4/30/08 (DAM awards only)
    Release 7.3 CRR Auction Invoices

## Slide 9: Release 8 – COMS Reports posted
- Mock Reports, DDLs, XSDs posted to Readiness Center
    CMM Credit Standing to ERCOT Counterparty Report
    CMM Total Potential Exposure Detail Report
    EDW – PRDE Draft DDL
    EDW – Settlements Draft DDL
    EDW – PRDE Draft XSD
    EDW – Settlements Draft XSD
    COMS – Market Data Transparency Specifications

## Slide 10: Release 8 – May Activities
Mock RTM Initial Settlement Invoices and RTM Late Fee Invoices with input data to Readiness Center.
Mock RTM Settlement Statement in which there is no DAM for the Operating Day with input data to Readiness Center.
CRR Auction Invoices – EDS 3 Release 7.4 Auction Results (2 business days after auction clears)
No Statements or Invoices posted for DAM Executions in EDS due to open SPRs

## Slide 11: Release 8 – Verifiable Costs
Submission window is open for Verifiable Costs
ERCOT staff will begin reviewing submitted VC for simple cycle generators greater than 90MW (5/1/08)
Once VC are approved for Nodal, they will be replicated into the EDS environment
Until submitted VC are approved, ERCOT will develop and enter “temporary” VC in EDS for the units we have already received an intent via email
Must wait for MMS4 to be available in EDS
“Temporary” VC are “ball park” values and should be on the high side for each of the units.
Prior to “go live”, all “temporary” verifiable costs will be removed from the EDS/Production environments ----- (only the officially approved VC will be in the system and used at “go-live”)
Review Nodal Verifiable Cost Implementation Plan on Readiness Center at http://nodal.ercot.com/readiness/golive/index.html

## Slide 12: EDS 4 – Communication Channels
Readiness Center
  FAQ Document
  Known Issues List
  Approach Documents
  Handbooks
Weekly EDS 4 Conference Calls
  10:30am Central via WebEx
EDS 4 Mailbox: eds4@ercot.com

## Slide 13
Questions?

## Slide 14: EDS 4 Relevant Documents
EDS 4.9.1 – DAM/RUC/SASM Test Package | http://nodal.ercot.com/readiness/eds4/documents/index.html
Settlement Point Listing | http://nodal.ercot.com/readiness/eds4/documents/index.html
QSE Short Name Listing | http://nodal.ercot.com/readiness/eds4/documents/index.html
Dashboard of Metrics and Schedule | http://nodal.ercot.com/readiness/eds4/documents/index.html
EDS Issue Submission Form | http://nodal.ercot.com/readiness/eds4/documents/r9/ercot_eds_issue_submission_form.xls
EIP External Interface Specification | http://nodal.ercot.com/docs/pd/eip/od/misp/eip_external_interfaces_specification_v1_11.zip
Explanation of Market Submissions v0.25 | http://nodal.ercot.com/readiness/eds4/documents/index.html

## Slide 15: EDS 4 Relevant Documents
ERCOT Nodal Transition Plan | http://nodal.ercot.com/docs/po/pd/ntp/ERCOT_Nodal_Transition_Plan_110305.doc
EDS 4 Approach v1.0 | http://nodal.ercot.com/readiness/eds4/documents/index.html
EDS 4 - DAM/RUC/SASM Market Participant Handbook v2.0 | http://nodal.ercot.com/docs/pd/eds/eds4/eds4damrucsasm/eds4_dam_ruc_sasm_mp_handbook_v2_0.doc
Market Management System User Guide | http://nodal.ercot.com/docs/pd/eds/eds4/eds4mmsuidum/eds_4_mms_ui_draft_user_manual_20080403.doc
EDS 4 – COMS Market Participant Handbook v1.0 | http://nodal.ercot.com/docs/pd/eds/eds4/eds4coms/eds_coms_mp_handbook_v1.0.doc
EDS 4 – FAQ | http://nodal.ercot.com/docs/pd/eds/eds4/eds4faq/eds4_faq.doc
EDS 4 – Known Issues | http://nodal.ercot.com/readiness/eds4/documents/r9/eds4_known_issues_compiled_20080502.xls
Verifiable Costs Implementation Plan | http://nodal.ercot.com/readiness/golive/kd/nodal_verifiable_cost_implementation_plan_v15.doc
Verifiable Costs Submission Template | http://nodal.ercot.com/readiness/golive/kd/Nodal%20Verifiable%20Costs%20Submission%20Template_v2.xls