## Slide 1: TDTWG Update to RMS
<number>
Wednesday
May 14, 2008
Notes: <number>

## Slide 2: Primary Activities
<number>
Addressing ERCOT System Outages and system failures
Reviewed current status of SCR748 and SCR745
Discussed Timestamp issue from March ERCOT Outages presentation
AMIT Task - 95 Discussions
Notes: <number>

## Slide 3
<number>
Continue working with the ERCOT Manager of Operations to address each system incident.
Christian Brennan presented the outage report. There were a few comments regarding the recurring TML outages, Christian explained this to the group’s satisfaction.
Christian mentioned the SLA Review. This is scheduled for discussion at the June 4th TDTWG meeting in Austin.
#1
Notes: <number>

## Slide 4: #2
<number>
2. TDTWG continue working with ERCOT to clarify the status SCR748 and SCR745.
Hope Parrish gave a project review of PR70006_02 of SCR748. Project has been initiated and is in the planning stages. There are some resource constraints due to the nodal project but contract resources may be used for development.
Hope also gave a presentation for PR60006_01 of SCR745. Two options to proceed with the project were reviewed. After some discussion TDTWG ask for more detail to be presented in June before a recommendation could be made to RMS.
Notes: <number>

## Slide 5: #3
<number>
3. Discussed Timestamp issue from March ERCOT Outages presentation
Michael Matlock gave an update from the Outage Impact meetings that are on going. The issue with the NAESB Time Stamps from ERCOT was resolved. This was just a clarification of processes and time stamps and how NAESB relates to downstream applications once a file has been posted to ERCOT. The NAESB time stamps were/are correct. Delays occurred further down in the processing due to ERCOT outages during 3/12 – 3/20.
Notes: <number>

## Slide 6: #4
<number>
4. AMIT Task - 95 Discussions
AMIT Task – 95. “Choose the X ML format ( X ML or Binary X ML) for TA-001 Machine to Machine Large Volumes of Data and TA – 002 Machine to Machine Small Volumes of Data. Determine if a published WSDL is appropriate for automated delivery of the data and if so create.”
Given the information provided, the recommendations TDTWG can make at this time were documented and sent to Christine Wright and Kathy Scott of the AMIT group. As new business rules are formalized by AMIT, TDTWG would be glad to offer further review/comments. TDTWG recommendations will be posted with the TDTWG meeting Notes of 5/7.
Notes: <number>

## Slide 7: Thank You
<number>
Notes: <number>