DRAFT

Summary of ROS-related items discussed at May 8, 2008 TAC meeting

- There were no ROS-sponsored voting items for TAC to consider.

- Randy Jones presented ROS’s action plan related to the 2/26/2008 EECP event and the March 27, 2008 Wind Workshop.

- ERCOT’s implementation plan for Single Entry Model was discussed.  Specifically, concerns were expressed that ERCOT had pushed back the time for model validation by TSPs to begin from March 31 to July 14, but ERCOT was still expecting the network model to be ready by September 1.  Realistically, model validation needs to start sooner or the September 1 date to begin testing of model-related functions would likely be delayed.  As a follow-up to the discussion, ERCOT has scheduled further discussion of this topic at the next NDSWG meeting.