May 7, 2008

9:30 a.m. – 1:00 p.m.

7620 Metro Center Drive

Austin, Texas 78744

Conference Call Information

Dial-in Number: 512.225.7280 | Conference Code: 1671

WebEx Information: N/A

- Antitrust Admonition was posted and read, and Jerry Ward, Interim Chairman of the SDT read through the meeting agenda.

- Attendance was taken and included:

  - Jerry Ward, Luminant (Team Member and Interim Chair)

  - Walter Bukowski, CPS Energy (Team Member and Interim Vice Chair)

  - Raborn Reader, EPCO, Inc. (Team Member)

  - Tom Burke, Luminant

  - Vann Weldon, ERCOT

  - Chad Seely, ERCOT

  - Clayton Greer, Goldman Sachs/J. Aron (via phone)

  - Farzaneh Tafreshi, Texas RE

  - Judith James, Texas RE

- Since only three team members were present, a quorum was not present. Team members who were absent: Jesse Dillard of the City of Dallas, Mike Grable and Steve Myers of ERCOT, and Stephen Knapp of Constellation Energy.

- Jerry Ward agreed to continue serving as the Interim Chair till all DT members are present and can elect the Chair.

- Walter Bukowski agreed to be Interim Vice Chair and will inform the RSC of the group’s progress at the next RSC meeting on May 27.

- Farzaneh Tafreshi gave a Power Point presentation on the process for standards development, noting that for this particular SAR, the process is being used to request a change to the process to allow ERCOT a formal vote in future regional standard development processes.

- The team reviewed the general work product, tasks, and tenets as outlined in the Standard Drafting Teams Procedures.

- The major tasks of this SDT will include:

- 1) Figuring out how to weight the ERCOT vote,

- 2) Deciding which documents to revise to accomplish giving ERCOT a vote, and

- 3) Revising the appropriate documents to accomplish task 2.

- The documents to be reviewed for possible revisions to accomplish the goal of SAR001 include: SDT Procedures, RSC Procedures, RBB Procedures, Appendix C to the Delegation Agreement between NERC and ERCOT, and the ERCOT Bylaws.

- The group discussed SAR001 with respect to voting and how to weight the ERCOT vote.  It was agreed that this discussion would need to be developed more during the next few SDT meetings after each member had sufficient time to think about the issue more and discuss and review the appropriate documents before the next SDT meeting.

- Target dates for the various tasks include:

- June TBD---Next meeting of the SDT.  Team will develop and discuss the voting weight issue further for inclusion in the appropriate documents, and will assign someone to begin a draft of document changes..

- Action items before June meeting: Each team member review suggested documents for possible changes, and research to see if other documents may be impacted and need to be revised.  Farzaneh Tafreshi will announce June meeting to RSC, WMS, and ROS to be sure that everyone who may be interested in SAR001 is aware of the SDT for participation.

- July TBD---Another meeting of the SDT to review draft changes and prepare posting to be sent to RSC.

- July 29---Present draft process revision to RSC for approval.

- August 1---Post draft for 30-day comment.

- September 1---Review comments and begin responses.  Modify SAR if necessary.

- September 30---Back to the RSC for another possible round of discussion/presentation.  If approved here, then post for vote shortly after this meeting.  If necessary, go to October 30 meeting.

- October 30---Back to RSC with final revised process and all redlines ready for final approval and post for voting.

- End of 2008---Complete process and have revised voting process in place.  This date was set by RSC.  RSC meets on December 16.