## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
May 22, 2008

## Slide 2: PMO Update
Agenda
  2009 Project Prioritization Status
  Recent Project Implementations
  Top 10 Project Funding Questions

## Slide 3: PMO Update - 2009 Project Prioritization Schedule
2009 Project Prioritization Schedule - Overview
  January 2008
    CARTs revise 2009 Initiative Lists originally drafted in Q4 2007
  February 2008
    Initial review at Market Subcommittee meetings
      MO - COPS (February 12)
      RO - RMS (February 13)
      SO - ROS, WMS (February 14 / February 20)
  March 2008
    Final review by market subcommittees
      MO - COPS (March 11)
      RO - RMS (March 12)
      SO - ROS, WMS (March 13 / March 19)
      CO, IO, MO, RO, SO – PRS (March 20)
  April 2008
    Review by TAC (April 3)
    Available for F&A and Board review (April 15)
  May 2008
    Board approved as part of 2009 budget request (May 20)

## Slide 4: 2009 Project Priority List / Funding Level Review
2009 Project Budgets and Counts by Program Area
Program Area | Budget Request | Projects Started in 2008 | New 2009 Projects
CO | $ 3,550,000 | 13 | 7
CO – Met Center | $ 20,400,000 | 1 | 0
IO | $ 8,350,000 | 0 | 9
MO | $ 4,300,000 | 1 | 8
RO | $ 3,500,000 | 5 | 5
SO | $ 7,500,000 | 4 | 12
Total | $ 47,600,000 | 24 | 41

## Slide 5: PMO Update - YTD 2008 Project Implementations (Go-Live)
January 2008
  IO PR-70050_01 EIS ETL Tool Implementation
February 2008
  CO PR-70044_01 MET Center Facility Analysis
  RO PR-70005_01 MO SAS70 Procedures Optimization
  IO PR-70012_01 Cyber Security Project #14
  IO PR-70037_01 OC-3 Microwave Replacement
  SO PR-70035_01 2007 REC Program Modifications
March 2008
  IO PR-60055_01 Enterprise Service Management
  IO PR-60013_01 Enhanced Digital Certificate Program
  MO PR-70038_01 ERCOT.com Infrastructure Enhancement
        (Collage Infrastructure Redesign)
  CO PR-70013_01 Corporate Document Management
  CO PR-70041_01 Taylor Control Room Display System Replacement
April 2008
  None

## Slide 6: PMO Update - Top 10 Project Funding Questions
Can unused funds in one year be used in the next year?
How does the 40/60 revenue to equity funding of projects work?
What happens to funds that are not used at the end of the year?
What is a CART and why are funds allocated by CART?
How does ERCOT keep track of CART budgets and funding transfers between CARTs?
How do we know when there are funds to be reallocated?
Why are CARTs asked to “give back” funds that are not expected to be used?
Does the market have input into the reallocation of funds?
How is the market represented at the meetings where funding transfers are considered and approved?
Why do we often see funding transfers go the to the Corporate Operations (CO) and IT Operations (IO) CARTs?

## Slide 7: PMO Update - Answers to Top 10 Project Funding Questions
Answers to be provided at PRS on 5/22