## Slide 1: TPTF Update for TAC June 5, 2008 Joel Mickey
http://nodal.ercot.com <number>
Notes: <number>

## Slide 2: Agenda
http://nodal.ercot.com <number>
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
Notes: <number>

## Slide 3
http://nodal.ercot.com <number>
Meeting Summary – May 5
Meetings: May 5 – 7 and May 22 – 23
On May 5, TPTF discussed the following:
  Nodal Program Update:
    Market Participant Readiness: Outreach to resolve issues
    Single Entry Model: Delayed
    Early Delivery Systems (EDS) Texas Nodal Market (TNM) Go-Live Procedure
    Market Participant Identity Management (MPIM) and Critical Cyber Assets (CCAs)
  Nodal Timeline Update
  Readiness Update
  Staffing Update
  Discussion of Day-Ahead Market (DAM) Processes
  Registration Update:
    Resource Asset Registration Form (RARF) Issues
  NPRR117, Resource Registration Clarification:
    On May 5, TPTF endorsed filing TPTF comments for NPRR117 with the Protocol Revision Subcommittee (PRS) as developed by TPTF May 5, 2008. The motion carried by roll-call vote, with 83.3% in favor and two abstentions (City of Eastland and City of Allen). One opposing vote was recorded for Calpine. All Market Segments were represented for the vote.
Notes: <number>

## Slide 4
http://nodal.ercot.com <number>
Meeting Summary – May 5, 6
May 5 (continued):
  NPRR123, Inadvertent Energy Account Revision:
    On May 5, TPTF endorsed NPRR123 as submitted. The motion carried by roll-call vote, with 100% in favor and three abstentions (City of Eastland, City of Allen, and Coral Power). All Market Segments were represented for the vote.
On May 6, TPTF discussed the following:
  Technical Advisory Committee (TAC) Assignment – Special processes or timelines required to accelerate approvals for items needed for nodal go-live?
  Market Rules Update:
    NPRR126, Section 19, Synchronization of Zonal Protocols - Texas Standard Electronic Transaction
    NPRR118, Section 14, Synchronization of Zonal Protocols - State of Texas Renewable Energy Credit Trading Program:
      On May 6, TPTF endorsed NPRR118 as submitted. The motion carried by roll-call vote, with 100% in favor and four abstentions (CenterPoint, AEP, Coral Power, and Westar Energy). The Consumer Market Segment was not represented for the vote.
    NPRR114, Section 11, Synchronization of Zonal Protocols - Data Acquisition and Aggregation
    Nodal Operating Guide Revision Requests (NOGRRs) Synchronizations
Notes: <number>

## Slide 5
http://nodal.ercot.com <number>
Meeting Summary – May 6 (continued)
May 6 (continued):
  NPRR107, Nodal Emergency Interruptible Load Service (EILS):
    Discussion: To have 2 deployment blocks
    On May 6, TPTF endorse forwarding TPTF comments for NPRR107, Nodal EILS, to PRS for consideration as discussed by TPTF on May 6, 2008. The motion carried by roll-call vote, with 100% in favor and nine abstentions (LCRA, TXU, AEP, Calpine, City of Eastland, City of Allen, Coral Power, Exelon, and BP Energy). All Market Segments were represented for the vote.
  Wind Power Forecasting Issues (Part One)
  NPRR111, Timelines for Response By ERCOT to Transmission Service Provider (TSP) Requests:
    On May 6, TPTF endorsed NPRR111 as submitted. The motion carried by roll-call vote, with 100% in favor and one abstention (Exelon). The Consumer Market Segment was not represented for the vote.
  CRR Update:
    One-line diagram format
  Infrastructure (INF) Project Update:
    North American Electric Reliability Corporation (NERC) Compliance time-line issue
Notes: <number>

## Slide 6
http://nodal.ercot.com <number>
Meeting Summary – May 7
On May 7, TPTF discussed the following:
  Commercial Systems (COMS) Update:
    Revisions for NPRR120, Corrections and Clarifications for Real-Time Settlements:
      On May 7, TPTF endorsed NPRR120 as submitted. The motion carried by roll-call vote, with 100% in favor and two abstentions (LCRA and Reliant). The Consumer Market Segment was not represented for the vote.
    Revisions for NPRR122, Simplify Ancillary Services (AS) Settlement Formulas:
      On May 7, TPTF endorsed NPRR122 as submitted. The motion carried by unanimous roll-call vote. The Consumer Market Segment was not represented for the vote.
    Draft NPRR for CRR Settlements Revenue Equalization:
      On May 7, TPTF approved submitting the draft NPRR for CRR Settlements Revenue Equalization to PRS as discussed by TPTF on May 7, 2008. The motion carried by roll-call vote, with 100% in favor and two abstentions (Austin Energy and AEP). The Consumer Market Segment was not represented for the vote.
      This draft NPRR was processed as NPRR130.
Notes: <number>

## Slide 7
http://nodal.ercot.com <number>
Meeting Summary – May 7 (continued)
May 7 (continued):
  EDS Update:
    EDS TNM Go-Live Procedure v0.04
    EDS Emergency Operations Test Plan v0.01
  Wind Power Forecasting Issues (Part Two)
  NPRR124, Resource Node Updated Definitions:
    Much discussion, no agreement, tabled for next session
Notes: <number>

## Slide 8
http://nodal.ercot.com <number>
Meeting Summary – May 22
On May 22, TPTF discussed the following:
  Nodal Program Update / Nodal Timeline Update / Board Announcement:
    Common Information Model (CIM) Importer
    Long discussion on Schedule impacts
      Recommendation: don’t make new date until all facts are in
      Integration Health Check
  Readiness Update:
    Issues with Nodal Scorecard / Survey Questionnaire:
      Are metrics working as intended?
  INF Update:
    Update on Critical Infrastructure Protection (CIP) Training and CCAs:
      This is a Zonal issue first, request proper Zonal forum
      for discussion. On today’s TAC agenda.
  NPRR 124, Resource Node Updated Definitions:
    “Logical Resource Nodes”
Notes: <number>

## Slide 9
http://nodal.ercot.com <number>
Meeting Summary – May 23
On May 23, TPTF discussed the following:
  EDS Update:
    Data accuracy coming into ERCOT
    Should this be supported 24X7 by ERCOT and MPs now or at some future date?
  Market Management System (MMS) Update:
    Co-optimization of Self–Committed Resources in DAM:
      Concern: When the schema will be locked down (no more changes)
      Jointly Owned Units (JOUs)
    Update on CIP Training and CCAs
Notes: <number>

## Slide 10
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to endorse submitting the draft Settlements NPRR for Section 7 Cleanup to PRS as modified by TPTF on May 23, 2008. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to approve the EDS Emergency Operations Test Plan v0.03 as submitted. | Coop | ■ |  | LCRA
 | Municipal |  |  | 
 | Investor Owned Utilities | ■ |  | CenterPoint Energy, AEP Corp.
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | BP Energy
Vote Summary May 22 – 23, 2008
Note: the votes detailed above are available for pick-up from the May 22-23 TPTF Meeting Page.

## Slide 11
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to approve the TNM Go-Live Procedure v0.07 as modified by TPTF on May 23, 2008. | Coop | ■ |  | Brazos Electric Power Coop
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | CenterPoint Energy, AEP Corp.
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | Cirro Group
 | Independent Power Marketers | ■ |  | 
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to reject the changes identified in the INF MPIM Requirements v3.3 and forward to the appropriate zonal Market Participant Stakeholder group for review, discussion, and resolution. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | TXU, AEP Corp.
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Summary May 22 – 23, 2008
Note: the votes detailed above are available for pick-up from the May 22-23 TPTF Meeting Page.

## Slide 12
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to approve revisions to incorporate functionality for co-optimization for Self-Committed units in DAM into the MMS DAM and SASM Requirements. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | 
 | Independent Generator | ■ |  | PSEG Texgen I
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to endorse forwarding TPTF comments to PRS for NPRR114, Section 11, Data Acquisition and Aggregation, as discussed by TPTF on May 23, 2008. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Summary May 22 – 23, 2008
Note: the votes detailed above are available for pick-up from the May 22-23 TPTF Meeting Page.

## Slide 13
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to approve forwarding TPTF comments on NPRR124, Resource Node Updated Definitions, to PRS as modified by TPTF on May 22, 2008, with the understanding that ERCOT will bring back to TPTF a procedure detailing the assigning of Resource Nodes using the struck language from the discussion document. | Coop | ■ |  | Brazos Electric Power Coop.
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | CenterPoint Energy, AEP Corp.
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to endorse NPRR128, Combined Cycle Power Blocks with Multiple Voltage Interconnections, as submitted. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | CenterPoint Energy
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Summary May 22 – 23, 2008
Note: the votes detailed above are available for pick-up from the May 22-23 TPTF Meeting Page.

## Slide 14
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to approve NPRR132, Outage Clarification, as submitted. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | Exelon
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to approve NPRR133, Addition of PSSE Format, as submitted. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Summary May 22 - 23 2008
Note: the votes detailed above are available for pick-up from the May 22-23 TPTF Meeting Page.

## Slide 15
Vote Item | Sector | F (For) | A (Against) | Abs (Abstention)
Issue: Motion to waive notice to vote to incorporate functionality for co-optimization for Self-Committed units in DAM into the MMS DAM and SASM Requirements. | Coop | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utilities | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumers |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketers | ■ |  | 
Vote Summary May 22 – 23, 2008
Note: the vote detailed above is available for pick-up from the May 22-23 TPTF Meeting Page.

## Slide 16
http://nodal.ercot.com <number>
Next Meetings
On June 9 and June 10, likely topics include:
  Nodal Program Update
  Nodal Timeline Update
  Readiness Update:
    Nodal Scorecard/ Survey Questionnaire
  User Interface (UI) Subgroup Update
  Quality Assurance Update
  Market Information System (MIS) Update:
    Review disposition of comments for the MIS Business Requirements for Notices, Notifications, Alarms, and Alerts v0.03
  Training Update
  Quick Response Working Group (QRWG) Update:
    Market guidelines for DAM timeline delays
Notes: <number>

## Slide 17
http://nodal.ercot.com <number>
Next Meetings (continued)
On June 9 and June 10, likely topics include:
  Market Rules Update:
    NPRR127, Synchronization of Zonal Protocols for Section 22 Attachments A, I, J, and M
    NPRR to Synchronize Zonal Protocols for Section 21, Process for Protocol Revision
    Review disposition of comments for NOGRRs:
      NOGRR020, Synchronization of OGRR198- Firm Load Shed Implementation Time Periods
      NOGRR021, Synchronization of OGRR205- Modify Responsive Reserve Service Obligation
  EDS Status Update
  Energy Management System (EMS)/MMS Market Operations Test Environment (MOTE) Conceptual System Design (CSD)
  NPRR131, AS Trades with ERCOT
  NPRR112, Emergency Base Point Price Revision
  Wind Power Forecasting Issues:
    Discuss wind-power issues that may require Protocol changes
Notes: <number>

## Slide 18
http://nodal.ercot.com <number>
Next Meetings (continued)
Next Meetings:
  Monday June 9 and Tuesday June 10
  Monday June 23 through Wednesday June 25
  Monday July 7 and Tuesday July 8
  Monday July 21 through Wednesday July 23
Notes: <number>

## Slide 19
http://nodal.ercot.com <number>
Questions
?
Notes: <number>