## Slide 1: Texas Nodal Market Go-Live Procedure
  Requesting TAC vote on this Procedure to solidify expectations about the timeline and sequence of events that enable the transition to the nodal market:
    Spans from the completion of the 168-Hour test through the completion of the Transition Outage Management Guideline Plan
    Describes the level of testing by ERCOT and MPs during this time period
    Outlines contingencies plans for loss of nodal functionality after the Texas Nodal Market Implantation Date (TNMID) and guidance for the ERCOT CEO to execute § 21.12.5, if needed
    Describes communications, health checks, and IT environment controls
    Other key aspects considered when developing the procedure:
      Reduce risk by limiting the number of moving parts leading up to, during, and just after the TNMID
      Reduce risk by operating the systems as-if they are production prior to operating under protocols

## Slide 2: Timeline overview and Procedure review process
Reviewed by ERCOT Staff (~70 comments)
Published v0.04 for TPTF Comment on 4/22; comment close on 5/2 (~130 comments)
Published v0.05 for TPTF comment on 5/13; comment close on 5/16 (~50 comments)
Distributed v0.06 to TPTF on 5/20 for consideration of voting on 5/23
‘Motion to approve the TNM Go-Live Procedure v0.07 as modified by TPTF on May 23, 2008’ carried with 100% in favor and 4 abstentions (Cooperative, IOU (2), and IREP).