| DEWG/SDAWG Event Summary |
| --- |
| Event Description: DEWG/SDAWG Meeting | Date: 5/19/2008 9:30am to 3:30pm | Completed by: Valerie Schwarz |
| Attendees: See DEWG/SDAWG Attendance Worksheet |
| 1. Antitrust Admonition and Agenda Review - J Galvin Admonition Read Agenda reviewed No other additions or requests made to agenda. 2. ERCOT Report Extract Exceptions and Notices (DEWG)) – A. Smallwood ERCOT IT Incident Report Report Issues April 8th Cause: ERCOT’s Texas Market Link (TML) Report Explorer was unavailable. Fix: Restart of LDAP and application April 14th Cause: ERCOT’s Texas Market Link (TML) Report Explorer was unavailable. Fix: The application was restarted. April 30th Cause: Unplanned maintenance of Settlements and Billing Database. Fix: Application and database were restarted. April 21st- 30th Start and End time did not apply because it was a system failure. Cause: Database failover on April 21st, which resulted in an out of synch situation. Still late in recovery process. 30 days after the issue is resolved, the extracts will be sent out. Question: Have the Price adjustments for 4/22 been fixed yet? – E. Goff Response: No –A. Smallwood Extracts Delivery on Same Day* (DEWG) – Requested Item from Jake Gundrum (AEP) Concern on the loading of the extract with the same naming convention When two extracts containing different data are sent on the same day and have the same naming convention, the first extract will be overwritten. – J. Holloway (AEP) Send a Help Desk Ticket for a particular issue and it will be distributed to the appropriate parties to look into. – J. Lavas Follow up at next meeting Want to make sure that if anyone has issues like this they can be discussed here for recommendations on what to do in those situations. – J. Galvin 4. Nodal Extracts vs. Zonal Extracts** - Requested Item from Earl Batty Nodal extracts vs current extracts Looking into what will need to be changed as we go to nodal. DDLs published do not have comments on what tables are. No documentation on how to link the tables together. Spoken with Jackie Ashbaugh at ERCOT and there will be a document published at some point, but there is no commitment when the document will be available. – E. Batty We are working on several new pieces of documentation at this time, one of those is the DDL comments but we do not have a definite date for when this will be available. We are working to populate the information while we are in the testing process.. – J. Lavas No cross references comparing zonal to nodal. We have consistently stated that we do not have any intent to do a mapping of zonal extract tables to nodal extract tables . This is due to the number and level of changes since most tables will not have a one to one mapping as many are going away from zonal or are new for nodal. – J. Lavas Updates to postings will be included in presentation later and we will continue to discuss what the extract changes are going to be as we move to the nodal environment. - J. Lavas We are doing updates to the documentation, user guides, comments, etc. If there are any questions like these, bring to DEWG discussion or use the nodal report readiness email for specific questions. Questions The date I heard as when the extracts were going to be published was June. Has it been postponed? Early July is the date that we are currently looking at internally. – J. Lavas We get a new set of ddls when there is an update or a change. Want to know what the new ddl is going to replace? We currently include in the posting update which DDLs/XSDs have been updated but not the specific changes that have occurred. We will start including those specifics going forward. – J. Lavas 5. Release 8 timeline Summary EDS update (SDAWG) Summary of COPS presentation – K. McGettigan and A. Bauld Due to constraints with staff it has been decided that the discussion on Nodal testing will be addressed in the COPS subcommittee. Review of presentation for COPS DAM Summary Questions What Day Ahead Settlements do we have now? – J. Galvin MIS Certified (Slide 8) What’s the status of the progress on the other statements? Currently on hold to work on Real Time Statements. – K. McGettigan When will MMS4 be available? There was no answer at COPS. We do not have a date. Daryl Cote reported to COPS and TPTF. – K. McGettigan Mock was not dependent on integration, but now stating that we have to wait for MMS4 to be available in EDS (on Slide 11). There are stepped up versions of MMS4 and mock verifiable costs. MMS3 is not working the way we expected it to. There were 2 issues that prevented the functionality from working as desired. – K. McGettigan Issue 1: Dealt with the minimum energy calculation; this defect is expected to be fixed in MMS4 Issue 2: FIP and FOP are currently static. This is because we do not have the integration in place to pull PLATTS data. Follow up email sent to distribution list on 5/19/2008 “VC testing in EDS” with more explanation We found that the amount of effort to stub in the data when we did not have the data from the system pulled away from our effort of regular testing as well as the effort for the next deliverables. In regards to the timeline, are we checking in with the requirements on that side? Is there any way to round up feedback on these testing elements? If we are talking about the Mock then we are measuring that differently than the EDS testing. We have not measured readiness in any type of participation in the Mock invoices. – K. McGettigan How is the EDS testing timeline affected by these changes by MMS4? 168 hour test is delayed. Do we have an updated testing timeline? – J. Galvin No, we only have until the end of May. – K. McGettigan Raj will announce updates to timeline in TPTF. Once that date is given then the corresponding reports will be updated. Reason for delay will be discussed at TPTF. – J. Ashbaugh 6. Impacts of Database Failover (SDAWG) – A. Smallwood ERCOT conducted an emergency database failover on April 21st, 2008 following a hardware failure Nature of hardware failure was different in that the database ‘hung’ –meaning that it became unresponsive and data was unable to be written to or read from the database. Isolated incident due to the age of the hardware and not a systemic problem. Goal Recover transactions that are needed to perform price adjustment calculations that are missing in downstream databases from a restored copy of the production database Prevention Newer Hardware so that failures are less likely to occur. Re-architecture of system integration between the databases. Questions When will non-spinning reserve price adjustments for PRR 650 be completed? When the transactional data has been restored, reviewed, and approved. What is the timeline? The environment build is complete, we anticipate the data restore from tape to be the task that takes the longest We are estimating weeks, not months, to complete the plan Unknowns include the amount of time needed to restore from tape and the quality of the data once it’s been restored Market notices will continue to be sent to indicate status Are we reposting the data from current data? – E. Goff Once they get the data to make the price adjustments, they will do that. Currently, they do not feel comfortable with the data just yet. –A. Smallwood The failover has impacted extracts, are we sure that there is nothing else that has been impacted by the database failover? - J. Galvin There has been some talk and they are looking into it. – A. Smallwood What are the chances that this will happen on the current platform before nodal market goes live? – A. Morton We Replaced failed disk and have spares stocked up. – A. Smallwood Timeline is estimating weeks not months. When do you feel you have enough of an estimate on the fix? –A. Morton We are in stage 3 of 4 of the recovery process. – A. Smallwood Concerns Concerns were made that it is not ready yet. Last bullet on presentation discusses notices sent on the issue. Concern about the notices stating the same information (continuing to work on problem) but no new information or status update. Since there is no new information or status updates to post there will be no new information included but ERCOT wants the market to be aware that they are still working on the issue. – A. Smallwood The more important issue is that the market settled on a day where the prices are not correct. Concerns on credit and settlement perspective. We are curious where the prices are going to end up. Communication recommendation on this issue in particular to have an update rather than providing the same information daily. – J. Galvin You see the daily emails because of the CCWG process and procedures. Might have to go back to CCWG/Art Deller with any concerns on follow up processes. – J. Lavas 7. Re-settlement of April 24 (SDAWG) – Could not secure anyone to talk about this. Resettlement was conducted due to do a missing data schedule. The Market Participant provided notification to the help desk and chain of events to settlements was slow because it was thought it would work magically. Didn’t get fixed automatically and we are already approved that settlement. We squeezed in that data again to get it reprocessed. The delay to communication caused this. – A. Bauld Data error that prompted the resettlement of 4/24/2008 satisfied the 2% rule. – A. Bauld Follow up email sent to distribution list 5/21/2008 “SDAWG Follow-up for Op Day 4/24/08” Comments: We believe that the nodal update should be at the DEWG/SDAWG meeting. – L.Starr 8. Nodal COMS Update – J. Lavas Location of information Nodal Data Services Master List updated each Friday (http://nodal.ercot.com/about/news/2008/0118a.html) Latest extract and report specifications and DDLs and XSDs (http://nodal.ercot.com/readiness/reports/index.html) Updates COMS Specifications Addition of New Report: UFE Analysis Report Deletion of Report: Summarized Load by TDSP Report Synchronization and Clean-up between the specification documents Capacity Factors by Resource – Updated from Certified to Secure and posting in CSV RUC Make Whole & Claw Back Payment Report – Updated from Certified to Secure EDW Specifications Addition of MP Type TDSP to RTM MODE to account for COMS Deletion above Addition of Bill Determinants tab Addition of Business Requirements to all Phase 2 Extracts Tab Color change on Verify Records Used in Data Aggregation for a Trade Date WS as this WS will not be delivered with the first round of WS changes as part of Phase 2 Extracts Changes to DDLs/XSDs DDLs Updated posting for PRDE DDL XSDs Updated posting for PRDE XSD In the Pipeline: User Guides for Reports/Extracts DDL Comments Join Documentation FAQ Document Questions Is there anything going on that would put us in jeopardy of the timelines? – J. Galvin Only aware of what is going on with our extracts. We continue to work towards the timeline we currently have regardless of the overall implementation date and any changes to dates regarding COMS extracts will be brought to this group. – J. Lavas What are the expected dates of EDS? – J. Galvin Early July; 7/7 was reported at COPS.. – J. Lavas On ERCOT documents it still shows June but TPTF reports mid July. Until we are given a definite date, we can’t put anything specific in those columns for an update. We could change it to TBD or a reference to the last DAG update. – J. Lavas Next meeting we will have EDS cooperation to give better transparency on the dates – J. Galvin Nodal Protocol Revision Request (NPRR) In reviewing the Matrix and delivery timelines, we would like to request an NPRR to update the of timing of delivery for the Resource ID (RID) Extract in Nodal Protocol Section 11.1.11, Treatment of Resource ID Extract. (See draft NPRR attachment for details) – J. Lavas Questions Is this something that we would like to sponsor and push through to TPTF? – J. Lavas Don’t think we should sponsor this. Maybe put on a future agenda then take to COPS for formal adjustment. –J. Galvin Why is there a change to the time? – J. Galvin Consistency with similar extracts, ease of tracking. We would like to put it in line with other similar extracts that have the 23:59:59 delivery posting. – J. Lavas |
| Action Items / Next Steps: |
| Request for EDS to present to DEWG/SDAWAG rather than COPS. Urge everyone to look at any materials you can in the testing phase. Friday EDS calls are valuable. Update on overall testing timeline Incident Report Database failover issue Follow-up on the items that A. Bauld will report back on for the next meeting Settlements person to dial in on these meetings SCR 740 Update – J. Lavas SLA was asked to be reviewed by COPS members but have received no comments. It will be brought back to COPS. |
| Hot topics or ‘At Risk’ Items: |