## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
May 22, 2008

## Slide 2: PMO Update
Agenda
  2009 Project Prioritization Status
  Recent Project Implementations
  Top 10 Project Funding Questions

## Slide 3: PMO Update - 2009 Project Prioritization Schedule
2009 Project Prioritization Schedule - Overview
  January 2008
    CARTs revise 2009 Initiative Lists originally drafted in Q4 2007
  February 2008
    Initial review at Market Subcommittee meetings
      MO - COPS (February 12)
      RO - RMS (February 13)
      SO - ROS, WMS (February 14 / February 20)
  March 2008
    Final review by market subcommittees
      MO - COPS (March 11)
      RO - RMS (March 12)
      SO - ROS, WMS (March 13 / March 19)
      CO, IO, MO, RO, SO – PRS (March 20)
  April 2008
    Review by TAC (April 3)
    Available for F&A and Board review (April 15)
  May 2008
    Board approved as part of 2009 budget request (May 20)

## Slide 4: 2009 Project Priority List / Funding Level Review
2009 Project Budgets and Counts by Program Area
Program Area | Budget Request | Projects Started in 2008 | New 2009 Projects
CO | $ 3,550,000 | 13 | 7
CO – Met Center | $ 20,400,000 | 1 | 0
IO | $ 8,350,000 | 0 | 9
MO | $ 4,300,000 | 1 | 8
RO | $ 3,500,000 | 5 | 5
SO | $ 7,500,000 | 4 | 12
Total | $ 47,600,000 | 24 | 41

## Slide 5: PMO Update - Top 10 Project Funding Questions
Can unused funds in one year be used in the next year?
  Typically “no”, although the Board of Directors can authorize funds to be held for use in a future year
  Important note: Unused funding is not necessarily money in the bank that can be saved for use in a future year. It is much more likely to be authorized debt funding that has not been procured because it wasn’t needed based on ERCOT’s cash flow needs.
How does the 40/60 revenue to equity funding of projects work?
  40% of the authorized project budget is funded by ERCOT’s System Administration Fee
  60% of the project budget is funded by debt procured as needed based on our cash flow needs
  3.375¢ of the System Admin Fee supplies the revenue needed to fund our $27M project budget in 2009 (Met Center project excluded)
    $27M budget * 40% = $10.8 revenue need / $3.2M ($M per ¢) = 3.375¢

## Slide 6: PMO Update - Top 10 Project Funding Questions
What happens to funds that are not used at the end of the year?
  Similar to Question #1. Unused funds at the end of the year typically result in less debt being procured by ERCOT.
What is a CART and why are funds allocated by CART?
  CART = Continuous Analysis and Requirements Team
    CO Corporate Operations
    IO IT Operations
    MO Market Operations --- COPS
    RO Retail Operations --- RMS
    SO System Operations --- WMS
  Projects are grouped by CART for several reasons, including:
    Provides enhanced focus on projects needed by a particular business area within ERCOT
    Allows prioritization of a group of projects that typically compete for the same resources (developers, test environments, etc.)

## Slide 7: PMO Update - Top 10 Project Funding Questions
What is a CART and why are funds allocated by CART?
  Continued…
  The CART is a group of individuals charged with the management and delivery of a group of projects (also known as a Program Area)
    Directors, resource managers, developers
    DPO Staff (Divisional Project Organization)
      DPO Manager
      Project managers
      Business analysts
  The DPOs are organizational units that were formed when ERCOT’s centralized PMO was segmented by business function

## Slide 8: PMO Update - Top 10 Project Funding Questions
How does ERCOT keep track of CART budgets and funding transfers between CARTs?
  CART funding allocations are set each year as part of the ERCOT budget approved by the Board of Directors
  The ERCOT Program Management Office (PMO) tracks funding transfers between CARTs that arise over the course of the year
  Overall portfolio funding is reviewed on a regular basis (semi-monthly) by the Strategic Review Team (SRT) [ERCOT directors]
  At all times, we know the current budget for each CART and the status of potential funding transfers between CARTs
How do we know when there are funds to be reallocated?
  The CARTs complete monthly status reports that forecast their projected spending for the year on an individual project basis
  A sizeable variance between a CART’s budget and total projected spend indicates available funding for reallocation

## Slide 9: PMO Update - Top 10 Project Funding Questions
Why are CARTs asked to “give back” funds that are not expected to be used?
  “Giving back” funds has several benefits
    Allows projects in other CARTs to execute if they are budget-constrained
    Allows acceleration of projects from subsequent year to current year to alleviate subsequent year budget limitations
    Allows Finance Department to better forecast debt requirements
  This process allows ERCOT to deliver as many important projects as possible during a budget year
  Process note: An SRT funding decision is triggered whenever an individual project is releasing $100k or more
    Example: In February, the CO CART deferred 4 projects and wanted to keep the funds for unexpected carryovers. The SRT elected to transfer the funds to the SO CART to address budget needs with active SO projects.

## Slide 10: PMO Update - Top 10 Project Funding Questions
Does the market have input into the reallocation of funds?
  Yes, the CART manager seeks input from their market subcommittee when seeking to release or acquire funding
  Requesting this input is required if the reallocation is >=$500k but CART manager interaction with the market allows this input to occur at any level of reallocation
  This input is relayed to the SRT for consideration in the decision making process

## Slide 11: PMO Update - Top 10 Project Funding Questions
How is the market represented at the meetings where funding transfers are considered and approved?
  The CART manager and Division Directors of a CART that have a working relationship with a market subcommittee represent that subcommittee at SRT meetings
Why do we often see funding transfers go the to the Corporate Operations (CO) and IT Operations (IO) CARTs?
  In the recent past, available funding has come from projects that have software development resource constraints
  CO and IO tend to have more purchasing projects (storage upgrades, server replacements, facilities projects, etc.) than MO, RO, and SO
  This trend may change in the future