## Slide 1
Update to RMS
June 11, 2008
Notes: <number>

## Slide 2
Accomplishments:
  Completed review – User Guide sections
    Day to Day Issues – Missing Transactions 4.1
    Day to Day Issues – Usage/Billing Issues 4.2
    Data Extract Variance (DEV) Issues
Review of MT calendar:
  5/19 ERCOT began UAT testing
  5/20 Connectivity test - did not take place
      AS of 5/22 no Market Participant using the API could connect
  5/20 Sandbox opened
Notes: <number>

## Slide 3
Release 1
  design 100%, build – 100%, testing 40% (91% UAT/ 23% Regression)
Release 2
  design 100%, build – 60%, testing – not started
Release 3
  design 100% , build 5%, testing – not started
  Action Item: Each Market Participant that registered for GUI and/or API testing to provide a readiness update at the June 6th meeting.
Notes: <number>

## Slide 4
Technical Review was presented by ERCOT for Release 2- A changes.
  Presentation will be posted to MT project site
  http://www.ercot.com/services/projects/current/70007_01/index
API Cert Connectivity
  A concerted effort was made by ERCOT and the API Market Participants working together to resolve the connectivity issues.
  As of June 5th – only 1 of 5 API market participants successfully completed the connectivity, query list and query detail.
    This is a noted concern with Release 1 scheduled for June 14th.
Notes: <number>

## Slide 5
ERCOT provided update on Release 2 training
  June 23rd - at ERCOT Only 6 have registered
June 26th - in Irving Only 6 have registered
June 30th – in Houston 71 have registered
June 16th deadline to register
API readiness

## Slide 6
GUI Readiness

## Slide 7
Completed review of User Guide sections
  Section1_General.doc
  Section2_IAG.doc
  Section3_Cancel.doc
  Section5_DEV_LSE.doc
Key item to a successful implementation is participation and communication.

## Slide 8
Next meeting: June 12th
Location - ERCOT
User Guide – Final Review
  Section4_OtherD2D.doc
  Section5_DEV_LSE.doc
  Section7_Admin.doc
  Section8_Bulk.docSection9_Appendix.doc
Update from Market Participants on readiness of each release

## Slide 9
The Retail Testing Website has been updated with the following documents to help with testing. To request a user name and password e-mail RetailMarketTesting@ercot.com
  Marketrak Phase 2 Contacts - Contact List - MarkeTrak Certification Flight 0608 (142)
  Marketrak Phase II Scripts - Final - Marketrak Phase II Scripts - Final (149)
  Marketrak Phase 2 Sandbox ESI List - Sandbox ESI List (151)

## Slide 10
Notes: <number>