## Slide 1: Market Impact Assessment TF
Final Report to RMS
June 11, 2008

## Slide 2: Contents
Definitions
Background
ERCOT Findings
Customer Impacts
CR Impacts
TDSP Impacts
Next Steps

## Slide 3: Definitions
Impacted Customer – Customer that had a Move-In or Move-out transaction scootched by the TDSP due to transactions being held by ERCOT past the 5:00 pm daily cut-off window
Impacted Transaction – Transaction that did not meet the ERCOT Performance Metrics in place for 1Q 2008
MVI Process – entire transaction chain of a customer move-in (814_16, 814_04, 814_05, etc.)
MVO Process – all transactions and responses tied to the base 814_24 transaction request
Scootching – Practice in which the TDSP forwards the requested date on transactions to the next business day after the original requested date when the transaction is received after 5:00pm two business days prior to the original request date

## Slide 4: Background
On March 12th, 2008 and again from March 18th through 20th, 2008 various CRs saw an unusually large number of MVI and MVO transactions scootched by the TDSPs
During the same period all market participants experienced greater than normal performance issues with MarkeTrak, TML, Data Extracts, and Reporting
Upon review of available data it was discovered that transactions were taking significantly longer to process through ERCOT to the TDSPs once the transactions were delivered by the CRs (Mean processing time increased by 100%, Maximum processing time increased by 500%)
Market Impact Assessment Task Force formed to gain greater understanding of what happened at ERCOT and to assess impacts to all market segments

## Slide 5: ERCOT Findings
Period 1: March 1, 2008 to March 11, 2008
Retail Processing Outages:
3/2/08 8am to 8pm Planned Maintenance
3/2/08 – 3/3/08 8pm to 6:05am Unplanned Maintenance over-run
3/8/08 – 3/9/08 12pm to 2:30pm Planned Release (SCR 745 Phase 2)
Out of Protocol Transactions:
Switch: 814_06 15.12% Total Switch 1.77%
MVI: 814_03 10.96%
814_06 8.55%
814_17 10.28%
867_02 2.15% Total MVI 4.59%
PMVI All in protocol Total PMVI .63%
MVO All in protocol
CSAMVI 814_22 13.48% Total plus MVO 1.82%
Total out of protocol transactions: Switch-MVI-PMVI-MVO-CSA-MVI = 3.20%

## Slide 6: ERCOT Findings
Period 2: March 12, 2008 to March 21, 2008
Retail Processing Outages:
3/12/08 3am to N/A Unplanned (867 Pickup Process error)
3/12/08 9:08am to 10:15am Unplanned San Failure
3/19/08 9:35am to 12:02am Unplanned San Failure
3/20/08 8:20am to 10:02am Unplanned San Failure
3/20/08 3:55pm to 5:40pm Unplanned (SCR 745 Issues)

## Slide 7: ERCOT Findings
Period 2: March 12, 2008 to March 21, 2008
Out of Protocol Transactions:
Switch: 814_02 6.56%
867_02 2.97%
867_04 10.04% Total Switch 2.64%
MVI: 814_05 31.12%
814_07 9.37%
867_02 3.66%
867_04 9.56% Total MVI 4.91%
PMVI: 814_03 20.82%
814_05 32.05%
814_17 28.94%
867_04 6.59% Total PMVI 14.91%
MVO: 814_03 26.37%
814_24 26.74%
814_25 22.88%
867_04 8.30% Total MVO 21.39%
Total out of protocol transactions: Switch-MVI-PMVI-MVO-CSA-MVI = 10.86%

## Slide 8: ERCOT Findings
Period 3: March 22, 2008 to March 31, 2008
Retail Processing Outages:
3/22/08 8am to 12:00pm Planned Maintenance (Rollback SCR 745 2)
3/30/08 8am to 9:30am Planned Maintenance
Out of Protocol Transactions:
All Transactions within Protocol
Total out of protocol transactions: Switch-MVI-PMVI-MVO-CSA MVI = .07%

## Slide 9: ERCOT Findings
Details on impacted transactions:
ERCOT determined that the retail transaction processing issues, which occurred on March 12, 2008, were the result of human error. A slow-down on the application server was being investigated and was believed to be a hardware issue. During the investigation, a Retail process was mistakenly restarted while one was already running. This caused errors with the transaction processing and corrupted log files. This caused the validity of the exception queries that run against the logs to be in question and delayed the identification of impacted transactions. At the time ERCOT notified the Market that this effort continues to be a challenge due to the volume of data and the anomaly of the problem that occurred with log files being corrupted or missing as a result.

## Slide 10: ERCOT Findings
Details on impacted transactions:
On March 18, 2008 ERCOT identified with the support of the Market:
Multiple 997 transactions required reprocessing
150 814 transactions required reprocessing
867 transactions for 2 TDSPs required reprocessing for a total of 116,485 transactions
On March 20, 2008 ERCOT identified and additional subset of 867s that required reprocessing.
867 transactions for an 3rd TDSP were identified that required reprocessing for an additional 19,628 transactions.

## Slide 11: ERCOT Findings
Details on impacted transactions:
On April 9, 2008 ERCOT was made aware of additional impacts due to the retail transaction processing outage that occurred on March 12, 2008. Some 867_03 files were not processed. The files were received by ERCOT and acknowledged but were not included in the files created for data loading into the Settlements and Billing application. Both IDR and NIDR files were among those affected. ERCOT at that time advised that as a result of reprocessing, Market Participants may receive duplicate 867_03 forwards.
ERCOT reprocessed 1 NIDR file with 12,504 transactions.
ERCOT reprocessed 15 IDR flies with 117 transactions.

## Slide 12: ERCOT Findings
Details on impacted transactions:
On April 10, 2008 ERCOT identified and addition 16 files requiring reprocessing
ERCOT reprocessed 16 IDR files with 130 transactions
On April 15, 2008 ERCOT identified an additional 26 files requiring reprocessing.
ERCOT reprocessed 26 additional files with 184 transactions.

## Slide 13: Customer Impacts
MVI/MVO Request Scootched
  3/12/2008 for 3/14/2008 Action
    Scootched 3 days
    3/14/2008 was a Friday; Monday 3/17/2008 the next available business day
  3/18/2008 for 3/20/2008 Action
    Scootched 4 days
    3/20/2008 was a Thursday; due to Good Friday Holiday on 3/21/2008; Monday 3/24/2008 was the next available business day
  3/19/2008 for 3/24/2008 Action; and 3/20/2008 for 3/25/2008 Action
    Scootched 1 day

## Slide 14: Customer Impacts
MVI Request Scootched
  Customers with no Power for day/weekend/holiday weekend
  Customers with Power under another customer/REP agreement
MVO Request Scootched
  Customers billed for usage on days after their requested MVO date
Missing/Late Usage Transactions
  Delayed Billing
MarkeTrak/TML Degradation
  Delayed enrollment and issue resolution

## Slide 15: CR Impacts
MVI Request Scootched
  Customers with no Power for day/weekend/holiday weekend
    CR initiates manual MarkeTrak Cancel with Approval process followed by PMVI request to get power on as requested
      CR pays PMVI fee and does not pass through to the customer
    CR pays for customer to stay at hotel, meals until power is energized at premise
    CR invokes Emergency Manual spreadsheet enrollment process with TDSPs to ensure customers receive power
  Customer served power under previous customer’s account
    Previous customer/CR billed for usage period resulting in lost revenue for both current and previous CR
  Increase Safety Net monitoring and submission to TDSPs
MVO Request Scootched
  Customers billed for usage on days after their requested MVO date
    Loss of revenue tied to customer disputed/unpaid usage from scootched MVO dates
Missing/Late Usage Transactions
  Delayed Billing

## Slide 16: CR Impacts
MarkeTrak/TML degradation
  FTE’s not able to perform job functions while TML/MarkeTrak are degraded or not available
  Loss of customer enrollment due to inability to complete enrollments while TML degraded or not available for ESIID Lookup
Other Impacts
  Manual processes implemented to monitor and identify delayed transactions for special handling
    FTE cost related to performing manual process as well as cost of normal jobs assigned to FTE’s not being completed
  Increased call center activity by impacted customers around missed dates, lack of power, and/or incorrect bills
  Ongoing FTE cost to resolve any out of synch issues caused by invoking of manual processes
  Loss of customers due to customer dissatisfaction for missed MVI date request

## Slide 17: CR Impacts
Participating CRs reported per Impacted Customer an average cost of $24.41
Participating Crs reported that an average Impacted Customer rate of 15% of total transactions
Using ERCOT provided data for March 2008, 15% of MVI, PMVI, and MVO transactions is 1592 Impacted Customers per day of an Outage
1592 x $24.41 = $38,860 in total CR impact per day

## Slide 18: TDSP Impacts
MarkeTrak DEV Issues for synchronization – full impact still unknown, could be late June before fully realized
Reconciliation of 867_03 (149,000+ transactions both NIDR and IDR)
Opportunity Costs on FTE's dedicated to manual processes
Increase of Safety Net requests
MarkeTrak outage cause issues in meeting market timelines
Possible reconciliation of some MarkeTrak issues
Manual monitoring & managing the processes increased by 500%
Increased call volumes from CRs
Aggregated Cost from reporting TDSPs averaged to $2800 per TDSP

## Slide 19: Next Steps
Additional Data to be added to the ERCOT Outage Incidence Log
  Per Outage an additional tab will be added to show the ERCOT Performance Metrics for that day
  In the Market Impact Column of the Log the total out of protocol for the SWI, MVI, PMVI, and MVO processes will be displayed
Input in SLA changes/updates via TDTWG
Further steps to be determined by Market Participants as appropriate