## Slide 1
TAC UPDATE
Met June 5th
Nodal 168-hour Test and Dec 1st Go-Live are both delayed
-AREVA EMS CIM Importer software delivery date set to July 4th, was
previously June 12th
-Project Cost is now AMBER (due to monthly burn rate pushing us past
$319M total recently approved by the PUCT
2009 ERCOT Budget is $223.3M for an Admin. Fee of $0.57/MWh
TRE/RSC has four (4) Regional SARs in play [more about that later!]
Market Participant Identity Management Requirements Policy Update
HIGHLITE: PRR 764 approved (29-0-1), special BOD meeting on 6/06
Revised Nodal Transition Outage Management Plan remanded back to
TPTF and referral to ROS [pushback on uncertainty of 40-day blackout
period and where it would fall with delay]
TSPs strike compromise for 75 days to validate Network Model [?]
Public Appeal for Conservation (EECP Step #2/OGRR from WOTF work) will also
require a PRR/NPRR