## Slide 1: ROS June 12, 2008 Meeting
ROS Report
for June 26, 2008 TAC Meeting
Randy Jones
ROS Vice Chair

## Slide 2: TAC Voting Items (approved at ROS June meeting)
NOGRR018, Synchronization of OGRR204, “Hotline Technology Update”
NOGRR019, Synchronization of OGRR206, “Black Start Satellite Phones”

## Slide 3: EECP 20080226 ROS Action Plan / Wind Workshop Follow-Up Items
ROS concurred that “Changes to Protocols/Guides: Run multiple CSC limit studies” [Item 3f ], assigned to the ROS Wind Operations Task Force (WOTF), is now complete.
  As of June 10th, ERCOT has implemented this for all five CSC areas.
  A PRR and a NPRR are not required.
The WOTF provided the status of other assigned items.

## Slide 4: EECP 20080226 ROS Action Plan / Wind Workshop Follow-Up Items
ROS concurred with the wording proposed by the OWG concerning “Changes to Protocols/Guides: Re-examine the EECP Steps (should ERCOT's obligation to issue a public appeal for conservation be optional?)” [Item 3h].
  The OWG will initiate an OGGR to eliminate the requirement that an appeal must be made in Step 2. Per TAC, a PRR and a NPRR are also required.
  A recommendation was made that wording be reviewed and clarified, if needed, to eliminate any confusion that it is acceptable for a local TSP to issue an energy conservation appeal for transmission congestion without receiving any directive from ERCOT.
ROS concurred with the OWG concerning “Changes to Protocols/Guides: Ancillary Service procurement methodology (Increase RGS,RRS,NSRS during high-risk periods)” [Item 3c].
  This is no longer assigned to the OWG. The WMS will take the lead on this issue, with the WOTF following what the WMS is proposing.

## Slide 5: ROS Action Plan Summary: EECP Step #2 (Feb.26th, 2008)
OWG (Operations Working Group)
PDCWG (Performance Disturbance Compliance Working Group)
Item 3a | Changes to Protocols/Guides: Wind Generation ramp rate limitations [assigned to ROS & WMS] | 
Item 3h | Changes to Protocols/Guides: Re-examine the EECP Steps (should ERCOT's obligation to issue a public appeal for conservation be optional?) | 
Item 1e | Interconnection Process: System Inertia (generator governor response) [with inertia data from DWG] | 

## Slide 6: ROS Action Plan Summary: EECP Step #2 (Feb.26th, 2008)
WOTF (Wind Operations Task Force)
Item PDCWG 1 | What can be done to improve STLF performance when previous day load profile and current day load profiles are obviously different? Can a ‘similar day’ profile be substituted for the previous day profile? | COMPLETE
Item PDCWG 2 | All QSEs including wind QSEs MUST be vigilant in updating their Resource Plan and keeping it accurate. | COMPLETE
Item 1a | Interconnection Process: Better defined voltage support requirements | 
Item 1b | Interconnection Process: Better defined SCADA control on generation breakers | 
Item 1c | Interconnection Process: ERCOT/TSP/Generator voltage management practices | 

## Slide 7: ROS Action Plan Summary: EECP Step #2 (Feb.26th, 2008)
WOTF (Wind Operations Task Force) [Continued]
Item 1d | Interconnection Process: Generation Interconnection Synchronization checklist (how will generation unit’s provide reactive support/voltage control) | 
Item 2a | Compliance/Performance Measures: 24/7 communication must be available for TSP to reach wind generators | 
Item 3a | Changes to Protocols/Guides: Wind Generation ramp rate limitations [assigned to ROS & WMS] | 
Item 3b | Changes to Protocols/Guides: PRR to mandate use of AWST 80% forecast in wind Resource Plans | COMPLETE
Item 3c | Changes to Protocols/Guides: Ancillary Service procurement methodology (Increase RGS, RRS, NSRS during high-risk periods) [assigned to ROS & WMS] | 

## Slide 8: ROS Action Plan Summary: EECP Step #2 (Feb.26th, 2008)
WOTF (Wind Operations Task Force) [Continued]
Item 3d | Changes to Protocols/Guides: Mid Term and Short Term Load Forecast weather sensitivity | COMPLETE
Item 3e | Changes to Protocols/Guides: Evaluate transmission line and wind power production outage criteria | 
Item 3f | Changes to Protocols/Guides: Run multiple CSC limit studies | COMPLETE
Item 3g | Changes to Protocols/Guides: Dynamic line ratings | 
Item 4 | Training: wind generator knowledge of plant equipment/controls/best practices | 

## Slide 9: Other ROS Meeting Highlights
ROS approved the slate of volunteers for the Standard Drafting Team for NERC Regional Reliability Standard SAR-002-TRE-01, “Development and Documentation of Regional UFLS Programs”. Randy Jones Calpine will be the Interim Chair.
ROS approved the slate of volunteers for the Standard Drafting Team for NERC Regional Reliability Standard SAR-003-TRE-01, “FERC-Ordered Modification to ERCOT Waiver to R2 of BAL-001-0 CPS2”. Ananth Palani EnergyCo will be the Interim Chair.

## Slide 10: Other ROS Meeting Highlights
The draft Single Entry Model (SEM) Approach Document was discussed.
The ERCOT Operations Report included only one event of a special protection system (SPS) arming and actuating.
The ERCOT Operations’ update on Unannounced Unit Testing was discussed. A recommendation was made for ERCOT to provide improved communication at the beginning and the end of the test period.

## Slide 11: Questions
& Answers
Compliance/Performance Measures
Training Opportunities
Changes to Protocols & Op Guides
Interconnection Process