## Slide 1: TPTF Update for TAC June 26, 2008 Joel Mickey
http://nodal.ercot.com <number>
Notes: <number>

## Slide 2: Agenda
http://nodal.ercot.com <number>
Item | Description | Purpose
1. TPTF Action Items | Status of action items assigned to TPTF by TAC | For Review
2. Meeting Summary | Summary of recent TPTF activities | For Review
3. Vote Summary | Summary of recent TPTF Votes | For Review
4. Next Meetings | Upcoming activities | For Review
5. Approval of Milestones | Request TAC acknowledge TPTF completion of the following Milestones: MIS Business Requirements for Notices, Notifications, Alarms, and Alerts EMS-MMS Market Operations Test Environment Conceptual System Design | For Vote
Notes: <number>

## Slide 3: TPTF Action Items
http://nodal.ercot.com <number>
TPTF currently has two Open Action Items
Item One - Wind Issue:
  On October 16, 2007, the ERCOT Board discussed NPRR045, Wind Power Forecasting. It was noted that in the future, Wind-Powered Generation Resources (WGRs) may become switchable to other transmission grids besides ERCOT. Some concerns were expressed that switchable WGRs may pose reliability or settlement issues not currently addressed by ERCOT processes or system logic.
  On May 7, 2008, TPTF discussed this Wind Issue and determined that:
    No switchable WGRs currently operate in the ERCOT region, so no reliability or settlement issues need to be addressed at this time.
    When switchable WGRs begin to operate in the ERCOT region, they will be able to make adjustments to indicate how much of their forecasted output will be available to ERCOT systems by updating the High-Sustained Limit (HSL) in the Current Operating Plan (COP) or by entering Outages in the Outage Scheduler.
    If the number of switchable WGRs or the frequency of their switching activity indicates the need for a future solution that is more robust than what can be accommodated via the COP or the Outage Scheduler, then ERCOT may need to revisit this issue.
Notes: <number>

## Slide 4: TPTF Action Items
http://nodal.ercot.com <number>
TPTF currently has two Open Action Items (continued)
Item Two - Section 21 Issue:
  On May 8, TAC requested that TPTF would reassess the 30-day timeline for system maintenance in Protocol Section 21.12.5, Reinstatement of Zonal Protocol Provisions.
  TPTF was scheduled to reassess the 30-day timeline during its June 23-25 meeting. The results of this reassessment will be reported during the next TAC meeting.
Notes: <number>

## Slide 5
http://nodal.ercot.com <number>
Meeting Summary: June 9 – 10, 2008
Meeting June 9 – 10:
On June 9, TPTF discussed the following:
  Update on Compliance Issues:
    Discussed the June 3rd Client Relations Announcement
  Market Rules Update:
    Discussed the updated schedule for “nodalizing” remaining Zonal Protocol Sections
    Reviewed two Nodal Operating Guide Revision Requests (NOGRRs):
      NOGRR020, Synchronization of OGRR198 - Firm Load Shed Implementation Time Periods
      NOGRR021, Synchronization of OGRR205 - Modify Responsive Reserve Service (RRS) Obligation
    Reviewed Nodal Protocol Revision Request (NPRR) 127, Synchronization of Zonal Protocols, Section 22 Attachments A, I, J, M
      On June 9, TPTF endorsed NPRR127 as submitted. The endorsement carried by unanimous roll-call vote. The Consumer Market Segment was not represented for the vote.
view
Notes: <number>

## Slide 6
http://nodal.ercot.com <number>
Meeting Summary: June 9 – 10, 2008
Meeting June 9 – 10 (continued):
On June 9, TPTF discussed the following:
  Discussed Protocol changes to incorporate Public Utility Commission of Texas (PUCT) rules for advanced metering per Project 34610
  Readiness Metrics Update
    Discussed status of the Nodal Readiness Scorecard
    Discussed status of Market Participant metrics, including:
      MP10, Mapping of Resources to Resource Nodes and Resources to ERCOT-Polled Settlement (EPS) Meters is Complete
      MP11, Market Participant Registration Activities
    Discussed the need to revise or reinterpret criteria for certain metrics and the need to develop punch-lists to resolve outstanding issues
  Registration Update
    Discussed the status of Market Participant registration activities, mapping activities, and Resource Asset Registration Forms (RARFs)
Notes: <number>

## Slide 7
http://nodal.ercot.com <number>
Meeting Summary: June 9 – 10, 2008
Meeting June 9 – 10 (continued):
On June 9, TPTF discussed the following:
  User Interface (UI) Subgroup Update
    Discussed the status of project UIs and recent user feedback
  Market Information System (MIS) Update
    Reviewed and approved the MIS Business Requirements for Notices, Notifications, Alarms, and Alerts v0.03
      On June 9, TPTF approved the MIS Business Requirements for Notices, Notifications, Alarms and Alerts v0.03 as submitted to TPTF. The approval carried by roll-call vote with 100% in favor and four abstentions (LCRA, CenterPoint, AEP, Exelon). The Consumer Market Segment was not represented for the vote.
  Quality Assurance Update
    Discussed the status of the Quality Assurance Program with respect to artifacts, traceability, and testing
Notes: <number>

## Slide 8
http://nodal.ercot.com <number>
Meeting Summary: June 9 – 10, 2008
Meeting June 9 – 10 (continued):
On June 10, TPTF discussed the following:
  Quick Response Working Group (QRWG) Update
    Discussed market guidelines to be incorporated into ERCOT processes for managing Day-Ahead Market (DAM) timeline delays
  Program Announcement
    Discussed recent organizational changes for the nodal program
  Nodal Program Update
  Early Delivery Systems (EDS) Status Update
  Common Information Model (CIM) Update
    Discussed the status of the Energy Management System (EMS) CIM Importer and the ERCOT CIM Integration effort
  Reviewed and approved the EMS-Market Management System (MMS) Market Operations Test Environment (MOTE) Conceptual System Design (CSD) v0.03
    On June 10, TPTF approved the EMS-MMS MOTE CSD (B2) v0.03 as submitted. The approval carried by unanimous roll-call vote. The Consumer Market Segment was not represented for the vote.
Notes: <number>

## Slide 9
http://nodal.ercot.com <number>
Meeting Summary: June 9 – 10, 2008
Meeting June 9 – 10 (continued):
On June 10, TPTF discussed the following:
  Training Update
  Reviewed and endorsed NPRR112, Emergency Base Point Price Revision
    On June 10, TPTF endorsed submitting TPTF comments for NPRR112, Emergency Base Point Price Revision, to the Protocol Revision Subcommittee (PRS). The endorsement carried by roll-call vote, with 100% in favor and three abstentions (TXU, Shell, Westar). The Consumer and Independent Generator Market Segments were not represented for the vote.
  Reviewed and endorsed NPRR131, Ancillary Service (AS) Trades with ERCOT
    On June 10, TPTF endorsed submitting TPTF comments for NPRR131, AS Trades with ERCOT, to PRS as "approved post go-live" and will revisit NPRR131 after the impact study to determine if it can be re-classified as "needed for go-live." The endorsement carried by unanimous roll-call vote. The Consumer Market Segment was not represented for the vote.
Notes: <number>

## Slide 10
Vote Summary: June 9 – 10, 2008
Vote Item | Sector | For | Against | Abstention
On June 9, TPTF approved the MIS Business Requirements for Notices, Notifications, Alarms and Alerts v0.03 as submitted to TPTF. | Cooperative |  |  | LCRA
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | CenterPoint, AEP
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | Exelon
Note: the votes in this summary are available for pick-up from the June 9 -10 TPTF Meeting Page.
Vote Item | Sector | For | Against | Abstention
On June 9, TPTF endorsed NPRR127, Section 22 Attachments A, I, J & M, Synchronization of Zonal Protocols, as submitted. | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | 
http://nodal.ercot.com <number>

## Slide 11
Vote Summary: June 9 – 10, 2008
Vote Item | Sector | For | Against | Abstention
On June 10, TPTF approved the MOTE CSD (B2) v0.03 as submitted. | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | 
Vote Item | Sector | For | Against | Abstention
On June 10, TPTF endorsed submitting TPTF comments for NPRR112, Emergency Base Point Price Revision, to PRS. | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | TXU
 | Independent Generator |  |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | Shell, Westar
http://nodal.ercot.com <number>

## Slide 12
Vote Item | Sector | For | Against | Abstention
On June 10, TPTF endorsed submitting TPTF comments for NPRR131, AS Trades with ERCOT, to PRS as "approved post go-live" and will revisit NPRR131 after the impact study to determine if it can be re-classified as "needed for go-live." | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | 
Vote Summary: June 9 – 10, 2008
http://nodal.ercot.com <number>
Notes: <number>

## Slide 13
http://nodal.ercot.com <number>
Next Meetings
On June 23 – 25, likely topics include:
  EDS Update
    Review comments for the Texas Nodal Market (TNM) 168-Hour Test Procedure v0.02
  Quality Center Update
  Staffing Update
  Nodal Program Update / Readiness Metrics Update
  Outage Scheduler Update:
    Discuss how transmission equipment owned by Qualified Scheduling Entities (QSEs) and Resource Entities (REs) will be entered in the nodal Outage Scheduler
  Infrastructure (INF) Project Update:
    Review Market Participant Identity Management (MPIM) Requirements
  Market Rules Update:
    Review Retail Market Subcommittee (RMS) comments for NPRR126, Synchronization of Zonal Protocols for Section 19
  QRWG Update
  Workshop on Credit Topics
  Reassess the 30-day system maintenance timeline in Section 21.12.5
Notes: <number>

## Slide 14
http://nodal.ercot.com <number>
Next Meetings (continued)
Next Meetings:
  Monday, July 7 and Tuesday, July 8
  Monday, July 21 through Wednesday, July 23
  Monday, August 11 and Tuesday August, 12
  Monday, August 25 through Wednesday, August 27
Visit the 2008 TPTF Calendar
Notes: <number>

## Slide 15
http://nodal.ercot.com <number>
Approval of Milestones
On June 9, TPTF approved the MIS Business Requirements for Notices, Notifications, Alarms and Alerts v0.03 as submitted to TPTF. The approval carried by roll-call vote with 100% in favor and four abstentions (LCRA, CenterPoint, AEP, Exelon). The Consumer Market Segment was not represented for the vote.
On June 10, TPTF approved the EMS-MMS MOTE CSD (B2) v0.03 as submitted. The approval carried by unanimous roll-call vote. The Consumer Market Segment was not represented for the vote.
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request TAC acknowledge TPTF completion of the following Milestone:
  MIS Business Requirements for Notices, Notifications, Alarms and Alerts v0.03 complete
  EMS-MMS MOTE CSD (B2) v0.03 complete
Notes: <number>

## Slide 16
http://nodal.ercot.com <number>
Questions
?
Notes: <number>

## Slide 17
http://nodal.ercot.com <number>
NOTICE DATE: June 3, 2008
NOTICE TYPE: M-B060308-01 General
CLASSIFICATION: Public
SHORT DESCRIPTION: Requirements for Accessing ERCOT Systems
INTENDED AUDIENCE: All Market Participants
DAY AFFECTED: June 3, 2008
LONG DESCRIPTION: After conferring with other Independent System Operator (ISO) staff and North American Electric Reliability Corporation (NERC) staff, ERCOT has determined that Market Participants (MPs) accessing ERCOT Systems via Digital Certificates do not need to fulfill the requirements of Training and Personnel Risk Assessment identified in NERC Standard CIP-004-1, Cyber Security – Personnel & Training, by July 1, 2008 as originally contemplated. MPs will need to complete the NERC-required Training and Personnel Risk Assessment pursuant to the timeline applying to each of their companies.
ERCOT Protocol Section 16.11, User Security Administrator and Digital Certificates, specifies the requirements for issuing Digital Certificates to users by the User Security Administrator. Compliance with these Protocol requirements is necessary and sufficient for MP users who access ERCOT Systems.
Addendum: June 3rd Client Relations Announcement
return
Notes: <number>