## Slide 1
Update to RMS
July 9, 2008
Notes: <number>

## Slide 2
MarkeTrak User Guide
  Completed review of all sections
Release 1
  Successfully went into production June 14th.
Release 2 Training – Completed
  June 23 – Austin hosted by ERCOT
  June 26 – Irving hosted by TXUE
  June 30 – Houston hosted by CNP
    Thank you to Farrah Cortez and Valerie Schwarz for the excellent training presentation and to Mike Taylor and Dave Michelsen for technical support.
Notes: <number>

## Slide 3
Completed review of all User Guide sections
Key item to a successful implementation is participation and communication.

## Slide 4
Technical Review was presented by ERCOT for Release 2- B changes.
  Presentation will be posted to MT project site
  http://www.ercot.com/services/projects/current/70007_01/index
API Cert Connectivity
  All Market Participants have been able to connect to the cert environment
Notes: <number>

## Slide 5
Release 2a changes migration to sandbox
  June 20th – delayed due to migration to iTEST still in Progress
  June 26th – ERCOT posed two options to the Taskforce
    A) wipe out sandbox and overlay with 2a changes via Database Refresh (original plan) and re-set up data prep on New Code
        Pro – Reduce Sandbox migration to 1 day
        Con – Set up on old code would be wiped out and need to be reset up. (new fields would only be populated on new set up)
    B) Re-Execute the Migration procedures in Sandbox (which would start at 8:00am on Monday, June 30th to be completed by early July 3rd). Complete
        Pro – Market Participants would not have to redo set up
        Con – 36hr migration. New fields will still require set up to be populated

## Slide 8
Next meeting: July 30th
Location - ERCOT
Morning session – 10am to 12pm
  MT Testing Orientation. It is highly recommend for all API and GUI test volunteers to attend.
Afternoon session – 1pm to 4pm
  MT – TDTWG meeting to discuss SLA, Planned Outage schedule and timeframes.

## Slide 9
Sandbox closes July 28th
MT Certification testing begins Aug 4th through Aug 8th
Contingency test time frame Aug 11th through Aug 15th

## Slide 10
ERCOT will use this time to perform the PR70007_01 MarkeTrak Release 2 migration to Production:
  MT Implementation start August 15th 7pm (30hr duration)
  Siebel and TIBCO Implementation start August 16th 8am (6hr duration)
  Production Verification August 17th (8hr duration)
  Roll back contingency (4hr duration)
Do Not submit anything during this outage even if you can access MarkeTrak production.
Please do not wait until Friday to submit and update issues. MarkeTrak Taskforce is highly recommending all MP’s to have issues submitted and any updates completed by 5:00 pm on Friday, August 15th.
MT Implementation – Release 2

## Slide 11
The Retail Testing Website has been updated with the following documents to help with testing. To request a user name and password e-mail RetailMarketTesting@ercot.com
  Marketrak Phase 2 Contacts - Contact List - MarkeTrak Certification Flight 0608 (142)
  Marketrak Phase II Scripts - Final - Marketrak Phase II Scripts - Final (149)
  Marketrak Phase 2 Sandbox ESI List - Sandbox ESI List (151)

## Slide 12
Notes: <number>