## Slide 1: ERCOT SLA Exception Request August 16th and 17th
Hope Parrish
Manager, Market Operations DPO

## Slide 2: SLA Exception Request
ERCOT requests the following time period be excluded from the retail transaction processing service availability metric:
  8am August 16th through 11:59pm August 17th
ERCOT will also use the normally scheduled service availability window for MarkeTrak beginning:
  7pm August 15th through 11:59pm August 17th
  MarkeTrak SLA is M-F 7am-7pm no exception required
ERCOT will use this time to perform the PR70007_01 MarkeTrak Release 2 migration to Production:
  MT Implementation start August 15th 7pm (30hr duration)
  Siebel and TIBCO Implementation start August 16th 8am (6hr duration)
  Production Verification August 17th (8hr duration)
  Roll back contingency (4hr duration)

## Slide 3: How will services be impacted?
Market Participants will NOT be able to access MarkeTrak (GUI, API or Bulk Insert) from 7pm Friday, August 15th thru 11:59pm Sunday, August 17th.
Market Participants utilizing NAESB to send/receive transactions to/from ERCOT will NOT be able to send/receive transactions to/from ERCOT from 8am Saturday, August 16th thru 11:59pm Sunday, August 17th.
867 Transactions will NOTbe forwarded during the outage.
997 Functional Acknowledgements will NOT be sent during the outage.
Components of TML and the Commercial API will NOT be available including:
  Find ESI ID
  Find Transaction
  Submit Transactions
  USA Functionalities
  Report Explorer, including
    Reports
    Extracts
    Invoices
    Settlement Statements
  Extract Scheduler
  Web Services Data Requests
ERCOT Internet Services will NOT be available, including but not limited to:
  ERCOT.com – www.ercot.com
  MarkeTrak - https://marketrak.ercot.com:8443/tmtrack.dll?
  TCR - https://tcr.ercot.com
  Texas Renewables – www.texasrenewables.com