## Slide 1: Texas Nodal Transition Plan Task Force ROS Meeting Stacy Bridges, ERCOT Thursday, 07/10/08

## Slide 2: Last month at TPTF / June 2008
During June 2008, TPTF met on:
  June 9 – 10
  June 23 – 24

## Slide 3: Last month at TPTF / June 2008
Major Accomplishments / June 9 – 10, 2008:
  Market Information System (MIS)—Approval of:
    MIS Business Requirements for Notices, Notifications, Alarms, & Alerts
  Energy Management System (EMS)/Market Management System (MMS)—Approval of:
    Market Operations Test Environment (MOTE) Conceptual System Design (CSD)
  Nodal Operating Guide Revision Requests (NOGRRs)—Endorsement of:
    NOGRR020, Synchronization of OGRR198, Firm Load Shed Implementation Time Periods
    NOGRR021, Synchronization of OGRR205, Modify Responsive Reserve Service (RRS) Obligation

## Slide 4: Last month at TPTF / June 2008
Major Accomplishments / June 9 – 10, 2008 (continued):
  Nodal Protocol Revision Requests (NPRRs)—Endorsement of:
    NPRR127, Synchronization of Zonal Protocols, Section 22 Attachments A, I, J, and M
    NPRR131, Ancillary Service Trades with ERCOT
    NPRR112, Emergency Base Point Price Revision

## Slide 5: Last month at TPTF / June 2008
Major Accomplishments / June 23 – 24, 2008:
  Infrastructure (INF) Project Update—Approval of:
    INF Market Participant Identity Management (MPIM) Requirements
  Early Delivery Systems (EDS)—Approval of:
    Texas Nodal Market 168-Hour Test Procedure
  NPRRs—Endorsement of:
    NPRR126, Synchronization of Zonal Protocols for Section 19, Texas Standard Electronic Transaction

## Slide 6: This month at TPTF / July 2008
During July 2008, TPTF will meet on:
  July 7 – 8
  July 21 – 23

## Slide 7: This month at TPTF / July 2008
Upcoming Agenda Items / July 7 – 8, 2008:
  Nodal Program Update:
    Current topics include:
      the new integrated nodal program schedule (pending)
      the status of the Common Information Model (CIM) Importer for EMS
      the status of the Single-Entry Model (SEM) Go-Live Procedure
  Readiness Metrics Update:
    Current topics include:
      ongoing improvements for measuring and reporting metrics
      metric revisions to reflect the new integrated nodal program schedule

## Slide 8: This month at TPTF / July 2008
Upcoming Agenda Items / July 7 – 8, 2008 (continued):
  Discuss New Wind Metric:
    TPTF will review the recently proposed new metric MP21, Wind Generation Resources (WGRs) Inter-Control Center Communications Protocol (ICCP) Telemetry:
        The intent of this metric is to ensure that WGRs are providing to their selected Qualified Scheduling Entity (QSE) the required telemetry to meet nodal protocols and that QSE is successfully connected its ICCP to the EDS allowing ERCOT to provide better wind production potential forecasting as required by Protocols.

## Slide 9: This month at TPTF / July 2008
Upcoming Agenda Items / July 7 – 8, 2008 (continued):
  EDS Status Update:
    During the June 23-24 TPTF meeting, the EDS team discussed activities that should receive priority focus from Market Participants and ERCOT during the current down period that has resulted from testing activities idling while the new integrated nodal program schedule is being developed. Because testing activities are idling, the landscape of data feeds to ERCOT has changed, and one salient issue is determining the best approach to executing Security Constrained Economic Dispatch (SCED) and publishing Locational Marginal Prices (LMPs) during the down period. On July 8, TPTF will discuss this issue in the context of these two active Market Operations metrics:
      MO4, Verify SCED Execution Quality
      MO5, Generate LMPs for 6 months

## Slide 10: This month at TPTF / July 2008
Upcoming Agenda Items / July 7 – 8, 2008 (continued):
  EDS Status Update (continued:)
    TPTF will review comments for the EDS Daylight Savings Time Test Plan:
      This test plan describes the test procedures for properly transitioning systems to and from Daylight Savings Time as required by Nodal Protocol 5.4.15
  Change Control Update
    TPTF will review NPRRs currently in activity to identify which ones should be assigned a status of “essential for go-live” and which ones should be implemented following go-live.
  Quick Response Working Group (QRWG) Update

## Slide 11: This month at TPTF / July 2008
Upcoming Agenda Items / July 7 – 8, 2008 (continued):
  Outage Scheduler Issues
    TPTF is currently discussing options to address Outage Scheduler design issues affecting how Outage Scheduler entries are made for QSEs or Resource Entities (REs) that own Transmission equipment. Currently, QSEs/REs must designate a Transmission Service Provider (TSP) to enter Outages on their behalf. TPTF has expressed concern that any QSE/RE failure to designate a TSP could result in Outages being omitted from the Network Operations Model (NOM), which would be a violation of the Nodal Protocols.
    ERCOT is currently working with the vendor to identify options/impacts for expanding QSE/RE access to Outage Scheduler.

## Slide 12: This month at TPTF / July 2008
Upcoming Agenda Items / July 7 – 8, 2008 (continued):
  NPRR124, Resource Node Updated Definitions
    On 6/19/08, the Protocol Revision Subcommittee (PRS) voted to refer NPRR124 to TPTF to clarify the meaning of the term “logical construct” and to consider adding a definition for “logical resource node.”
    On July 7, TPTF will discuss how to address NPRR124 as referred by PRS.
    On July 7, TPTF will also review the related White Paper Procedure for Identifying Resource Nodes:
      This white paper defines the Resource Node types and ERCOT’s procedure for incorporating them into the NOM.
      This white paper has been posted for review through July 14; comments may be submitted to TPTFReview@ercot.com

## Slide 13: This month at TPTF / July 2008
Upcoming Agenda Items / July 7 – 8, 2008 (continued):
  NPRR102, Implementation of PUC Subst. R. 25.505(f), Publication of Resource and Load Information:
    TPTF is currently discussing value-engineering options for implementing the reporting requirements addressed by NPRR102. The current recommendation is to modify the NPRR to allow some of the reports to be implemented at nodal go-live and some to be implemented afterward. The modifications should help to reduce initial implementation costs and should minimize additional requirements that may otherwise encumber the delivery of the new integrated nodal program schedule.
  Other NPRRs for Discussion:
    NPRR135, Deletion of Unaccounted For Energy (UFE) Analysis Zone Language
    NPRR136, Interim Solution for 15-Minute Settlement of Advanced Meters
    NPRR137, Synchronization and Update of Section 21, Process for Protocol Revision

## Slide 14: Future TPTF Meetings
Future TPTF Meetings:
  July 21 – 23, 2008
  August 11 – 12, 2008
  August 25 – 27, 2008
  Visit the 2008 TPTF Calendar

## Slide 15: Questions?
Questions?
Please send comments to:
Stacy Bridges
512.248.6709
sbridges@ercot.com