## Slide 1: RMS Update to TAC
August 7, 2008

## Slide 2: RMS Update to TAC
At July 9 RMS Meeting:
  http://www.ercot.com/calendar/2008/07/20080709-RMS
  RMS Voting Items:
    PRR766, Interim Solution for 15-Minute Settlement for Advanced Meters
      Market benefit to using actual 15 minute meter data to support settlement prior to development of ERCOT and TDSP back office systems automation
      Recommended urgency status to support mid 2009 delivery
    NPRR129, Section 15 Customer Registration Synch with Nodal
      Non-substantive formatting changes
      RMS Recommended for Approval

## Slide 3: RMS Update to TAC
July 9 RMS Voting Items (cont.)
    Texas Market Test Plan (TMTP)
      RMS approved the Texas Test Plan Team recommended updates that clarified roles and responsibilities of test Flight Administrator (ERCOT) and Market Participants.
    SLA Exception for August 15-18
      2nd consecutive weekend release.
      The exception weekend is exclusive to implementing MarkeTrak enhancements and is scheduled to take approximately 48 hours to complete PR70007 (SCR749) MarkeTrak Release 2 migration to Production. (There will be another release in December).
      RMS granted after lengthy discussion and new requirement to have number of hours allowed in granted exceptions to the SLA included in the IT Incident reporting.

## Slide 4: RMS Update to TAC
At the May TAC Meeting, RMS Reported the Creation of Market Impact Assessment Task Force
  Purpose: Assess and quantify impacts to Market Participants and End-use Consumers from ERCOT service degradation issues in March.
  Scope: Create a thorough report on the cause, severity and impacts.
  Product: Formal report to RMS inclusive of definition of opportunities to mitigate market impact through refinement of SLA and inclusion of Market Impacts in the ERCOT Incident Log.
  Update TAC of findings in June if complete.
  http://www.ercot.com/content/meetings/rms/keydocs/2008/0709/06._Market_Impact_Assessment_TF.ppt#14

## Slide 5: Summary of the Summary
On March 12th, 2008 and again from March 18th through 20th, 2008 various CRs saw an unusually large number of MVI and MVO transactions scootched by the TDSPs
During the period market participants experienced greater than normal performance issues with MarkeTrak, TML, Data Extracts, and Reporting
Upon review of available data it was discovered that transactions were taking significantly longer to process through ERCOT to the TDSPs once the transactions were delivered by the CRs (Mean processing time increased by 100%, Maximum processing time increased by 500%)
Market Impact Assessment Task Force formed to gain greater understanding of what happened at ERCOT and to assess impacts to all market segments

## Slide 6: ERCOT Findings
Period 1: March 1, 2008 to March 11, 2008
Retail Processing Outages:
3/2/08 8am to 8pm Planned Maintenance
3/2/08 – 3/3/08 8pm to 6:05am Unplanned Maintenance over-run
3/8/08 – 3/9/08 12pm to 2:30pm Planned Release (SCR 745 Phase 2)
Out of Protocol Transactions:
Switch: 814_06 15.12% Total Switch 1.77%
MVI: 814_03 10.96%
814_06 8.55%
814_17 10.28%
867_02 2.15% Total MVI 4.59%
PMVI All in protocol Total PMVI .63%
MVO All in protocol
CSAMVI 814_22 13.48% Total plus MVO 1.82%
Total out of protocol transactions: Switch-MVI-PMVI-MVO-CSA-MVI = 3.20%

## Slide 7: ERCOT Findings
Period 2: March 12, 2008 to March 21, 2008
Out of Protocol Transactions:
Switch: 814_02 6.56%
867_02 2.97%
867_04 10.04% Total Switch 2.64%
MVI: 814_05 31.12%
814_07 9.37%
867_02 3.66%
867_04 9.56% Total MVI 4.91%
PMVI: 814_03 20.82%
814_05 32.05%
814_17 28.94%
867_04 6.59% Total PMVI 14.91%
MVO: 814_03 26.37%
814_24 26.74%
814_25 22.88%
867_04 8.30% Total MVO 21.39%
Total out of protocol transactions: Switch-MVI-PMVI-MVO-CSA-MVI = 10.86%

## Slide 8: ERCOT Findings
Period 3: March 22, 2008 to March 31, 2008
Retail Processing Outages:
3/22/08 8am to 12:00pm Planned Maintenance (Rollback SCR 745 2)
3/30/08 8am to 9:30am Planned Maintenance
Out of Protocol Transactions:
All Transactions within Protocol
Total out of protocol transactions: Switch-MVI-PMVI-MVO-CSA MVI = .07%

## Slide 9: ERCOT Findings: Cause
Period 2: March 12, 2008 to March 21, 2008
Retail Processing Outages:
3/12/08 3am to N/A Unplanned (867 Pickup Process error)
3/12/08 9:08am to 10:15am Unplanned SAN Failure
3/19/08 9:35am to 12:02am Unplanned SAN Failure
3/20/08 8:20am to 10:02am Unplanned SAN Failure
3/20/08 3:55pm to 5:40pm Unplanned (SCR 745 Issues)
SAN – “Storage” Area Network. This is the architecture that allows the storage to be in a remote location but appear to be local from the application server side. The Switches direct the traffic. If the switch goes down, and there is not a dual path (kind of like a failover), the applications cannot write to tape/disk and will typically crash resulting in some of the outages we saw in March.

## Slide 10: Next Steps
Additional Data to be added to the ERCOT Outage Incidents Log
  Per Outage, an additional tab will be added to show the ERCOT Performance Metrics for that day
  In the Market Impact Column of the Log the total out of protocol for the SWI, MVI, PMVI, and MVO processes will be displayed
Input in SLA changes/updates via TDTWG
Further steps to be determined by Market Participants as appropriate

## Slide 11: RMS Update to TAC
Advanced Metering Implementation Team
  Technical Approach Discussions
    Central Repository or Multiple TDU Locations
      Contingent upon Long term direction TBD
    Web Portal Host(s)
      Business Requirements and Use Cases have been Defined
    Interim and Long term considerations
      Interim solution to support 15 minute settlement
      Long term consideration RFP out for bid
  Use Case and Task Assignments
  Customer Education Workshop
  ERCOT Settlement Discussions
  Home Automation Network
  Market Transaction Processing Meeting September 3

## Slide 12: RMS Update to TAC
On the Agenda for August 13
  CWG Draft Recommendation for Market Credit Risk Standard
  2 Urgent Revision Requests for Retail Market Guide
    Lessons Learned from Mass Transitions
    Synch up of “Leap-frog” scenario relative to Inadvertent Gain processing
  RMS initial review of ERCOT 2009 SLA proposal

## Slide 13: Questions?