## Slide 1: Flight Testing Update

## Slide 2: Flight 0608
Details
Flight 0608 complete; 7880 total tasks completed
Contingency Testing was utilized for completing outstanding transactions as well as for the CERT Marketrak testing effort
7 New CRs, 4 Existing CRs tested a banking change, 4 Existing CRs changed to established Service Providers
Marketrak Status Update; 2523 total tasks

## Slide 3: Flight 0608
Next Flight - 1008
Flight Deadline is 09/10/08
Connectivity Kick-Off Conference Call: 09/16/08
Flight Kick-Off Conference Call: 10/03/08
Flight Begins: 10/06/08
Flight scheduled to conclude: 11/18/08
Questions?