## Slide 1: TDTWG Update to RMS
<number>
Wednesday
August 13, 2008
Notes: <number>

## Slide 2: Primary Activities
<number>
Addressing ERCOT System Outages and failures
Discussed Proposed Changes to Incident Report
Reviewed current status of SCR748 and SCR745
Reviewed SLA Planned/Unplanned Needs for 2009
Set additional conf call for continued discussion on proposed changes to Retail SLA.
Notes: <number>

## Slide 3
<number>
1. Continue working with the ERCOT Manager of Operations to address each system incident.
Tim Ebbers reviewed the ERCOT outage report in both detail and summary format.
A request was made of Tim to research whether report might be missing an outage that occurred in July.
If applicable, an updated outage report will be posted and TDTWG members notified.
#1
Notes: <number>

## Slide 4: #2
3. Discussed Proposed Changes to Incident Report
Discussion at 7/9/08 RMS meeting brought up desire for outage report to show service availability both including and excluding SLA exemptions. This prompted a proposed modification to the Retail Service Availability Summary worksheet.
Dave Farley and Trey Felton will create a DRAFT outage report with the new columns & definitions. It will be forwarded for verification to Kyle Miller who submitted the proposed modification.
<number>
Notes: <number>

## Slide 5: #3
<number>
2. TDTWG continues working with ERCOT to clarify the status of SCR748 and SCR745.
No updates were available for SCR745.
Kevin Tanner gave a brief update on SCR748.
The project is progressing well:
- Planning Phase is completed
- Two Contractors hired to mitigate risk of resource availability
- Development in progress (started 7/25/08)
Next Step:
Kevin to validate design with ERCOT Commercial Ops area (8/21)
“Go Live” on December 18 is still On-track
Notes: <number>

## Slide 6: #4
Review SLA Planned/Unplanned Needs
Per request at the 7/9 RMS meeting, Trey Felton presented detailed supporting data for the proposed changes to the SLA regarding scheduling of planned outages.
ERCOT Proposed changes:
Wk 1 & 2 – 18 hr outage (increased from 12hrs)
Wk 3 (& wk 5 if occurs) – 12 hr outage (added 5th wk)
Wk 4 – 36 hr outage (extended outage shifted from wk 2)
In summary: Total additional hours per year are 192.
<number>
Notes: <number>

## Slide 7: #4 continued
TDTWG attendees requested ERCOT to evaluate:
Having one wk/month with no planned outage.
Revised hrs of outages as follows:
Wk 1 & 2 – 15hrs (instead of 18hrs)
Wk 3 – 12 hrs (optionally, no outage)
Wk 4 – 30 hrs (instead of 36 hrs)
Wk 5, if occurs – 12 hrs
Acceptable response time of 2-5 sec for MarkeTrak Query List, Query Detail & Query Update
Karen Malkey will send list of additional questions to Karen Farley for ERCOT consideration and reply to Karen by Aug 21 (next MarkeTrak meeting)
ERCOT requested Karen Malkey to ask MarkeTrak Task Force whether Saturday 7am-Noon availability is acceptable instead of 7am-7pm.
<number>
Notes: <number>

## Slide 8: #5
<number>
5. Set additional conf call for continued discussion of proposed changes to Retail SLA.
Conf call set for Aug 25 from 2-4pm
ERCOT will provide feedback on suggested outage # of hrs.
ERCOT will provide detailed transaction counts per hr for Sunday(s) to assist in finalizing outage hours.
Karen Malkey/ERCOT will provide result of discussion of changes to Retail SLA that occurred at MarkeTrak Task Force Aug 21 meeting.
Notes: <number>

## Slide 9: Thank You Note: TDTWG conf call of Sept 3 moved to Sept 5
<number>
Notes: <number>