EDS

Service Level Agreement (SLA) for Nodal Early Delivery Systems (EDS) Environments

V6.0

Effective Period:  09/01/08 to (168 hour test – 31 days)

| Document Revisions |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Description | Author(s) |
| 05/09/2007 | 0.01 | Initial | R Sarasa |
| 05/15/2007 | 0.02 | Modifications as a result of discussions / feedback from J Webb | R Sarasa / J Webb |
| 05/17/2007 | 0.03 | Modifications due to feedback in meeting with R Howard / C Frosch / J Webb | R Sarasa |
| 05/18/2007 | 0.04 | Incorporated feedback from A Smallwood, C Rushing, C Brennan, P Coon | R Sarasa |
| 05/18/2007 | 0.05 | Reviewed with A Smallwood and R Howard and incorporated feedback | R Sarasa |
| 05/21/2007 | 0.06 | Updates based on group responses to review request | R Sarasa |
| 06/04/2007 | 0.91 | Modifications to reflect the accepted suggestions from TPTF document review and the related clarifications | R Sarasa |
| 07/17/2007 | 0.92 | Modified structure and content based on meeting with TPTF (F Trefny) on 7/17/2007 | R Sarasa |
| 07/25/2007 | 1.0 | Version changed to 1.0 based on the approval received from TPTF on 07/25/07. Also, the beginning date of effective Period changed to 07/25/07. | R Sarasa |
| 10/10/2007 | 1.01 | Changed Planned Outage Windows. Added additional reviewers. Changed effective date of the document. | R Sarasa |
| 10/23/2007 | 2.0 | Version changed to 2.0 based on the approval received from TPTF on 10/23/07. Added the notation to indicate that this version supersedes the version 1.0 which had a partially overlapping Effective Period. | R Sarasa |
| 01/03/08 | 2.1 | Changed the ending date of Effective Period to 02/29/08, and added a note indicating ERCOT’s request on title page. | R Sarasa |
| 01/07/08 | 2.2 | Updates made during TPTF meeting. Changed the Effective Period end date to 02/01/08 per TPTF suggestion | A Smallwood |
| 01/08/08 | 3.0 | Version changed to 3.0 to reflect TPTF approval | R Sarasa |
| 01/10/2008 – 01/17/2008 | 3.1 | Added Availability Targets and Metrics collection / reporting schedules | R Sarasa |
| 01/21/2008 | 3.2 | Added provisions for specific testing needs (such as EDS3 6.3 LFC Total System Testing) | R Sarasa |
| 01/23/2008 | 3.3 | Updates made during TPTF meeting. Corrected the EDS timelines / general information URL in Section 1 | A Smallwood |
| 01/24/2008 | 4.0 | Version changed to 4.0 to reflect TPTF approval | R Sarasa |
| 07/14/2008 | 4.3 | Made updates in the ‘Related Documents’ Section – edited links to point to latest versions of documents | R Sarasa |
| 07/17/2088 | 4.4 | Made updates to reflect the accepted comments from Reliant, LCRA, ONCOR and AEP | R Sarasa |
| 07/22/2008 | 4.5 | Updated to incorporate TPTF comments on July 22, 2008 to extend the version 4.0 of the document through end of August. | A Smallwood |
| 07/22/2008 | 5.0 | Incremented the version to v5.0 to reflect TPTF approval on July 22, 2008 | A. Smallwood |
| 08/08/08 | 5.1 | Added systems monitoring timeline | R Sarasa |
| 08/11/08 – 08/18/08 | 5.2 | Modified system monitoring timeline and enhanced several paragraphs | R Sarasa |
| 08/21/08 | 5.3 | Added more applications under EMS and made minor edits | R Sarasa |
| 08/26/08 | 6.0 | Base lined the document to version 6.0 to reflect TPTF approval on 08/26/08 | R Sarasa |

| Related Documents |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Description | Author(s) |
| 03/26/2007 | 1.0 | ERCOT Nodal Transition Plan v2.0 | Nodal IRT Project Team |
| 03/26/2007 | 1.0 | EDS 1 - Approach v2.0 | EDS Project Team |
| 05/09/2007 | 1.0 | EDS 2 - Approach v1.0 | EDS Project Team |
| 07/25/2007 | 1.0 | EDS 3 - Approach v1.0 | EDS Project Team |
| 12/19/2007 | 1.0 | EDS 4 - Approach v1.0 | EDS Project Team |
| 05/31/2007 | 1.0 | ICCP Service Request Process v1.0 | ERCOT ICCP Team |
| 12/05/2007 | 2.0 | ERCOT Nodal ICCP Communication Handbook | EDS1 Project / ICCP Team |

Contents

1.	Introduction	6

2.	Scope	6

3.	Service Availability	7

4.	Support	8

5.	Metrics	8

6.	Change Control	11

7.	Reviews and Approvals	11

Appendix A: Availability metrics collection begin dates	12

# 1.	Introduction

The Texas Nodal Program is developing and deploying new systems and interfaces to support the nodal market. These systems will be deployed and available to the market for testing and qualification purposes as Early Delivery Systems (EDS).

Each EDS release is a deployment of new applications, hardware, functions and processes to satisfy the objectives of the ERCOT Nodal Transition Plan. Information on EDS timelines and other details can be obtained on the Nodal website at http://nodal.ercot.com/about/po/sch/index.html or by referring to the latest version of the Approach documents listed in “Related Documents” table above.

For questions related to Registration and Qualification requirements or for general inquiries related to EDS environments, Market Participants are advised to contact their ERCOT Account Managers. They may also call the Nodal transition helpline at (512) 248-3900 or contact via e-mail at TexasNodal@ercot.com.

This document is a memorandum of understanding between ERCOT and Market Participants for supporting the EDS environment during 09/01/08 to (168 hour test – 31 days) (Effective Period).

# 2.	Scope

The service levels and targets apply to all the computerized systems and interfaces deployed in the EDS environment during the Effective Period. Service levels and targets are effective only when functionality has been deployed.

Scope Clarification

The availability targets defined in this document refer to the up or down status of ERCOT IT infrastructure or applications providing a function and not to a specific result.

Not in scope

The service level targets defined in this document do not apply to the business processes. For example, ICCP Service requests are covered by the process defined in the following document: ICCP Service Request Process v1.0.

# 3.	Service Availability

|  | Service Parameter | Specification |
| --- | --- | --- |
|  | Hours of operation | 24 x 7 |
|  | Availability Targets for EDS infrastructure and selected applications | For EDS infrastructure and selected applications that have begun participation in EDS activities, Availability Targets, as defined below, will apply. (See exception for ICCP below) Period; Availability Targets. 09/01/08 to (168 hour test – 31 days); 98%. (168 hour test – 30 days) onwards; Production Level Availability Targets. |
|  | Availability Target for ICCP | For ICCP, the following availability target will apply: Begin Date; Availability Target. 09/01/08; 100%. Note: This availability target refers to the up or down status of ERCOT IT Infrastructure and application providing the ICCP service. |
|  | Provisions for specific testing activities before 168-hour test | During specific testing activities, such as EDS3 R6.3 LFC Total System Testing, or any other as determined by EDS PM, Nodal systems will be supported identically to the current production environment. Also, IT production support staff will be onsite 24/7 to monitor application availability and RT control solutions. |
|  | Planned Outage Windows | 09/01/08 to (168 hour test – 31 days) - 8:00 AM – 10:00 AM CT Wednesdays* - Anytime Saturdays and Holidays* - For critical bugs, as determined by EDS PM and communicated via Market Notices - For IT Infrastructure issues, as determined by Director of IT Infrastructure & Operations and communicated via Market Notices *Note: Planned outages on Wednesdays or Weekends may be cancelled by EDS PM to facilitate specific testing activities. (168 hour test – 30 days) onwards: - Production Level maintenance windows |

# 4.	Support

|  | Service Parameter | Specification |
| --- | --- | --- |
|  | Support Hours | 8:00 AM – 5:00 PM CT Business Days After Hours: On call support Note: During peak demand, ERCOT team will coordinate with Market Participants to provide extended testing hours as needed. |
|  | Support Contact Information | For general inquiries related to EDS activities or for questions related to Registration and Qualification, Market Participants may: - Directly call their Account Managers. - Or, call Nodal Transition helpline: (512) 248-3900 - Email: TexasNodal@Ercot.com For technical questions and problem resolution, Market Participants are advised to call IT Console Ops (also called Help Desk): - Phone: (512) 248-6800 - Email: HelpDesk@Ercot.com |

# 5.	Metrics

|  | Parameter | Specification |
| --- | --- | --- |
|  | Availability Metrics Collection and Reporting | Availability Metrics Collection Application availability metrics will be collected per the schedule shown in Appendix A. In addition to automated metrics collection, IT production support staff will be will onsite 24/7 during specific testing activities to monitor application availability. Availability Metrics Reporting: Schedule and Format Availability Metrics will be reported / published monthly. Report format is shown in the attached spreadsheet titled “eds sla metrics and detailed incident log reporting template.xls”. The spreadsheet will contains 4 main tabs with contents as described below. (The spreadsheet may also contain historical data and instructions.) - Current Month Availabilities: This tab contains current month availabilities for all nodal applications in a running list. It contains the following columns: - Application Name - Gross Minutes for the month - Planned outage minutes - Net Minutes - Unplanned outage minutes - Availability - SLA Target - Comments / Notes if any - YTD Availabilities: This tab contains YTD availabilities for all nodal applications in a running list. It contains the same columns as shown above for “Current Month Availabilities”. - Detailed Incident Data: This worksheet contains a running list of unplanned outages with associated root cause and resolution details, separated by each month. - Planned Outages Log: This worksheet contains a running list of planned outages, durations, impacted applications and relevant comments, separated by each month. Note: Availability Metrics will be reported on Net Minutes basis. - Availability = Available minutes expressed as a percentage of Net Minutes. - Net Minutes = Gross Minutes – Planned Outage Minutes, for a given reporting period. Example: Gross Minutes in January 2008 = 31*24*60 = 44,640 Total Planned Outage Minutes used: - Wednesday morning windows: 500 Minutes - Weekend windows: 600 Minutes - Requested by EDS PM: 100 Minutes - Total used: 1,200 Minutes Net Minutes = 44,640 – 1200 = 43,440 Unplanned Outage Minutes: 2,500 Available Minutes = 43,440 – 2,500 = 40,940 Availability for January 2008 = 40,940 / 43,440*100 = 94.24% |

# 6.	Change Control

A change to this document can be requested either by Market Participants (represented by TPTF) or by ERCOT at any time. All changes must be reviewed and approved by ERCOT stakeholders listed in the Reviews and Approvals section below.

# 7.	Reviews and Approvals

| Area of Responsibility | Name | Reviewed / Approved | Date |
| --- | --- | --- | --- |
| Wholesale Client Services | Patrick Coon | Reviewed | 05/21/07 |
| IT Infrastructure and Operations | David Forfia | Reviewed | 08/08/08 |
| Nodal EDS team – Program Management | Daryl Cote | Reviewed | 08/08/08 |
| Nodal IT Infrastructure Program Management | Jeff Floyd | Reviewed | 01/17/08 |
| EMS / MMS Production Support | Richard Howard | Reviewed | 08/21/08 |
| TPTF | Group | Approved (V6.0) | 08/26/08 |

## Appendix A: Availability metrics collection begin dates

|  | Nodal Infrastructure, Application or Service | Begin date for Availability Metrics collection | If TBD, criteria for metrics collection readiness |
| --- | --- | --- | --- |
| 1. | EDS H/W Infrastructure | In effect |  |
| 2. | EMS |  |  |
|  | - ICCP | 9/5/2008 |  |
|  | - State Estimator - Network Topology Builder - Bus Load Forecast | In effect |  |
|  | - Alarm Processor | 10/1/2008 |  |
|  | - Forced Outage Detection | 10/1/2008 |  |
|  | - LFC | In effect |  |
|  | - Network Security Analysis | 10/1/2008 |  |
|  | - Dynamic Ratings Processor | 10/1/2008 |  |
|  | - Transmission Constraint Management | 10/1/2008 |  |
|  | - Topology Consistency Analyzer | 10/1/2008 |  |
|  | - AS Capacity Monitoring | 9/5/2008 |  |
|  | - Resource Limit Calc | 9/5/2008 |  |
|  | - Load Forecasting | TBD | Deployment in EDS + 1 month |
|  | - Archiving Application | 9/5/2008 |  |
|  | - SESTAT | 9/5/2008 |  |
|  | - Market Operations Test Environment (MOTE) | TBD | Deployment in EDS + 1 month |
|  | - Voltage and Stability Analysis | TBD | Deployment in EDS + 1 month |
|  | - Outage Evaluation | TBD | Deployment in EDS + 1 month |
| 3 | Wind Forecast | 9/5/2008 |  |
| 4. | MMS |  |  |
|  | - DAM | TBD | Deployment in EDS + 1 month |
|  | - SASM | 9/5/2008 |  |
|  | - RUC | TBD | Deployment in EDS + 1 month |
|  | - CCT | TBD | Deployment in EDS + 1 month |
|  | - SCED | In effect |  |
| 5. | Web Services | 10/01/2008 |  |
| 6. | MIS |  |  |
|  | - MIS Portal | 10/01/2008 |  |
|  | - LMP Contour Map | 10/01/2008 |  |
|  | - MMS UI Application (See Notes) | 10/01/2008 |  |
|  | - Reports Explorer | TBD | Deployment in EDS + 1 month |
|  | - Extracts Scheduler | TBD | Deployment in EDS + 1 month |
|  | - Market Participant Notifications | TBD | Deployment in EDS + 1 month |
| 7. | MPIM | TBD | Deployment in EDS + 1 month |
| 8. | Current Day Reports | 10/01/2008 |  |
| 9. | Outage Scheduler | 10/01/2008 |  |
| 10. | NMMS | 10/01/2008 |  |
| 11. | CRR | 10/01/2008 |  |
| 12. | Settlements & Billing | 10/01/2008 |  |
| 13. | CMM | 10/01/2008 |  |
| 14 | Financial Transfer | TBD | Deployment in EDS + 1 month |

Notes:

- For core Nodal applications, UI components are also monitored. UI components are not shown separately in the table above, except for MMS UI. For MMS UI, this is listed separately because it covers multiple areas of functionality.