## Slide 1: August 2008 RO Projects Financial Overview Retail Market Subcommittee September 10, 2008 Hope Parrish Market Operations Division Projects Organization

## Slide 2: 2008 RO PPL
Planned and Unplanned 2007
Carry-over Projects
(Green Shaded Area)
Projects ABOVE the
current Capability Line
(Orange Shaded Area)
Projects BELOW the
current Capability Line
(Yellow Shaded Area)

## Slide 3: 2007 Carry-Over Projects
No status change on these projects

## Slide 4: Projects ABOVE the Capability Line
PR80027_01: Started “Initiation” started market task force meetings this week
Notes: 50061_01 Moved to ON Hold: Freed up approx. $120k, however not recommended for release by CART

## Slide 5: Projects BELOW the Capability Line
Plan to “Initiate” PR80031_01
  Rank and prioritize into 2008 PPL
Projects below this line are under the capability line for 2008 and recommended for 2009 |  |  |  |  |  |  |  |  |  | 
ERCOT/Market | RMS | RO/MO |  | Advance Metering Infrastructure (ERCOT Changes) | New | Not started | 1 - Critical | 2009 | $1M-3M | $1M-3M
ERCOT | RMS | RO |  | TML Transition to MIS | New | Not started | 2 - High | 2009 | $250k-$500k | $1M-3M
ERCOT | RO | RO |  | EDW EAI Transition (inc. PaperFree & NAESB) | 50061_02 | Not started | 2 - High | 2009 | $100k-$250k | $3M-$4M
ERCOT | RO | RO |  | MarkeTrak Phase 3 | 80030_01 | Not started | 2 - High | 2009 | $100k-$250k | $3M-$4M
ERCOT | RO | RO |  | Retail Application Upgrades | 80031_01 | Not started | 1-Critical | 2009 | TBD | $3M-$4M
Notes: ERCOT will continue to evaluate the projects under the line to determine if we can move anything up. Currently the items just below the line are funded with the 2008 PPL

## Slide 6: Financial Overview
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $3.83M | Current approved RO funding allocation Designates where the capability line falls $2.27M Released due to deferred projects (Originally $6.1M Approved)
Current Forecast Spend of projects above the Capability Line | ~$2.78M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~$916K | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line $133K expected for AMIT Study under MO PR70057 Variance attributed to projects deferred to future years Will be monitored throughout 2008 for reallocation to other RO projects or release to other CARTs as needed

## Slide 7: Questions / Contact
Hope Parrish
Manager, MO DPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com