# ERCOT

DYNAMICS WORKING GROUP

## Report to ROS

## September 11, 2008

The DWG last met on Aug 20-21.  A good portion of the meeting was spent working on the LaaRs study, leaving less time for normal DWG business.  Nevertheless, the DWG managed to make significant progress on the following outstanding items:

- 2011 Future Year flat start

- 2008 Wind flat start

- DWG Procedural Manual revision

The DWG plans to complete the flat starts before the November DWG meeting.  The plan for the Procedural Manual revision is to prepare a Procedural Manual draft for ROS review by the end of this year.

For an update on the LaaRs study progress, please see the “DWG RRS-LaaRs Study Status 9-11-08.ppt” presentation.

DWG Tasks, 2008

| Task | Status |
| --- | --- |
| Publish 2007 & 2010 flat start book. | Completed |
| 2008 Current Year flat start (2008 Summer Peak from 2008 DSA). | Completed |
| Responsive Reserve / LaaRs study | Working |
| 2008 future year flat start (2011 Summer Peak from 2008 DSB). | Working |
| 2008 Flat start case with wind models (2008 Summer Peak from 2008 DSA). | Working |
| Publish 2008 & future year flat start book. | Future Activity |
| 2009 Current Year flat start (2009 Summer Peak from 2009 DSA). | Future Activity |
| Make annual determination of the number and location of dynamic monitoring devices. | Future Activity |
| Annual Procedural Manual review/update. | Working |