| - Texas Test Plan Team Meeting |  |  |
| --- | --- | --- |
| Event Description: TTPT Meeting | Date: August 28, 2008 | Completed by: J. Allen |
| Attendees: Kyle Patrick, Kyle Miller, Gene Cervenka, Roger Tenenbawn, Kristy Tyra, Karen Malkey, Becky Taylor, Sarah Heselmeyer, James Allen, Jim Purdy, Patti Douglas, Johnny Robertson Phone: 800-211-0633 Dial In Code: 789184 |  |  |
| ANTITRUST ADMONITION – Kyle Patrick **ERCOT EMERGENCY EXIT (when at ERCOT) WELCOME/INTRODUCTIONS: - Agenda Overview - Approve May 2008 TTPT Notes - Notes approved DISCUSSION POINTS: - Changes to CON 52 TDSP requirement of EFT and W-9 for banking script - K. Miller – Requests an update to the banking scripts. Line item 156 of Flight Script F1008 (see key docs). Request to add a comment to the story line so that everyone knows what is coming. - Question: Is that script required if a MP is changing banks? - K. Miller- Yes, it is required if you are testing CON 52, doing a bank change, or if you are new to the Market. There has always been a requirement for new REPs to fill out an EFT form or the W-9 form when going to production. We don’t want them to do that twice. It is important for TDSPs to deliver this form to the client relations groups. The point here is that this is the same EFT and W-9 as what is required for production. The need to submit it twice is unnecessary. - K. Miller - Can we approve this change and continue to revise the process as needed? - Note: The document on the TTPT key docs “Flight 1008” is the proposed document. - Question: Should we add an explanation indicating that this is the same form that is required for production? - B. Taylor - Suggestion: Since we have had so many issues with refunds, I would like to see the forms returned to the Market Testing group. Then the Testing Group can forward to the CR? - B. Taylor will schedule a meeting with K Miller to discuss this in more detail. - There were no objections to the suggested change. Approved Change. - Discuss any new changes to TMPT - Verified that the most updated TMPT document has been posted to the website. - 2009 Flight Schedule – Possible Approval - G. Cervenka – 2009 Flight Schedule is very similar to 2008 Flight Schedule - For Flight 0209 - G. Cervenka will push the items scheduled for January 19th to January 20th due to MLK Holiday. - Everybody agreed that the change to 3 Flights per year (versus the previous 4 Flights) were well accepted in the Market. - For Flight 0609 – G. Cervenka will push the items scheduled for May 25th to May 26th due to Memorial Day holiday. - Change Day 1 SIM date to 09/08/08 - Oncor was changing out their gateway and had an issue with the SIM date. A conference call was held to figure out what SIM date would work. If we adjusted the Flight schedule and the SIM date, could we solve the problem by letting Oncor qualify and then let the other entities make the changes? - G. Cervenka – Proposed changes to push everything out 2 weeks from when connectivity was scheduled to start (see key docs.) - K. Miller - It was mentioned that we needed to update the Flight master calendar…….. - Agreement was reached to keep 09/08 – as the SIM date for the next several test flights. - MarkeTrak Phase III MarkeTest review MT scripts to support Phase III - K. Patrick – Overall Phase 2 went very well. One of the disappointments was that some of the MPs that volunteered to test GUI did not actually participate in the flight. But for the most part, Phase 2 went well. - K. Patrick - We have some scripts that we need to re-test for Phase 3 - Recommendation was proposed to continue with an additional Flight Test on the back end of 1008 to accommodate the Phase 3 enhancements. - Question: Do we need an additional MarkeTrak Flight Orientation? - K. Malkey - We tentatively scheduled one for 11-20-08 - Script line items were then identified and flagged that will need to be re-tested in Phase 3 from the “F0126” document (see key docs). Approximately 12 scripts to test for the next flight. - New LSEs are now being setup with 1000 extension on their DUNs in preparation for Nodal - R. Tenenbawn - When a new CR comes into the Market, they are provided a DUNS number that ERCOT then modifies on the back end. - S. Heselmeyer – This procedure was implemented to prepare for Nodal. - S. Heselmeyer and J. Allen will discuss this issue with Jack Adams to see if we can communicate this procedure to the Market via a Market notice. LUNCH FLIGHT UPDATE: - Flight 1008 Update - G. Cervenka – There are two current MPs that are planning to test for changes. - G. Cervenka – There are no other Flight updates at this time. OTHER UPDATES: - Update from PUCT - TX Set Update - In waiting TTPT ACTION ITEMS: - Review of TTPT Action Items - TTPT will most likely have one more meeting before end of year. - We will need to write up accomplishments for 2008 and outline goals for 2009 - Anything New - TTPT may become more involved in various new types of testing tasks in the future. - TTPT may be impacted as the POLR related working groups become more active. - Question: Is there a CBCI file link on the Testing Website? - G. Cervenka – Yes, there should be a link there as an alternate CBCI file. NEXT MEETING PREPARATION: - Identify Agenda Items - TTPT will most likely have one more meeting before end of year. - We will need to write up accomplishments for 2008 and outline goals for 2009 - Identify to do items before next meeting - Next meeting dates - TBD ADJOURN |  |  |
| - Action Items / Next Steps: |  |  |
| - J. Allen will send his contact information to the TTPT list serve. - J. Allen will have the TTPT home page updated to reflect current TTPT Contact information (similar to the TX SET home page) - J. Allen will post the approved May TTPT notes - G. Cervenka will push the items scheduled for January 19th to January 20th due to MLK Holiday (for Flight 0209). - G. Cervenka will push the items scheduled for May 25th to May 26th due to Memorial Day holiday(for Flight 0609) - G. Cervenka will put the 2009 Flight Schedule into the standard Word doc and send to the Stakeholder Services list serve. - S. Heselmeyer and J. Allen will discuss the DUNs number issue with Jack Adams to see if we can communicate this procedure to the Market via a Market notice. |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |