CRR:

Transmission Congestion Rights (TCR) to Congestion Revenue Rights (CRR) Transition Plan v1.01

This is a living document.  Its contents were discussed with relevant parties and approved by WMS, TPTF and TAC. Based on future developments, details of this document will be further refined.

V 1.01

September 2, 2008

Revision History

| Document Revisions |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Description | Author(s) |
| 07/31/2007 | 0.01 | Drafted from Terry’s initial thoughts. | CRR |
| 08/07/2007 | 0.02 | After feedback from Terry/Beth. | CRR |
| 08/21/2007 | 0.03 | After discussion meetings with Rich Carey (TCR), Cheryl Yager/Srini S/Vanessa Spells (Credit). | CRR |
| 09/06/2007 | 0.04 | After comments from Bill Barnes (Settlements) and Finance | CRR |
| 09/07/2007 | 0.05 | After comments from Shawna. | CRR |
| 09/12/2007 | 0.06 | After final comments from Beth/Terry, Bill Barnes, Cheryl Yager. | CRR |
| 09/19/2007 | 0.07 | Received approval from WMS for Plan A and refund methodology option 1. | CRR |
| 10/09/2007 | 0.99 | Received approval from TPTF for Plan A and refund methodology option 1. Also incorporated language edits from Legal (C Seely). No changes to content were made. | CRR |
| 11/1/2007 | 1.0 | Received approval from TAC for Plan A and refund methodology option 1. Included small edits (“TCR” to “PCR/TCR”) and removed refund methodology option 2. | CRR |
| 07/15/2008 | 1.01 | Updated based on changes to the Proposed method of refunding annual TCR/PCR revenues as described in PRR743, and change deferment of the Texas Nodal Market Implementation Date. | CRR |

Table of Contents

1	Overview	4

1.1	Objectives	4

1.2	Schedule	1.2	Supporting documentation	4

1.3	Supporting documentation	2	Proposed method of refunding annual TCR/PCR revenues	5

2	Proposed method of refunding annual TCR/PCR revenues	3	Appendix	6

3	Appendix	3.1	Market Readiness Criteria	6

3.1	Market Readiness Criteria	12

# Overview

## Objectives

This document is intended to describe the plan(s) for transitioning from the Zonal Transmission Congestion Rights (TCR) market to the Nodal Congestion Revenue Rights (CRR) market.  In particular, this document includes the proposed method for refunding TCR/Pre-assigned Congestion Rights (PCR) annual auction revenues.

Development of this plan will involve the following Nodal projects:  CRR, Credit Monitoring and Management (CMM) and Settlements, and relevant ERCOT staff of the Zonal TCR/Settlements departments. This Plan will be presented for approval to Wholesale Market Subcommittee (WMS), Texas Nodal Transition Plan Task Force (TPTF), Technical Advisory Committee (TAC) and the Nodal Readiness Team.

This document will fulfill the Market Readiness Criteria “CRR2 – Develop TCR to CRR Transition Plan” (see appendix for details).

In the event of any conflict between this Plan and state law, Public Utility Commission of Texas (PUCT) rules, or the ERCOT Protocols, such conflict shall be resolved in favor of the applicable law, rules, or ERCOT Protocols in effect.

## Supporting documentation

Supporting documents include, but not limited to:

- Program Schedule (Nodal website; request latest version from Nodal Program Management Office (PMO))

- ERCOT Protocols: Nodal and Zonal, Section 7 (ERCOT and Nodal websites)

- Market Readiness Criteria Metrics (request latest version from Nodal PMO)

- CRR Early Delivery Systems (EDS) 3 handbook (Nodal EDS website or CRR Sharepoint)

- CRR requirements (Nodal website or CRR Sharepoint)

# Proposed method of refunding annual TCR/PCR revenues

ERCOT will refund to TCR/PCR Account Holders any Annual/ TCR/PCR Auction revenues and Monthly TCR Auction revenues not yet distributed to loads as of the Texas Nodal Market Implementation. This refund will be for all remaining days of the year that follows the Nodal Implementation date. ERCOT will make these refunds to TCR/PCR owners no later than thirty (30) days following the start of the Texas Nodal Market.

ERCOT proposes to refund the remaining TCR/PCR auction revenue to each TCR/PCR owner of record based on the formula below:

| Refund to TCR/PCR owner of record: | -1 * | ( | Monthly Refund amount for the month of Texas Nodal Implementation | + | Annual Refund amount for the month of Texas Nodal Implementation | + | Annual Remaining Refund amount for months following the Texas Nodal Market Implementation | ) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

To determine the Total Monthly Refund amount for the month in which the Texas Nodal Market is implemented, ERCOT will multiply the TCR owner’s portion of the Monthly TCR Auction revenue for that month by the Monthly Refund Percentage (MRP).  The TCR owner’s portion of the revenue is equal to the TCR owner’s invoice total if the invoice was paid in full; otherwise it is equal to zero.  The MRP is calculated as the number of days remaining in the month of Texas Nodal Implementation, divided by the total number of days in that month.

The Annual Auction Revenue for the month in which the Texas Nodal Market is implemented will be determined by multiplying the MRP by the TCR/PCR owner’s portion of the Annual TCR/PCR Auction revenue for the year of the Implementation, then multiplying the total by the quotient of the monthly energy forecast for that month divided by the Total Monthly Energy Forecast for that year.

To calculate the Annual Remaining Refund for all months following the month of the Texas Nodal Market Implementation, ERCOT will multiply the TCR/PCR owner’s portion of the Annual TCR/PCR Auction revenue for the year of the Implementation by the quotient of Total Monthly Energy Forecast summed over the remaining months in the year divided by the Total Monthly Energy Forecast for that year.

ERCOT will send out a Market Notice prior to performing the refund.  The Market Notice will indicate the date on which the invoice and supporting data will be provided to the TCR/PCR owners, as well as the date on which ERCOT will transfer the funds to the TCR/PCR owners.  The refund will be handled as a special invoice (spreadsheet format) sent via email to the appropriate TCR Administrator/Contact by end of business on the specified date.

- Appendix

## Market Readiness Criteria

Metric CRR2 - Develop TCR to CRR Transition Plan

| Reported By: ERCOT |  |  | EDS: Not Defined |
| --- | --- | --- | --- |
| Target Completion: Go Live Activities less 270 days |  |  |  |
| Metric Description: ERCOT will provide detailed TCR to CRR plan describing each step of the transition. |  |  |  |
| Background: The intent of this metric is to verify the existence and publication of the TCR to CRR transition Plan. |  |  |  |
| Criteria: The Readiness Team will review, from a public source, the TCR to CRR transition plan including rebate, timing and other CRR details of interest. Readiness will be achieved when the Readiness Team will be provided with documentation that verifies that the TCR to CRR transition plan has been created. TCR to CRR Transition Plan exists |  |  |  |
| Reporting Data Sources: TCR to CRR Transition Plan / ERCOT CRR PM |  |  |  |
| References | TP: N/A | TNP: |  |