| NPRR Number | 113 | NPRR Title | Load Resource Type Indicator for Ancillary Service (AS) Trades and Self-Arranged AS |
| --- | --- | --- | --- |
| Impact Analysis Date |  | September 23, 2008 |  |
| Cost/Budgetary Impact |  | Incremental cost to the Nodal project is $500K - $1M. |  |
| Estimated Project Time Requirements (Unless otherwise indicated, project time requirements begin upon project initiation.) |  | Effective upon the Nodal Protocol Transition Plan’s Texas Nodal Market Implementation Date as prescribed by zonal Protocol Section 21.12, Process for Transition to Nodal Market Protocol Sections. |  |
| ERCOT Staffing Impacts (across all areas) |  | No ERCOT staffing impacts. |  |
| ERCOT Computer System Impacts |  | The following ERCOT Systems will be modified to implement this Nodal Protocol Revision Request (NPRR): Market Management System (MMS), Enterprise Information Services (EIS), and Energy Management System (EMS). |  |
| ERCOT Business Function Impacts |  | No impacts to business functions. |  |
| Grid Operations & Practices Impacts |  | The NPRR increases the reliability of overall grid operations by making transparent which Responsive Reserve (RRS) type is being self-arranged and traded. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

None

Feasibility of Implementation

Impact on Resource Availability: None Impact to Other Projects: None

Comments

None.