Review of Project Schedule for Planning Phase - includes upcoming MARS meetings dates and expectations

| Milestone | Schedule Completion Date |
| --- | --- |
| Business Requirements | 12/02/2008 |
| ERCOT Enhanced LSE Design | 12/09/2008 |
| Conceptual Design | 01/07/2009 |
| Detail Designs | 02/09/2009 |
| Test Plan | 02/16/2009 |
| Planning Complete | 02/20/2009 |

Scheduled Meeting Dates

Day/Date : 	Thursday,  October 23, 2008

Day/Date : 	Thursday,  October 30, 2008

Day/Date: 	Monday,  November 10, 2008

Location:		ERCOT Met Center  Conf. RM 206A