## Slide 1: Flight Testing Update

## Slide 2: Flight 1008
Details
Flight Kick-Off Conference Call will be 10/17/08
Flight scheduled to begin with Day 1 transactions flowing on 10/20/08
Marketrak Testing scheduled to begin on 12/01/08
Flight 1008 scheduled to conclude on 12/02/08
  Contingency Testing scheduled to conclude on 12/23/08

## Slide 3: Flight 1008
Flight Manifest
5 TDSPs
11 New CRs – 45 New Relationships; 7 Existing CRs
2 Existing CRs testing Bank Change
1 Existing CR testing Change of Service Provider (Established SP)
4 CRs adding new territories (6 new relationships)
8277 Total Tasks
7 CRs and 4 TDSPs testing Marketrak

## Slide 4: Flight 1008
Progress
Connectivity status – ERCOT 100%; Point to Point 95%
CNP requested and was granted a waiver from participating in transaction testing during Flight 1008. CNP is focusing all resources on the restoration efforts related to Hurricane Ike. Once a CR completes testing with another TDSP, CNP will consider them to be certified in their territory as well.
Questions