## Slide 1
Update to RMS
October 15, 2008
Notes: <number>

## Slide 2
Setback – Hurricane IKE
Taskforce meetings on September 11th and 25th were cancelled.
Recovery – We will succeed
Taskforce resumed on Thursday, October 9th
MarkeTrak Phase II - Release 3
Notes: <number>

## Slide 3
  Accomplishments:
    Approved notes from our last meeting held on August 21st
    SLA for MarkeTrak – presented the recommendation from TDTWG to the Taskforce. Everyone agreed to the SLA language.
    Updated calendar for MarkeTrak schedule of activities and events. Added meetings for October 23rd, 30th and for November 6th
    Technical Review of Release 3 changes was presented by ERCOT.
    Review of current User Guide sections for updates from release 2 and new changes for release 3
Notes: <number>

## Slide 4
  Discussion Items:
    DEV LSE- We would like everyone to take back to their companies the idea of removing all SCR 727 fields from DEV LSE issues. This would reduce the amount of invalid issues from those MPs that have not utilized this extract. Market Participants stated they still needed the Add Time as part of the issue. ERCOT will take the suggestions back for review.
    MarkeTrak Escalation contacts - All MarkeTrak Admin’s should review and update all escalation contacts with correct DUNS and email address.
Notes: <number>

## Slide 5
MarkeTrak – Release 3
Mark your calendar – key dates
  Release 3 – migrated to Cert Environment – Sandbox available Monday, October 13th.
  UAT Testing - October 13
  MarkeTrak Taskforce meetings – Oct. 23rd, 30th and Nov. 6th
  MarkeTrak Training Workshop – November 21
    Incorporates Release 3 changes in the training
  Certification Testing – December 1 - December 5th
  Migrate to Production – December 13th

## Slide 6
Updates from RMS meeting held on October 15th
DEV LSE- We would like everyone to take back to their companies the idea of removing all SCR 727 fields from DEV LSE issues. This would reduce the amount of invalid issues from those MPs that have not utilized this extract. Follow up by ERCOT from MP suggestions
Review User Guide sections for IAG and DEV
Initial Review of New Sections to User Guide
  Premise Type
  Service Address
  Service Order
  Move Out with Meter Removal
  Safety Net
  Reporting
Notes: <number>

## Slide 7
Notes: <number>