## Slide 1: TDTWG Update to RMS
<number>
Wednesday
October 10, 2008
Notes: <number>

## Slide 2: Primary Activities
<number>
Review ERCOT System Outages and failures
Reviewed current status of SCR745 and SCR748
Reviewed SLA Revision Proposals for 2009
MarkeTrak task force update.
Draft SCR to get ERCOT up on Internet Explorer version 7.
Notes: <number>

## Slide 3
<number>
1. Continue working with the ERCOT Manager of Operations to address each system incident.
Trey Felton reviewed the outage report, TML unplanned outage of 33 minutes was discussed. There were questions about metrics and outages and root cause issues. Trey is to follow up with Christian Brennen and get back to the group.
There were questions about footnoting the SLA exceptions to show detail of what the it was for. Final solutions is to link the outage Notice to the exception report.
#1
Notes: <number>

## Slide 4: #2
2. Review current status of SCR745 and SCR748.
No changes or update to SCR745.
Kevin Tanner reviewed his presentation on SCR748, PR 70006_02 Website Enhancements for ERCOT Outage Notification Phase II (SCR 748).
Development is 90% complete and scheduled to move to test the week of 10/06/08. Project is on schedule for December 18, 2008 production implementation.
<number>
Notes: <number>

## Slide 5: #3
3. Reviewed SLA Revision Proposals for 2009
Trey Felton reviewed the proposal for the SLA changes. There were no comments submitted to the proposed changes so TDTWG approved. There was much discussion about tracking of degradation for MarkeTrac and some wording was drafted for the document. Several e-mail requests were made during and after the meeting for similar wording for TML so Trey is working on that.
<number>
Notes: <number>

## Slide 6: #4
<number>
4. MarkeTrak task force update.
Karen Malkey gave an update on work the MarkeTrak Task Force is doing and their interface with Trey Felton and proposals to the SLA.
This was kind of a continuation of the SLA discussions.
Notes: <number>

## Slide 7: #5
<number>
5. Draft SCR to get ERCOT up on Internet Explorer version 7.
Kyle Miller had submitted SCR750 to get ERCOT too bring Internet Explorer 7.?? into use.
There was a lot of discussion regarding what version to use and if the SCR should include the beta version 8.0. Kyle is going to revise SCR750 with specific wording for versions 7 & 8 and submit the final document to ERCOT.
Notes: <number>

## Slide 8: Just a reminder all documents can be reviewed on the ERCOT Calendar for TDTWG Meeting of 10/01/08.
<number>
Notes: <number>

## Slide 9: Thank You
<number>
Notes: <number>