2705 West Lake Drive

Taylor, Texas 76574

(512) 248-6800

HTTP://WWW.ERCOT.COM

COMS

Nodal Verifiable Cost Implementation Plan

v.18

October 20, 2008

Revision History

| Revision | Comments | Date | Author |
| --- | --- | --- | --- |
| v0.10 | Initial version | 10-19-07 | Ino Gonzalez |
| v0.11 | Edited/updated | 10-26-07 | Scott Meyerott |
| v0.12 | Edited/updated | 11-09-07 | Ino Gonzalez and Scott Meyerott |
| V0.013 | Edited/update | 11/21/07 | Ino Gonzalez and Scott Meyerott |
| V0.015 | Edited/update | 4/11/08 | Ino Gonzalez |
| V0.016 | Edited/update | 4/28/08 | Ino Gonzalez |
| V0.017 | Edited/update | 7/25/08 | ERCOT |
| V0.018 | Edited/update | 10/20/08 | Ino Gonzalez |

Table of Contents

Section 1 – Introduction	4

Section 2 – Statement of Purpose	4

Section 3 – Timeline for Submitting Verifiable Costs by Resource Type	4

Section 4 – Verifiable Cost Submission and Review Processes	6

Section 5 – Timeline for Rescinding Approval of Verifiable Costs	9

Section 6 – Appealing Rejected Verifiable Costs	9

# Section 1 – Introduction

This white paper details the verifiable cost implementation plan that will be effective upon approval of the verifiable cost Manual and will expire upon implementation of the Texas Nodal Market.  If any provision in this document is in conflict with the Nodal Protocols, then the Protocols prevail to the extent of the inconsistency.

# Section 2 – Statement of Purpose

(1)	During the transition from a Zonal to a Nodal market, Qualified Scheduling Entities (QSEs) may submit verifiable cost data given the timeline described in this document.  The objective of this paper is to detail the process and rules that will govern these submissions because the provisions within the Verifiable Cost Manual that address submissions and approval timelines only apply to costs submitted after the Nodal Market implementation.

(2)	It is important to note that, while verifiable costs may be approved prior to the Nodal Market implementation, they will not replace cost caps, provide cost recovery, or be used in any similar manner until the Texas Nodal Market is implemented.

# Section 3 – Timeline for Submitting Verifiable Costs by Resource Type

(1)	Prior to implementation of the Nodal Market, ERCOT will review verifiable cost submissions on a rolling basis according to generator type.  This is to ensure that ERCOT has sufficient time and flexibility to review cost submissions that are made during the infancy of the Verifiable Cost Process.  QSEs should, therefore, submit their verifiable costs according to the schedule shown below in Table 1.

(2)	There are approximately 540 Resources registered with ERCOT, not including nuclear, hydro, renewable, and reciprocating engine Resources, as is shown below in Table 2.  While QSEs may not submit verifiable costs for all of these Resources, ERCOT is unsure of what the actual submission participation rate will be and, therefore, used the amounts shown in Table 2 as an estimate when developing the submission schedule.  ERCOT developed the submission schedule with the hope of allocating its anticipated workload evenly, accounting for the number of each Resource type, the relative complexity of each Resource type’s costs, and the expectation that productivity will increase over time as familiarity increases.

(3)	Table 1 lists the expected “submitted by” date of verifiable costs for a given type of resource if QSEs intend to submit costs prior to the Texas Nodal Market Implementation Date (TNMID).  While ERCOT will review verifiable cost submissions on a rolling basis and while costs may be sent to ERCOT at any time prior or after the “submitted by” date, ERCOT strongly suggests QSEs submit their Resources’ costs as soon as possible to ensure ERCOT has sufficient time to review and approve all Verifiable Costs submitted.  By following this schedule, ERCOT will be able to compare submissions for similar resources and will reduce the risk of not meeting its review by the Nodal Go Live Date.

(4)	QSEs may submit verifiable costs any time prior to or within the dates specified in Table 1 to support the Nodal Market Go-Live.  However, verifiable costs received after the “submit by” date on which costs may be submitted risk not being approved by end of December 2009.  Verifiable costs received after 60 days prior to the TNMID may not be approved by the Nodal-Go-Live date.

(5)	QSEs must submit to ERCOT Incremental Heat Rate Curves for RMR Resources no later than sixty days prior to the Texas Nodal Market Implementation Date.  Further details can be found in the VC Manual.

Table 1:  Verifiable Cost Submissions by Generator Type

| Type of Generator | Abbreviation | Submit By Date* |
| --- | --- | --- |
| Simple Cycle Greater than 90MW | SCGT90 | March 31, 2009 |
| Simple Cycle Less than or Equal to 90MW | SCLE90 | April 30, 2009 |
| Gas Steam Non-Reheat Boiler | GSNONR | May 31, 2009 |
| Gas Steam Reheat Boiler | GSREH | June 30, 2009 |
| Gas Steam Super Critical Boiler | GSSUP | July 31, 2009 |
| Combined Cycle Less than or Equal to 90MW | CCLE90 | August 31, 2009 |
| Combined Cycle Greater than 90MW | CCGT90 | September 30, 2009 |
| Coal, Lignite | CLIG | October 31, 2009 |
| Nuclear, Hydro and Renewable |  | November 30, 2009 |
| Reciprocating Engines |  | November 30, 2009 |

ERCOT will give priority to those Verifiable Costs submitted by the

“submit by” date.

Table 2:  Registered Resources by Generator Type

| Name | Symbol | Number of Units |
| --- | --- | --- |
| Simple Cycle Greater than 90MW | SCGT90 | 9 |
| Simple Cycle Less than or Equal to 90MW | SCLE90 | 78 |
| Gas Steam Non-Reheat | GSNONR | 42 |
| Gas Steam Reheat Boiler | GSREH | 71 |
| Gas Steam Super Critical Boiler | GSSUP | 82 |
| Combined Cycle Less than or Equal to 90MW | CCLE90 | 73 |
| Combined Cycle Greater than 90MW | CCGT90 | 156 |
| Coal & Lignite | CLIG | 28 |

Total										       539

# Section 4 – Verifiable Cost Submission and Review Processes

This section of the verifiable cost Implementation Plan details the processes and procedures to be used for the submission and approval of verifiable costs prior to implementation of the Nodal Market.

(1)	A QSE initiates the verifiable cost Process by submitting a service request through the Market Information System (MIS).  While verifiable costs may be submitted prior to Nodal market implementation, they will not take effect until the Texas Nodal Market is implemented.

(2)	When submitting verifiable costs, QSEs must include the following:

(a)	The Nodal Verifiable Costs Submission Template with all relevant fields completed;

(b)	An itemized list of all specific costs included and the amount of each cost;

(c)	Electronic copies of supporting documentation and any required affidavits and signatures;

(d)	A list of any physical supporting documentation that is being sent to ERCOT; and

(e)	Any other relevant materials that this document requires to be submitted.

(3)	Verifiable costs submitted to ERCOT before implementation of the Texas Nodal Market will be reviewed based on the following timeline:

(a)	After receiving a QSE’s verifiable cost data via a service request, ERCOT will review the data for completeness and reasonableness and to ensure the submission has met all of the requirements set forth within ERCOT’s Verifiable Cost Manual.

(b)	Within 25 Business Days from the date on which the data is submitted, ERCOT will inform the submitting QSE whether the submission was approved, rejected, incomplete, or needs additional supporting documentation.  If a submission is complete and ERCOT does not require any additional information, ERCOT will approve or reject the submitted verifiable costs within these 25 Business Days.

(c)	A QSE must submit all additional information that ERCOT requests and must do so no later than 30 Business Days after ERCOT first requests it.

(d)	Upon receiving additional documentation, ERCOT will acknowledge receipt and review it for completeness within 25 Business Days.  ERCOT will endeavor to conduct its review and issue its notice of decision to the QSE within 25 Business Days from the time it was submitted to ERCOT.  In the event that ERCOT is unable to accomplish that, ERCOT will extend the scheduled submission deadline for that QSE and Resource appropriately.

(e)	At any time during the approval process, ERCOT may request additional information from a QSE.  All requests must be fulfilled within 30 Business Days.

(f)	If ERCOT does not approve a Resource’s verifiable costs, the QSE representing the Resource may appeal ERCOT’s decision in accordance with the procedure described under Appealing Verifiable Costs Rejections in Section 9:  Timelines Applicable to the Submission and Review of Verifiable Costs of the Verifiable Cost Manual.

# Section 5 – Timeline for Rescinding Approval of Verifiable Costs

The processes for rescinding approval of Verifiable Costs that are submitted prior to Nodal implementation are identical to those described in Section 9:  Timelines Applicable to the Submission and Review of Verifiable Costs of the Verifiable Cost Manual.

# Section 6 – Appealing Rejected Verifiable Costs

The processes for appealing rejected Verifiable Costs that are submitted prior to Nodal implementation are identical to those described in Section 9: Timelines Applicable to the Submission and Review of Verifiable Costs of the Verifiable Cost Manual.