| 1 | Antitrust Admonition | K. Scott | 9:30 a.m. |
| --- | --- | --- | --- |
|  | Introductions | Team |  |
|  | Approve Notes from Previous Meeting – see key documents | Team | . |
| 2 | MARS October 12, 2008 Update to COPS and RMS – see key documents | K. Scott | 9:40 a.m. |
| 3 | October 8, 2008 Action Items: | Team | 10:00 a.m. |
|  | a. TDSPs Action Items due no later than October 30, 2008 | Team |  |
|  | b. CRs Action Items:Others | Team |  |
|  | - How will the data from the FTP site be used? - How often will the CRs be downloading the data? - Will the CRs be downloading all the info or only certain files? - What information do CRs need in the files posted to the FTP site in order to use the data effectively - Estimate/Actual flag - Register read - CR DUNS number - What method of organizing the data on the site would be the most useful to the CRs? |  |  |
| 4 | Review and Discuss Use Cases and Requirements | C. Meiners | 10:15 a.m. |
|  | Lunch |  | 11:30 a.m. |
| 5 | Review and Discuss Use Cases and Requirements (Continued): | C. Meiners | 12:30 p.m. |
| 6 | What additional ‘Use Cases” are needed for next meeting? | Team | 3:00 p.m. |
| 7 | Project Schedule for Planning Phase (includes upcoming MARS meeting dates and expectations): - Business Requirements – December 2, 2008 - ERCOT Enhanced LSE Design – December 9, 2008 - Conceptual Design – January 7, 2009 - Detail Designs – February 9, 2009 - Test Plan – February 16, 2009 - Planing Complete – February 20, 2008 | K. Scott | 3:10 p.m. |
| 8 | Action Items/Next Steps | K. Scott | 3:15 p.m. |
| 9 | Adjourn | K. Scott | 4:00 p.m. |