| NPRR Number | 134 | NPRR Title | Section 7 Cleanup |
| --- | --- | --- | --- |
| Impact Analysis Date |  | October 22, 2008 |  |
| Cost/Budgetary Impact |  | Incremental cost to the Nodal project is in the $500K - $1M range. |  |
| Estimated Project Time Requirements (Unless otherwise indicated, project time requirements begin upon project initiation.) |  | Effective upon the Nodal Protocol Transition Plan’s Texas Nodal Market Implementation Date as prescribed by zonal Protocol Section 21.12, Process for Transition to Nodal Market Protocol Sections. |  |
| ERCOT Staffing Impacts (across all areas) |  | No ERCOT Staff impacts. |  |
| ERCOT Computer System Impacts |  | The ERCOT MMS and COMS/S&B systems will be modified to implement this NPRR. |  |
| ERCOT Business Function Impacts |  | The calculation changes proposed by this NPRR will impact the quantity of McCamey Flowgate Rights (MCFRIs) allocated to the market. |  |
| Grid Operations & Practices Impacts |  | No impacts to grid operations and practices. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: None Impact to Other Projects: None

Comments

The impact to Nodal integration is dependent on ABB’s implementation of this NPRR. Although an impact is expected, there is no basis for a cost estimate at this time. The budget range of $500K - $1M for this NPRR is expected to cover this potential impact.