## Slide 1: TPTF Update for TAC November 6, 2008 Joel Mickey jmickey@ercot.com
http://nodal.ercot.com <number>
Notes: <number>

## Slide 2: Agenda:
http://nodal.ercot.com <number>
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For Review
2. Vote Summary | Summary of recent TPTF Votes | For Review
3. Next Meetings | Upcoming activities | For Review
4. Approval of Milestone | N/A | For Vote
Notes: <number>

## Slide 3
http://nodal.ercot.com <number>
Meeting Summary:
TPTF met two times since the previous TAC Meeting:
  October 13 – 14, 2008
  October 27 – 28, 2008
Notes: <number>

## Slide 4
http://nodal.ercot.com <number>
Meeting Summary – October 13 – 14, 2008:
On October 13, TPTF discussed:
  Nodal Status Report
  Project Status Update
  Project Controls Update
  NPRR156, Transparency for PSS and Full Interconnection Studies:
    TPTF endorsed formal comments for NPRR156 to be submitted to PRS and recognized the essentiality status of NPRR156 to be “Nodal Approved Post Go-Live”
  NPRR145, PPAs as Resource-Specific Verifiable Costs Documentation:
    TPTF discussed the essentiality status of NPRR145 for nodal go-live and determined it to be “Needed for Go-Live”
  Update on revised specifications for MIS Dashboards
  NPRR158, EILS Self-Provision Formula Correction and Clarifications:
    The discussion of NPRR158 was deferred to a future TPTF meeting
  NPRR159, Resource Category Startup Offer Generic Cap for Wind Resources:
    TPTF endorsed formal comments for NPRR159 to be submitted to PRS and recognized the essentiality status of NPRR156 to be “Needed for Go-Live”
  Discussion of ERCOT Processes:
    Reviewed market comments from the Aug 14-28 TPTF Review of the DAM Desk Operating Procedure Manual and Wholesale Market and DAM Processes
Notes: <number>

## Slide 5
http://nodal.ercot.com <number>
Meeting Summary – October 13 – 14, 2008:
On October 14, TPTF discussed:
  Change Process Update
  SCR750, Upgrade ERCOT’s Systems so Users Can Upgrade to Internet Explorer 7.0 and Beyond:
    TPTF discussed SCR750 and recommended revisiting the SCR to consider any nodal-specific implications following the Oct. 23 PRS discussion
  Registration Update
  System Implementation Group (SIG) Update:
    TPTF endorsed updates to the SIG0002 Private Use Network (PUN) paper v0.27 to incorporate the TPTF-endorsed approach for Ramp Rate submissions, which recommends submitting the net Ramp Rates for PUNs as a function of gross MW output and the Ramp Rates for all other units as a function of net MW output
  NPRR155, Clarification of Authorized Representative:
    TPTF tabled its discussion of NPRR155 to follow ERCOT Board action on the companion PRR778, Clarification of Authorized Representative
  NPRR151, Clarify Definition of a Generator Output Breaker in the Outage Scheduler:
    On Sept. 24, PRS referred NPRR151 to TPTF to review market comments
    On Oct 14, TPTF referred NPRR151 to the Quick Response Work Group (QRWG) and will resume its discussion following the QRWG report
  Review of recent updates to the EIP External Interfaces Specification v1.16
Notes: <number>

## Slide 6
http://nodal.ercot.com <number>
On October 27, TPTF discussed:
  Nodal Program Status Update
  EDS Update
  Update on Business Requirements:
    Discussed approach to approving revisions for Business Requirements as they become updated to incorporate post-Baseline 2 NPRRs
  Training Update
  Nodal Readiness Update
  Draft SCR, Allow QSEs to Enter Outages for all Assets:
    On October 27, 2008, TPTF endorsed draft SCR, Allow QSEs to Enter Outages for all Assets, to be submitted on behalf of TPTF and requested that the feasibility study will be conducted within 60 days
    The endorsement carried by roll-call vote with 100% in favor and one abstention from the Independent Power Marketer Market Segment (CitiGroup Energy, Inc.). The Consumer Market Segment was not represented for the vote
  Verifiable Cost Implementation Plan:
    On October 27, 2008, TPTF endorsed the COMS Nodal Verifiable Cost Implementation Plan v.18 as submitted to TPTF
    The endorsement carried by unanimous roll-call vote. The Consumer Market Segment was not represented for the vote
Meeting Summary – October 27 – 28, 2008:
Notes: <number>

## Slide 7
http://nodal.ercot.com <number>
On October 28, TPTF discussed:
  Real-Time Process Flow
  TCR to CRR Transition Plan
  Discussed recent revisions synchronizing the TCR to CRR Transition Plan with PRR743, TCR to CRR Transition Plan
  Nodal ICCP Communication Handbook Revisions – Initial Review:
    Previewed recent proposed updates for the Nodal ICCP Communication Handbook and corresponding Protocol changes in the proposed Draft NPRR, Removal of Settlement Point LMPs from ICCP Telemetry Requirements
  System-Wide Offer Cap Process and Timeline:
    Discussed current implementation, process, and timeline for System-Wide Offer Cap
  Texas Nodal Process Timeline:
    Discussed updates for the Texas Nodal Process Timeline
  Discussed draft NPRR to synchronize Nodal Protocols Section 1, Overview, with PRR697, Posting Requirement Changes
  Discussed Draft NPRR, Change Sign Convention for Load Resources
  Discussed ERCOT comments for NPRR157, Extending Black Start Service Bid Timeline
Meeting Summary – October 27 – 28, 2008:
Notes: <number>

## Slide 8
http://nodal.ercot.com <number>
On October 28, TPTF discussed:
  Quick Response Work Group (QRWG) Issues:
    Discuss outcome of the September 15th QRWG WebEx meeting on RUC commitment issues
    Discuss active issue: SASM Re-submittal of AS Offers by Resources submitting linked AS and 3 part offers in the DAM
    Discuss entry issues related to NPRR151, Clarify Definition of a Generator Output Breaker in the Outage Scheduler
Meeting Summary – October 27 – 28, 2008:
Notes: <number>

## Slide 9
Vote Summary: October 13 – 14, 2008
Vote Item | Sector | For | Against | Abstention
On October 13, 2008, TPTF recognized NPRR156 as "Nodal Approved Post Go-Live.” | Cooperative | ■ |  | Brazos
 | Municipal | ■ |  | 
 | Investor Owned Utility |  |  | CNP, Luminant, AEP
 | Independent Generator |  |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | Shell Energy, CitiGroup Energy Inc
Note: the votes in the above summary are available for pick-up from the Oct. 13-14 TPTF Meeting Page.
Vote Item | Sector | For | Against | Abstention
On October 13, 2008, TPTF endorsed forwarding TPTF comments to PRS for NPRR156, Transparency for PSS and Full Interconnection Studies. | Cooperative | ■ |  | Brazos
 | Municipal | ■ |  | CPS Energy San Antonio
 | Investor Owned Utility |  |  | CNP, AEP
 | Independent Generator | ■ | ■ | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | Shell Energy
http://nodal.ercot.com <number>
Notes: <number>

## Slide 10
Vote Summary: October 13 – 14, 2008
Vote Item | Sector | For | Against | Abstention
On October 13, 2008, TPTF recognized NPRR145, PPAs as Resource-Specific Verifiable Costs Documentation, as "Needed for Go-Live." | Cooperative | ■ |  | Brazos
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | City of Allen, City of Eastland
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | CitiGroup Energy, Inc.
http://nodal.ercot.com <number>
Note: the votes in the above summary are available for pick-up from the Oct. 13-14 TPTF Meeting Page.
Vote Item | Sector | For | Against | Abstention
On October 13, 2008, TPTF endorsed forwarding TPTF comments to PRS for NPRR159, Resource Category Startup Offer Generic Cap for Wind Resources. TPTF recognized NPRR159 as "Needed for Go-Live." | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | Exelon
Notes: <number>

## Slide 11
Vote Summary: October 13 – 14, 2008
Vote Item | Sector | For | Against | Abstention
On October 14, 2008, TPTF endorsed the System Implementation Group (SIG) paper SIG0002 Private Use Networks v0.27. | Cooperative | ■ |  | LCRA
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ | ■ | Luminant, AEP
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | CitiGroup Energy Inc, Westar Energy Inc
http://nodal.ercot.com <number>
Note: the votes in the above summary are available for pick-up from the Oct. 13-14 TPTF Meeting Page.
Notes: <number>

## Slide 12
Vote Summary: October 27 – 28, 2008
Vote Item | Sector | For | Against | Abstention
On October 27, 2008, TPTF endorsed draft SCR, Allow QSEs to Enter Outages for all Assets, to be submitted on behalf of TPTF and requested that the feasibility study will be conducted within 60 days. | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | CitiGroup Energy Inc
http://nodal.ercot.com <number>
Vote Item | Sector | For | Against | Abstention
On October 27, 2008, TPTF endorsed the COMS Nodal Verifiable Cost Implementation Plan v.18 as submitted to TPTF. | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | 
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | 
Note: the votes in the above summary are available for pick-up from the Oct. 27- 29 TPTF Meeting Page.
Notes: <number>

## Slide 13
Vote Summary: October 27 – 28, 2008
Vote Item | Sector | For | Against | Abstention
On October 28, 2008, TPTF approved the Texas Nodal Process Timeline v1.1. | Cooperative | ■ |  | 
 | Municipal | ■ |  | 
 | Investor Owned Utility | ■ |  | 
 | Independent Generator | ■ |  | 
 | Consumer |  |  | City of Allen, City of Eastland
 | Independent REP | ■ |  | 
 | Independent Power Marketer | ■ |  | 
http://nodal.ercot.com <number>
Note: the votes in the above summary are available for pick-up from the Oct. 27- 29 TPTF Meeting Page.
Notes: <number>

## Slide 14
http://nodal.ercot.com <number>
Next Meetings:
Next Meetings:
  November 10 – 11
  November 24 - 26 Cancelled
  December 15 – 16
Visit the 2008 TPTF Calendar
Notes: <number>

## Slide 15
http://nodal.ercot.com <number>
Next Meetings (continued):
During the November 10 – 11 TPTF meeting, likely topics include:
  Nodal Status Report
    Program Status Update
    Nodal Organizational Chart
    Project Status Update
  NPRR160, Elimination of the Non-ERCOT LSE Fee
    Review comments from the TPTF Review (Oct 22 – Nov 5)
  NPRR161, Clarification of Establishing Decision-Making Authority of Managed Capacity
    Review comments from the TPTF Review (Oct 22 – Nov 5)
  QRWG Issues:
    SASM Re-submittal of AS Offers by Resources submitting linked AS and 3 part offers in the DAM
    RUC commitment issues for Resources and potential RUC Process solutions
    NPRR151, Clarify Definition of a Generator Output Breaker in the Outage Scheduler
Notes: <number>

## Slide 16
http://nodal.ercot.com <number>
Questions
?
Notes: <number>