| ERCOT Retail Client Services |  |  |
| --- | --- | --- |
| Event Description: TDTWG Conference Call - 2:00 to 4:30 | Date: November 5, 2008 | Completed by: J. Rudd |
| Attendees: Jesse Cline (Chair), David Farley – ERCOT, Trey Felton - ERCOT, Jim Rudd - ERCOT, Kevin Tanner - ERCOT, Kyle Miller – CNP, Christian Brennan – ERCOT, Blake Gross – AEP, Kyle Miller – CNP, Hope Parrish – ERCOT, Clay Katskee – ERCOT, Catherine Meiners - ERCOT Phone: 512-225-7270, Pass code: 8413 |  |  |
| Summary of Event: |  |  |
| Introductions, Review of Agenda, Antitrust Statement: Jesse Cline ANTITRUST GUIDELINES FOR MEMBERS OF ERCOT COMMITTEES, SUBCOMMITTEES AND WORKING GROUPS It is ERCOT’s policy and expectation that all persons participating in ERCOT activities (including all ERCOT meetings, committee meetings, conference calls, email communications and informal discussions) comply with the antitrust laws. These Antitrust Guidelines are designed to assist members of and participants in ERCOT committees and working groups in recognizing conduct that may violate the antitrust laws. ERCOT strictly prohibits market participants and their employees who are participating in ERCOT activities from using their participation in ERCOT activities as a forum for engaging in practices or communications that violate the antitrust laws. ERCOT System Instances (Outages and Failures)- review: - Christian Brennan reviewed all tabs of the ERCOT IT Incident Market Notice Summary. - See file on www.ercot.com for details. Update on Status of SCR748 & SCR745: - K. Tanner indicated that SCR748 is well ahead of schedule. - Development and testing are complete. - Training is 50% complete. - Go live moved up from December 18 to November 13. - Hope Satterfield provided update on SCR745. - See presentation on www.ercot.com. - Explained that SCR745 is to reduce outages on retail applications. - Presented information on how outages have been reduced in recent years. - Mentioned that ERCOT is looking at replacing Paperfree application. - New version of PF shows no benefits in keeping it. - Licensing structure is cumbersome. - A replacement is the best option. - Jesse asked about a timeframe for replacement. - Dave Farley to bring on a resource this month to begin looking at it. - Jesse to schedule TDTWG recommendation for replacement in December. - Kyle asked about advanced metering. Scheduled for 4th quarter 2009. - Kyle recommended embellishing to RMS on why alternatives to PF are better than PF. - Hope to add to Jesse’s presentation with more details. - Jesse to present at RMS to make people aware of a replacement and explain why. Kyle Miller made presentation on LSE File Definition. - See attachment at www.ercot.com. - Explained the file is used to provide interval data to ERCOT. - Jesse asked if underscore (_) can be used. Answer is yes. - Jesse asked if the NAESB 1.6 flat file (FF) would be used similar to the CBCI information. Answer is yes. - Kyle mentioned files would be made available for the CRs to download through TDSPs’ FTP/Secure FTP Sites. - Jesse to add further discussion to December agenda. No additional comments. Update on Status of SCR750 - Kyle Miller presented findings of testing MarkeTrak on IE7. - Stated that it didn’t work the first time, but did on the second attempt. - Said no configuration changes were made. - Asked whether to expand SCR750 to include other browsers. - Dave Farley stated the vast majority use IE, so to stick with IE at least for now. Jesse reminded everyone that nominations for chair and vice-chair are due next month. Jesse asked for any additional comments. None were made. Jesse called for meeting to be adjourned. Meeting adjourned at approximately 2:50 PM. |  |  |
| Action Items / Next Steps: |  |  |
| Action Items: - Nominations for new chair and vice chair. - Add discussion of Paperfree replacement to next month’s agenda. - Hope to add to Jesse’s RMS presentation - Add LSE information to the TDTWG NAESB EDM v1.6 Implementation Guide. Future Agenda Topics: - SCR748 update. - SCR745 update - Nominations for chair and vice-chair - Paperfree replacement Future Meeting Dates: December 3, Face to Face |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |