## Slide 1: PMO Update to PRS
Troy Anderson
ERCOT Program Management Office
November 20, 2008

## Slide 2: PMO Update - Agenda
  2009 Project Reforecast
  Recent Project Implementations
    October 2008

## Slide 3: 2009 Project Reforecast –Schedule
2009 Project Prioritization Schedule - Overview
  Q1 2008
    2009 Initiative Lists drafted, revised and approved for inclusion in ERCOT budget request
  September 2008
    CARTs revise 2009 Initiative Lists to prepare for market review
  October 2008
    Initial review by market subcommittees
      Approved by COPS and RMS
  November 2008
    Review by TAC (November 6)
    Available for F&A and Board review (November 18)
    Additional reviews by ROS, WMS (November 13 / November 19)
    CO, IO, MO, RO, SO – PRS (November 20)
  December 2008
    Review by TAC (December 4)
    Available for F&A and Board review (December 9)

## Slide 4: 2009 Project Reforecast – Recent Activity
2009 Project Approval Status by Program Area
  CO (Corporate Operations)
    7 projects able to initiate due to approval of $1.2M “capability” funding
  IO (IT Operations)
    No changes since Executive Team review on 10/13/2008
  MO (Market Operations)
    Modified and approved by COPS on 10/14/2008
  RO (Retail Operations)
    Modified and approved by RMS on 10/15/2008
  SO (System Operations)
    Second review by ROS on 11/13/2008
      ROS agreed with the addition of an SO placeholder of $500k to fund efforts being considered as a result of the Nodal Go-Live delay
        Examples: PRR776, PRR675, PRR601, PRR409
        Decisions not to be made until new Nodal Go-Live date is announced
        ROS approved the addition of PRR675, PRR601 and PRR409 to the list of previously approved items that will get a refresh of their Impact Analysis
      Additional PPL line item for PRR776 discussed
        ERCOT prefers to see the results of the Impact Analysis currently in progress
    Second review by WMS on 11/19/2008
  New budget estimate = $12.7M

## Slide 5: 2009 Project Reforecast – Summary by CART
** CO – Met Center | $ 20,400,000 | $ 20,400,000 | $ 0
* Revised 2009 project budget is $12.7M
** Met Center project is funded by a separate budget line item
CART | Initial 2009 Budget | Revised Draft 2009 Budget | Change
CO | $ 3,550,000 | $ 1,775,000 | ($ 1,775,000)
IO | $ 8,350,000 | $ 5,525,000 | ($ 2,825,000)
MO | $ 4,300,000 | $ 550,000 | ($ 3,750,000)
RO | $ 3,500,000 | $ 3,450,000 | ($ 50,000)
SO | $ 7,500,000 | $ 1,400,000 | ($ 6,100,000)
Total | $ 27,200,000 | * $ 12,700,000 | ($ 14,500,000)

## Slide 6: PMO Update - YTD 2008 Project Implementations
January 2008
  IO PR-70050_01 EIS ETL Tool Implementation
February 2008
  CO PR-70044_01 MET Center Facility Analysis
  RO PR-70005_01 MO SAS70 Procedures Optimization
  IO PR-70012_01 Cyber Security Project #14
  IO PR-70037_01 OC-3 Microwave Replacement
  SO PR-70035_01 2007 REC Program Modifications
March 2008
  IO PR-60055_01 Enterprise Service Management
  IO PR-60013_01 Enhanced Digital Certificate Program
  MO PR-70038_01 ERCOT.com Infrastructure Enhancement
        (Collage Infrastructure Redesign)
  CO PR-70013_01 Corporate Document Management
  CO PR-70041_01 Taylor Control Room Display System Replacement
April 2008
  None

## Slide 7: PMO Update - YTD 2008 Project Implementations (cont’d)
May 2008
  MO PR-70048_01 MV90xi System Upgrade
  CO PR-70053_01 Video Teleconferencing
  IO PR-70055_01 Additional Production SAN Capacity
June 2008
  MO PR-60077_01 ERCOT.com Registered Area
  IO PR-70030_01 Tellabs DCCS System Replacement
  IO PR-80022_01 Additional SAN Capacity for Projects
July 2008
  RO PR-60008_01 Terms and Conditions & Performance Measures
  CO PR-70023_01 CyberSecurity Project #2
  CO PR-70047_01 Corporate Application Environment True-Up
  CO PR-80010_01 Ruby Standardization
  CO PR-60073_01 eRecruiting

## Slide 8: PMO Update - YTD 2008 Project Implementations (cont’d)
August 2008
  RO PR-60015_01 Siebel Data Model Assessment
  CO PR-80035_01 Intranet Assessment HR & Communications
  IO PR-70054_01 Blade Refresh
September 2008
  MO PR-40066_04 Lodestar 4.7 Upgrade
  SO PR-50070_01 Unit Testing Automation and Electronic Submittal – Phase 1
October 2008
  IO PR-80023_01 Firewall Replacement
  CO PR-60094_01 Physical Access Control Upgrade
  CO PR-50015_03 Lawson Procurement Process Flow
  CO PR-60020_02 Lawson 9x Upgrade