## Slide 1: 2009 Project Reforecast
Troy Anderson
ERCOT Program Management Office
December 4, 2008

## Slide 2: Agenda
  2009 Project Reforecast

## Slide 3: 2009 Project Reforecast –Schedule
2009 Project Prioritization Schedule - Overview
  Q1 2008
    2009 Initiative Lists drafted, revised and approved for inclusion in ERCOT budget request
  September 2008
    CARTs revise 2009 Initiative Lists to prepare for market review
  October 2008
    Initial review by market subcommittees
      Approved by COPS and RMS
  November 2008
    Review by TAC (November 6)
    Available for F&A and Board review (November 18)
    Additional reviews by ROS, WMS (November 13 / November 19)
    CO, IO, MO, RO, SO – PRS (November 20)
  December 2008
    Review by TAC (December 4)
    Available for F&A and Board review (December 9)

## Slide 4: 2009 Project Reforecast – Recent Activity
2009 Project Approval Status by Program Area
  CO (Corporate Operations)
    7 projects able to initiate due to approval of $1.2M “capability” funding
  IO (IT Operations)
    No changes since Executive Team review on 10/13/2008
  MO (Market Operations)
    Modified and approved by COPS on 10/14/2008
  RO (Retail Operations)
    Modified and approved by RMS on 10/15/2008
  SO (System Operations)
    Second review by ROS on 11/13/2008 and WMS on 11/19/2008
      ROS agreed with the addition of an SO placeholder of $500k to fund efforts being considered as a result of the Nodal Go-Live delay
        Examples: PRR675, PRR601, PRR409, SCR720, SCR728
        Decisions not to be made until new Nodal Go-Live date is announced
        ROS approved the addition of PRR675, PRR601 and PRR409 to the list of previously approved items that will get a refresh of their Impact Analysis
      WMS asked that an additional PPL line item for PRR776 be added
        ERCOT will add the line item upon completion of the Impact Analysis currently in progress and approval by the Board
  PRS reviewed and approved the combined project lists on 11/20/2008
    New budget estimate = $12.7M

## Slide 5: 2009 Project Reforecast – Summary by CART
** CO – Met Center | $ 20,400,000 | $ 20,400,000 | $ 0
* Revised 2009 project budget is $12.7M
** Met Center project is funded by a separate budget line item
CART | Initial 2009 Budget | Revised Draft 2009 Budget | Change
CO | $ 3,550,000 | $ 1,775,000 | ($ 1,775,000)
IO | $ 8,350,000 | $ 5,525,000 | ($ 2,825,000)
MO | $ 4,300,000 | $ 550,000 | ($ 3,750,000)
RO | $ 3,500,000 | $ 3,450,000 | ($ 50,000)
SO | $ 7,500,000 | $ 1,400,000 | ($ 6,100,000)
Total | $ 27,200,000 | * $ 12,700,000 | ($ 14,500,000)