## Slide 1: RO Projects Financial Overview Retail Market Subcommittee December 10, 2008 Heather Day Market Operations Division Projects Organization

## Slide 2: 2007 Carry-Over Projects
PR60008_01: Moved to “Closed”
PR70007_01: Release 3 Go-Live 12/13/2008

## Slide 3: Projects ABOVE the Capability Line
PR80028: Go-Live scheduled for 12/13/2008
No “Unplanned” Carry Over projects to 2009
Notes: 50061_01 Moved to ON Hold: Freed up approx. $120k, however not recommended for release by CART

## Slide 4: Financial Overview as of 11/30/2008 (cont’d)
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $3.63M | Current approved RO funding allocation Designates where the capability line falls $2.27M Released due to deferred projects (Originally $6.1M Approved) 190K Transferred to MO to cover the AMIT Study. Expect to Transfer more funds to MO for the ILM (Information Lifecycle Management) in 2008
Current Forecast Spend of projects above the Capability Line | ~$2.71M | Based on current expectations and run rates for active and not started projects above the capability line
Budget Variance | ~$920k | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Variance attributed to projects deferred to future years

## Slide 5
2009 - Planned Carry Over Projects

## Slide 6: 2009 – Approved Projects
11/20/2008 – PRS Approved $3.45M funding request for 2009 RO PPL

## Slide 7: Questions / Contact
Hope Parrish
Manager, MO DPO
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com