## Slide 1: MARS TASKFORCE 2008 ACCOMPLISHMENTS & 2009 GOALS
RMS Update December 10, 2008
<number>
Notes: <number>

## Slide 2: ACCOMPLISHMENTS:
Completed Review and Finalized 16 Use Cases
Finalized and Approved:
  Business Requirements as defined by AMIT
  Assumptions and Definitions
  ERCOT Enhanced LSE File Naming Convention
    MARS received “Approval” from TDTWG on November 5th
Drafted:
  ERCOT Enhanced LSE File Definitions and Attributes
  List of Error/Reject Codes
  Data Record Examples
<number>
Notes: <number>

## Slide 3: ACCOMPLISHMENTS:
MARS Taskforce Agreed:
  ERCOT Enhanced LSE files will contain between 10,000 and 50,000 data records and that the files will be zipped prior to PGP encryption and compression.
    The combination of zipping and encrypting will result in a significant savings in internet bandwidth, decryption time, and storage
  FTP file format created by TDSPs for CRs downloads will have the same format as the ERCOT Enhanced LSE file
Provided supporting documentation as feedback to various action items.
<number>
Notes: <number>

## Slide 4: ACCOMPLISHMENTS:
At the November 12th RMS, MARS Taskforce received RMS “blessings” concerning all taskforce accomplishments achieved to date, which included any finalized and taskforce approved documents.
<number>
Notes: <number>

## Slide 5: 2009 GOALS
Develop Test Plan along with Test Scripts/Scenarios
  Implement and successfully complete test plan
Develop the appropriate Data needed for extract reporting
Develop Retail Market Guide Revision section that details process for AMS “Provisioned” meters , FTP and ERCOT Enhanced LSE file.
  Submit proposed RMGRR changes to RMS for Approval
Continue to complete and resolve open action items by providing timely feedback
<number>
Notes: <number>

## Slide 6: 2009 GOALS
Continue to stay on target according to ERCOT’s Project Plan critical dates and milestones:
    Business Requirements - 12/02/2008*
    ERCOT Enhanced LSE Design- 12/09/2008*
    Conceptual Design - 01/07/2009
    Detail Designs - 02/09/2009
    Test Plan - 02/16/2009
    Planning Complete 02/20/2009
Complete and Implement Business Requirement BR-004 TDSP’s FTP site no later than Q2-2009
Complete and Implement the Market’s Interim Settlement Solution (MISS) no later than Q4- 2009.
<number>
Notes: <number>

## Slide 7: MERRY CHRISTMAS & HAPPY NEW YEAR FROM MARS
<number>
Notes: <number>